Prepared by – iorta TechNXT

Version - 1.0

Date - 03 October 2026

Architecture, Infrastructure, Security and Data Privacy

BrokerVerse OOTB

TABLE OF CONTENTS

1. Document Control	4

2. Acronyms	4

3. Introduction	6

3.1 Purpose	6

3.2 Sources and conventions	6

3.3 Related documents	6

4. Solution overview and logical architecture	7

4.1 What BrokerVerse does	7

4.2 Architecture at a glance	7

4.3 Logical components	8

4.4 Business modules	9

4.5 Integrations	9

5. Technology stack and versions	11

5.1 Runtime and platform	11

5.2 Backend dependencies	11

5.3 Front-end dependencies	11

6. Deployment architecture options	13

6.1 Common building blocks	13

6.2 Environment layout	13

6.3 Network zones	13

6.4 Option A: customer cloud on AWS (Singapore)	14

6.5 Option B: Microsoft Azure (Southeast Asia)	15

6.6 Option C: local partner or on-premise data centre in the Philippines	16

6.7 Sizing by broker size	16

6.8 Indicative monthly cost	17

7. CI/CD and release management	18

7.1 Workflows in the repository	18

7.2 Release process	18

7.3 Environment configuration and secrets	19

7.4 Database migrations on start	19

8. High availability, backup and recovery	21

8.1 Resilience properties of the application	21

8.2 Recovery objectives	22

8.3 Backup	22

8.4 Archival and housekeeping	23

8.5 Monitoring and alerting	24

9. Security architecture	26

9.1 Identity and authentication	26

9.2 Authorisation, maker-checker and segregation of duties	26

9.3 Application security controls (OWASP Top 10, 2021)	27

9.4 Encryption	28

9.5 Audit trail and logging	29

9.6 Vulnerability management	29

9.7 Penetration testing approach	29

9.8 Secure development lifecycle	30

10. Data privacy	31

10.1 Legal framework	31

10.2 Roles under the DPA	31

10.3 Personal data held in BrokerVerse	31

10.4 Lawful basis and consent	32

10.5 Data subject rights	32

10.6 Retention and disposal	33

10.7 Security of personal data	33

10.8 Cross-border transfer	33

10.9 Breach management	33

11. Insurance Commission and records	35

12. Compliance checklist	36

13. Document Sign-Off	38

# 1.  Document Control

| Date | Version | Author & Business Unit Info | Reviewed By & Business Unit Info | Approved By & Business Unit Info | Change History |
| --- | --- | --- | --- | --- | --- |
| 03 October 2026 | 1.0 | iorta TechNXT |  |  | Initial issue |

# 2.  Acronyms

| Acronym / Symbol | Definition / Meaning |
| --- | --- |
| OOTB | Out of the box |
| IC | Insurance Commission |
| NPC | National Privacy Commission |
| DPA | Data Privacy Act of 2012 (Republic Act 10173) |
| IRR | Implementing Rules and Regulations |
| DPO | Data Protection Officer |
| PIC | Personal information controller |
| PIP | Personal information processor |
| SPA | Single-page application |
| API | Application programming interface |
| RDS | Amazon Relational Database Service |
| EFS | Amazon Elastic File System |
| WAF | Web application firewall |
| CDN | Content delivery network |
| RTO | Recovery time objective |
| RPO | Recovery point objective |
| PITR | Point-in-time recovery |
| TOTP | Time-based one-time password |
| JWT | JSON Web Token |
| SoD | Segregation of duties |
| BIR | Bureau of Internal Revenue |
| DR | Disaster recovery |
| UAT | User acceptance testing |

# 3.  Introduction

## 3.1  Purpose

This document describes how BrokerVerse OOTB is built, how it can be hosted for a Philippine non-life insurance broker, how it is secured and how it supports the broker's obligations under the Data Privacy Act of 2012. It is written for the broker's management, IT, compliance and data protection officer, and for the support team that takes over the system.

## 3.2  Sources and conventions

The facts in this document come from the source code and configuration of branch brokerverse-platform (backend in backend/, front end in brokerverse/), the deployment package in deploy/, the GitHub workflows in .github/workflows/, docker-compose.yml, the onboarding guides in docs/onboarding/ and the eleven Solution Architecture documents in docs/architecture/ (version 1.1, 29 September 2026).

- Statements without a label describe what the system does today.

- Recommended marks a design choice, a size, a threshold or a procedure that iorta TechNXT advises but that is not built into the code or the deployment package. It must be confirmed by the broker and the hosting team.

- Indicative marks a cost or size estimate. Indicative figures are planning ranges, not quotations.

- Gap marks a point where the current build or pipeline falls short of good practice and needs action before or after go-live.

This document gives the regulatory context in general terms. It is not legal advice; the broker's compliance officer and DPO confirm how each rule applies to the broker.

## 3.3  Related documents

| Document | Content |
| --- | --- |
| 01 Solution Component Diagram and Application Architecture | Components, request pipeline, modules, integrations |
| 02 and 03 Database Design and Inventory | Tables, keys, retention classes |
| 04 Technology Stack | Versions, licences, lifecycle notes |
| 05 Shared Service Components | Authentication, settings, audit, numbering, PDF engine |
| 06 to 11 | Capacity, high availability, RTO and RPO, backup, archival, monitoring |
| deploy/README.md, deploy/REFERENCE.md | Deployment checklist, environment variables, start-up rules |
| docs/onboarding/ | Getting started, go-live data set-up, UAT scripts, support and escalation |

# 4.  Solution overview and logical architecture

## 4.1  What BrokerVerse does

BrokerVerse OOTB is the operating system of a non-life insurance broker. It covers the full broking cycle: leads, quotations and quick quotes, broker slips to several insurers, placement and co-insurance, policy issue, endorsements, claims, renewals, billing, receipts, collections and credit control, remittance to insurers, direct bill, commission and incentives, reinsurance, bank and insurer statement reconciliation, period-end close with BIR tax outputs, reports and dashboards. Referrers and sub-agents do not sign in; their business is entered by Sales & Marketing.

## 4.2  Architecture at a glance

| Aspect | BrokerVerse OOTB |
| --- | --- |
| Style | Three-tier web application: SPA, stateless REST API, relational database. The API is a modular monolith. |
| Presentation tier | React 18 SPA (PrimeReact, Redux Toolkit), served as static files from object storage and a CDN, or from an nginx container |
| Application tier | Node.js 22 with Express 4. 44 module folders under /api, 854 registered routes, two health endpoints, a built-in scheduler of 16 jobs in Asia/Manila time |
| Data tier | PostgreSQL 16, database time zone Asia/Manila, 80 migration files applied on start under an advisory lock |
| File store | Persistent volume at UPLOAD_DIR (documents, ID images, photos, generated reports) |
| Security | JWT sessions with refresh-token rotation, role and permission checks on every route, maker-checker, authority matrix, SoD rules, access reviews, TOTP two-factor, audit log |

Route, module and migration counts were taken from the code on 03 October 2026. The diagrams reproduced from the architecture set show the counts of 29 September 2026 (38 modules, 717 routes, 58 migrations); the structure is unchanged.

## 4.3  Logical components

Logical component view of BrokerVerse OOTB (architecture document 01)

| Layer | Components |
| --- | --- |
| Users | Broker staff in a browser; clients through public links (quotation approval, payment checkout) |
| Edge | DNS, TLS, CDN or reverse proxy, WAF (recommended) |
| Presentation | SPA: Operations, Accounts, Master, Product Configurator, Reinsurance, Reports, Dashboards |
| HTTP pipeline | Request id, security headers (helmet), CORS, access log with redaction, rate limit, JSON size limit, signed file links, one error envelope |
| Business modules | backend/src/modules: each module owns its routes, services and tables |
| Shared services | backend/src/lib: authentication, permissions, settings cache, audit, numbering, e-mail outbox, secrets, PDF engine, letterhead |
| Scheduler | node-cron jobs with a PostgreSQL advisory lock per run, so each run executes once across instances |
| Data | PostgreSQL 16 and the file store |

## 4.4  Business modules

| Area | Backend modules |
| --- | --- |
| Sales and operations | leads, clients, addresses, quotations, packages, premium-charges, placement, policies, endorsements, documents |
| Claims and renewals | claims, renewals |
| Billing and collection | receipts, collections, credit-control, payments, payment-gateway |
| Insurer accounts | remittance, insurer-reconciliation, commission, commission-rates, incentive, reinsurance |
| Accounting | accounting, posting-rules, journal-vouchers, disbursements, period-end, bank-reconciliation |
| Configuration | product-configurator, masters, document-numbering, settings, system-settings, schedules |
| Administration and security | auth, users, access-control, notifications, uploads, search, dashboard, reports, system |

## 4.5  Integrations

| Integration | Direction | How it works |
| --- | --- | --- |
| E-mail (SMTP) | Outbound | Messages are queued in email_outbox; the email-outbox job sends up to 50 per run every 5 minutes through SMTP_URL (Office 365, port 587, STARTTLS), up to 5 attempts. Off until "Send e-mails" is switched on in Master > Configuration. |
| Payment gateways | Inbound and outbound | Payment links (PL- numbers) for a quotation, a package quotation or a policy's open premium. Providers: SANDBOX (training and UAT), PayMongo (Checkout Session) and Dragonpay (Payment Switch). Webhooks are signature-checked, logged in payment_events and idempotent; a paid link creates the official receipt and can issue a package policy. |
| Insurers | Outbound files and e-mail | Broker slips, placement orders, remittance statements, commission debit notes as PDF, CSV or XLSX. No insurer API. |
| Insurer statements | Inbound files | CSV or XLSX statements of account read with an insurer statement format (column mapping per insurer) for Accounts > Insurer Reconciliation. |
| Bank statements | Inbound files | CSV or XLSX statements read with a bank statement format; BDO, BPI, Metrobank and a generic layout ship as standard. |
| Electronic transfers | Recorded | Transfers to insurers are approved in the system and the bank result is recorded (Completed or Failed). No bank payment file or bank API is generated. |
| Reinsurers | Outbound files | Bordereaux and reconciliation files as CSV |
| Uploads and go-live imports | Inbound files | 10 MB per file, 50 MB decompressed, 20,000 rows; templates in docs/templates |
| Document generation | Internal | One PDF engine (lib/pdf) with the letterhead of the primary company in the Company master; XLSX, CSV and ZIP writers. No third-party document library. |
| Client quotation approval | Inbound (public) | Signed link valid for quotations.approval_link_ttl_hours (168 hours) |

Recommended: Before PayMongo or Dragonpay are switched to live, obtain the merchant accounts and test against the providers' own sandboxes. The automated tests cover the SANDBOX provider and signed test payloads only. Gateway fees are recorded on the link but not journalised.

# 5.  Technology stack and versions

Versions are the exact versions resolved in backend/package-lock.json and brokerverse/package-lock.json on 03 October 2026.

## 5.1  Runtime and platform

| Component | Version | Use |
| --- | --- | --- |
| Node.js | 22 (node:22-alpine; engines >=22) | API runtime and build |
| PostgreSQL | 16 (postgres:16-alpine in Compose, postgres:16 in CI) | System of record, extension pgcrypto |
| nginx | 1.27-alpine | Web container (Compose); reverse proxy on the EC2 host |
| PM2 | Latest from npm at deployment | Process manager on the EC2 deployment (deploy/ec2/ecosystem.config.cjs) |
| Docker and Docker Compose | Compose file without a version key | Single-server, test and trial installations |
| GitHub Actions | checkout, setup-node, upload and download-artifact, configure-aws-credentials v4; appleboy/ssh-action 1.2.0 | CI and deployment |

## 5.2  Backend dependencies

| Package | Version | Purpose |
| --- | --- | --- |
| express | 4.22.3 | HTTP server and routing |
| pg | 8.23.0 | PostgreSQL client, pool of 10 connections |
| zod | 3.25.76 | Request validation |
| pino / pino-http | 9.14.0 / 10.5.0 | JSON logs with redaction |
| helmet | 8.3.0 | Security headers |
| cors | 2.8.6 | Cross-origin policy |
| jsonwebtoken | 9.0.3 | Access, refresh and link tokens (HS256) |
| bcryptjs | 2.4.3 | Password hashing |
| multer | 1.4.5-lts.2 | Multipart uploads in memory with limits |
| nodemailer | 10.0.12 | SMTP delivery |
| node-cron | 4.6.0 | Job schedules |
| dotenv | 16.6.1 | .env loading |
| vitest / supertest | 2.1.9 / 7.3.0 | Integration tests against PostgreSQL |
| eslint | 9.39.5 | Lint |

## 5.3  Front-end dependencies

| Package | Version | Purpose |
| --- | --- | --- |
| react, react-dom | 18.2.0 | UI library |
| react-scripts / @craco/craco | 5.0.1 / 7.1.0 | Build tool chain |
| primereact, primeflex, primeicons | 10.3.1, 3.3.1, 6.0.1 | Components, layout, icons |
| @reduxjs/toolkit, react-redux | 2.0.1, 9.0.4 | Application state |
| react-router-dom | 6.30.6 | Routing |
| axios | 1.20.0 | HTTP client with token refresh |
| formik | 2.4.5 | Forms |
| i18next, react-i18next | 25.8.13, 16.5.4 | English (complete), Thai (partial) |
| chart.js, @fullcalendar | 4.5.1, 6.1.x | Charts and calendars |
| @fontsource/nunito | 5.3.0 | Bundled font, no external font service |

The backend has 13 direct runtime dependencies. PDF, XLSX, ZIP, CSV (with formula-injection guarding), TOTP, AES-256-GCM encryption, HMAC link signing and rate limiting are part of the code base. All direct dependencies use permissive licences (MIT, MIT-0, ISC, BSD-2-Clause, Apache-2.0, OFL-1.1).

# 6.  Deployment architecture options

## 6.1  Common building blocks

Whatever the hosting option, BrokerVerse needs the same components.

| Component | Requirement |
| --- | --- |
| Web hosting | Static files of the SPA (npm run build), with a fallback of every path to index.html; REACT_APP_BASE_URL compiled in |
| API runtime | Container from backend/Dockerfile (runs as user node, port 8000, health check /api/health) or Node.js 22 under a process manager |
| Database | PostgreSQL 16, empty database and a login that may create tables; time zone Asia/Manila; TLS on the connection |
| File store | Persistent volume at UPLOAD_DIR, shared between instances when there is more than one |
| Secrets | JWT_SECRET, DATA_ENCRYPTION_KEY, ADMIN_PASSWORD, DATABASE_URL, SMTP_URL, payment gateway keys, in a secret store |
| TLS | HTTPS at the CDN, load balancer or reverse proxy |
| Outbound | SMTP (port 587) and, when used, the payment gateways over HTTPS |
| Inbound public paths | Quotation approval, payment checkout and gateway webhooks under /api/public/... |

## 6.2  Environment layout

| Environment | Purpose | Data | Recommended form |
| --- | --- | --- | --- |
| DEV | Development and integration by iorta TechNXT | Sample data (SEED_SAMPLE_DATA=true) | Single server or Docker Compose |
| UAT | Business acceptance, training, performance test | Synthetic UAT data (backend/scripts/uat-scenario.js) or masked copies | Same topology as PROD at smaller size |
| PROD | Live operations | Reference data only, then go-live imports | Highly available (two API instances, managed PostgreSQL with standby) |
| DR | Recovery after a regional or site disaster | Restored from cross-region or off-site backups | Pilot light or warm standby (chapter on resilience) |

Recommended: Never copy production personal data into DEV or UAT without masking. Each environment has its own secrets; DATA_ENCRYPTION_KEY and JWT_SECRET must differ between environments.

## 6.3  Network zones

| Zone | Contents | Allowed traffic |
| --- | --- | --- |
| Public edge | DNS, CDN, WAF, public load balancer or reverse proxy | HTTPS 443 from the internet |
| Application zone (private) | API instances | From the load balancer only, on the API port; outbound to SMTP and the payment gateways |
| Data zone (private) | PostgreSQL, file store | PostgreSQL 5432 and NFS from the application zone only |
| Management zone | Bastion or session manager, CI/CD runner access | Administrator access with multi-factor sign-in, logged |

## 6.4  Option A: customer cloud on AWS (Singapore)

This is the reference deployment of deploy/README.md and architecture documents 01 and 07. The region is ap-southeast-1 (Singapore).

Production deployment on AWS ap-southeast-1 (architecture document 01)

| Component | AWS service |
| --- | --- |
| Web hosting and CDN | Amazon S3 bucket and CloudFront; custom error responses 403 and 404 return /index.html |
| API address | Same-domain option: CloudFront behaviour /api/* to the load balancer, no caching |
| API | ECS Fargate (recommended), App Runner or EC2, behind an Application Load Balancer with HTTPS (ACM certificate) |
| Database | Amazon RDS for PostgreSQL 16, Multi-AZ, encrypted with KMS, sslmode=require |
| File store | Amazon EFS mounted at /app/uploads, encrypted at rest |
| Backups | RDS automated backups (35 days, PITR), AWS Backup plans for RDS and EFS, cross-region copies |
| Secrets | AWS Secrets Manager or SSM Parameter Store |
| Monitoring | CloudWatch Logs, metrics, alarms, Synthetics; SNS for notifications |
| WAF | AWS WAF on CloudFront with managed rule groups and rate-based rules |
| Image registry | Amazon ECR, replicated to the recovery region |

Philippine data residency. The Data Privacy Act does not require personal data to be stored in the Philippines; it makes the broker accountable for personal data transferred abroad (DPA section 21). Hosting in Singapore is therefore a cross-border transfer that the broker documents and covers by contract (chapter on data privacy). AWS has a Local Zone in Manila with a limited set of services (compute and block storage); managed RDS, EFS and the other services above run in the Singapore parent region. A broker that must keep the system of record in the Philippines uses option C, or confirms with AWS which services are available in Manila at the time of the decision.

### 6.4.1  Current demo deployment

The repository also deploys a demo system: .github/workflows/deploy-frontend.yml publishes the front end to S3 and CloudFront and reloads the API on one EC2 host with PM2 (deploy/ec2/deploy.sh). The API runs as one PM2 process (fork mode, restart above 700 MB) on port 8001 behind an nginx site that only forwards /api/. This is a single-instance set-up with no redundancy; it is suitable for demonstration and UAT, not as the production form of option A.

## 6.5  Option B: Microsoft Azure (Southeast Asia)

The Azure region Southeast Asia is in Singapore, so the data residency position is the same as for option A. The application needs no code change on Azure: it uses a container, PostgreSQL and a mounted file system.

| Component | Azure service (recommended mapping) |
| --- | --- |
| Web hosting and CDN | Azure Storage static website with Azure Front Door (CDN and routing of /api/*) |
| WAF | Azure Front Door WAF policy |
| API | Azure Container Apps or App Service for Containers, two or more replicas across availability zones |
| Database | Azure Database for PostgreSQL Flexible Server 16, zone-redundant high availability |
| File store | Azure Files (SMB or NFS share) mounted at /app/uploads |
| Backups | Flexible Server automated backups with PITR (up to 35 days), geo-redundant backup storage; Azure Backup for Azure Files |
| Secrets | Azure Key Vault, referenced by the container app |
| Monitoring | Azure Monitor, Log Analytics, Application Insights availability tests |
| Registry | Azure Container Registry |
| Network | Virtual network with separate subnets for the application and the database (private access) |

Recommended: The GitHub workflows in the repository target AWS. For Azure, the deployment steps (registry push, container app revision, static website upload, Front Door purge) must be added to the pipeline. Set the database time zone to Asia/Manila (server parameter timezone) or add the time zone option to DATABASE_URL, as done for Railway.

## 6.6  Option C: local partner or on-premise data centre in the Philippines

For a broker that wants the data held in the Philippines, BrokerVerse runs on virtual machines in a local data centre or with a Philippine hosting partner. The Docker Compose file and the EC2 scripts show both ways to run it without cloud managed services.

| Component | On-premise or partner form |
| --- | --- |
| Web hosting | nginx serving the SPA build (the web image of Docker Compose), behind the TLS reverse proxy |
| Reverse proxy and WAF | Two nginx or HAProxy nodes with a virtual IP, TLS certificate; WAF appliance or ModSecurity with the OWASP Core Rule Set |
| API | Two VMs running the API container (or Node.js 22 with PM2) |
| Database | PostgreSQL 16 primary and streaming-replica standby on separate hosts; failover with Patroni or a manual runbook |
| File store | NFS share on redundant storage (or a clustered file system) mounted on both API VMs |
| Backups | Daily pg_dump -Fc and WAL archiving (pgBackRest or WAL-G) to a backup server; daily archive of the upload share; an off-site copy in a second Philippine site |
| Secrets | HashiCorp Vault, or an encrypted environment file readable only by the service account, with an escrow copy under dual control |
| Monitoring | Prometheus and Grafana or Zabbix, log shipping to a central log server or SIEM, external uptime check |
| DR | Second data centre in another Philippine city with replicated backups |

Recommended: Ask the partner for evidence of physical security, power and cooling redundancy, and an ISO/IEC 27001 certificate or equivalent. Agree in the contract who patches the operating system, PostgreSQL and the reverse proxy.

## 6.7  Sizing by broker size

The sizes below extend the recommendation of architecture document 06 (200 named users, 80 concurrent, 50,000 policies a year: two API instances of 1 vCPU and 2 GB, database of 2 vCPU and 8 GB Multi-AZ). They apply to PROD and must be confirmed with the UAT performance test.

Recommended / Indicative: Assumptions per broker size: small up to 25 named users and about 5,000 policies a year; medium 26 to 100 users and about 20,000 policies; large 101 to 300 users and about 60,000 policies. Uploaded documents average 2 MB per policy. Replace these with the broker's own forecast.

| Item | Small (up to 25 users) | Medium (26 to 100) | Large (101 to 300) |
| --- | --- | --- | --- |
| API instances | 2 x 1 vCPU, 2 GB | 2 x 1 vCPU, 2 GB | 3 to 4 x 2 vCPU, 4 GB |
| Database | 2 vCPU, 4 GB, standby | 2 vCPU, 8 GB, standby | 4 vCPU, 16 GB, standby |
| Database storage | 50 GB | 100 GB | 250 GB |
| File store (year 1) | 25 GB | 60 GB | 150 GB |
| Backup storage | 100 GB | 250 GB | 600 GB |
| Concurrent users at peak | 10 | 40 | 120 |

## 6.8  Indicative monthly cost

Indicative: Estimates of on-demand list prices for the PROD environment only, converted at an assumed PHP 58.00 to USD 1.00, before tax, support plans and data transfer above normal use. Reserved capacity or savings plans reduce them by roughly 25% to 40%. Obtain a quotation from the provider or partner before ordering.

| Option | Small | Medium | Large |
| --- | --- | --- | --- |
| A: AWS Singapore | PHP 15,000 to 25,000 | PHP 30,000 to 50,000 | PHP 65,000 to 100,000 |
| B: Azure Southeast Asia | PHP 15,000 to 27,000 | PHP 30,000 to 55,000 | PHP 65,000 to 105,000 |
| C: Philippine partner (managed VMs) | PHP 25,000 to 45,000 | PHP 45,000 to 80,000 | PHP 90,000 to 160,000 |

| Additional environment | Indicative share of the PROD cost |
| --- | --- |
| UAT (single API instance, database without standby) | 30% to 40% |
| DEV (single small server or Compose) | 10% to 15% |
| DR as pilot light (backups and images in the second region or site, nothing running) | 5% to 10% |
| DR as warm standby (small database replica and one API instance running) | 30% to 50% |

The largest cost items are the database with its standby, the load balancer or reverse proxy, the WAF and the log volume. The file store and the backups grow with the number of uploaded documents.

# 7.  CI/CD and release management

## 7.1  Workflows in the repository

| Workflow | Trigger | What it does |
| --- | --- | --- |
| .github/workflows/ci.yml (CI) | Every pull request | Backend: npm ci, npm run lint, npm test against a postgres:16 service. Front end: npm ci --legacy-peer-deps, craco test. |
| .github/workflows/deploy-frontend.yml (CI/CD Pipeline) | Push to brokerverse-platform | Builds the front end with Node 22 (REACT_APP_BASE_URL from the repository variable), publishes it to S3 (hashed files cached one year, index.html not cached), invalidates CloudFront, then reloads the API on the EC2 host over SSH (deploy/ec2/deploy.sh). |
| brokerverse/.github/workflows/deploy.yml | Push or pull request to brokerverse-platform, when the front end is its own repository | Front-end tests, check that REACT_APP_BASE_URL is set, build, check that build/index.html is a production build; the publish job runs only for a push to dev |

The EC2 deployment script checks out the pushed branch, installs production dependencies with npm ci --omit=dev, creates the database if missing (scripts/create-database.js), installs the nginx site after nginx -t, starts the API under PM2 and waits up to two minutes for /api/health to return 200; otherwise it prints the last 80 log lines and fails the job.

Gap: In deploy-frontend.yml the lint and test jobs are commented out, so a push to brokerverse-platform deploys without running tests. Tests run only on pull requests (ci.yml). Recommended: protect the branch so that changes arrive only through pull requests with a green CI run, and restore the test jobs as a dependency of both deploy jobs.

Gap: The pipelines use long-lived AWS access keys and an SSH private key stored as GitHub secrets, and the backend image is not pushed to a registry. Recommended: GitHub OIDC with an IAM role limited to the bucket and the distribution; build, scan and push a versioned backend image (for example to ECR) and deploy that image, so a release can be rolled back by tag.

Note: In brokerverse/.github/workflows/deploy.yml the publish job requires the branch dev while the trigger is brokerverse-platform; as written it tests and builds but does not publish. Align the branch names when the front end is moved to its own repository.

## 7.2  Release process

Recommended release steps for UAT and PROD:

- Merge to the release branch through a reviewed pull request with a green CI run.

- Tag the release (for example v1.0.0, as named in deploy/README.md) and record GIT_COMMIT in the build so GET /api/version shows it.

- Deploy to UAT, run the UAT scripts in docs/onboarding/UAT_SCRIPTS.md for the changed areas and obtain business sign-off.

- Before PROD: take a manual database snapshot when the release contains migrations.

- Deploy one API instance first; when /api/health is ready, roll the others.

- Smoke test as in deploy/README.md section 4; keep the previous image and front-end build for rollback.

## 7.3  Environment configuration and secrets

| Variable | Use | Rule enforced at production start |
| --- | --- | --- |
| NODE_ENV | production turns on the start-up checks |  |
| DATABASE_URL | PostgreSQL connection, sslmode=require on managed databases |  |
| JWT_SECRET | Signs sessions, file links and approval tokens | Required, not a placeholder, at least 32 characters |
| DATA_ENCRYPTION_KEY | Encrypts TOTP secrets, keys reset-code hashes | Required, at least 32 characters, different from JWT_SECRET |
| ADMIN_PASSWORD | First password of the BrokerVerse administrator | Must meet the password policy |
| CORS_ORIGINS | Allowed web origins | * refused |
| PUBLIC_BASE_URL | Public API address for links | localhost refused |
| UPLOAD_DIR | File store path |  |
| SMTP_URL | Mail account |  |
| SEED_SAMPLE_DATA | Demo data on or off (off by default in production) |  |
| SCHEDULER_ENABLED | Runs scheduled jobs on this instance |  |
| <prefix>_SECRET_KEY, <prefix>_WEBHOOK_SECRET, <prefix>_MERCHANT_ID, <prefix>_PASSWORD | Payment gateway credentials, read only from the environment | A gateway cannot go live without them |

If a rule fails, the API logs Refusing to start in production: ... with the reason and exits. Secrets are never stored in the repository; deploy/backend.env.example holds placeholders only.

## 7.4  Database migrations on start

- The server checks the production configuration.

- It reports not ready (/api/health answers 503) and takes a PostgreSQL advisory lock. Other instances starting at the same time wait (up to 10 minutes).

- It applies each pending migration in its own transaction and records it in schema_migrations, then runs the idempotent seed (roles, permissions, settings, chart of accounts, product templates, jobs, masters, administrator).

- It starts HTTP and the scheduler and reports ready.

Migrations only add to the schema (project convention), so the previous release normally runs on the newer schema. A failed migration stops the start-up; the release is not rolled back automatically. Recommended: test every migration on a UAT copy and keep a pre-release snapshot.

# 8.  High availability, backup and recovery

## 8.1  Resilience properties of the application

| Property | Effect |
| --- | --- |
| Stateless API | Any instance serves any request; no sticky sessions |
| Readiness and liveness | /api/health checks the database (2,000 ms timeout) and pending migrations; /api/health/live checks the process only |
| Graceful shutdown | On SIGTERM: not ready, scheduler stopped, requests drained, forced exit after 25 s |
| Jobs on several instances | Advisory lock per run; a job runs once even with several schedulers |
| One transaction per business operation | A failure rolls back the whole operation including the document number |
| E-mail outbox | SMTP outages delay e-mail without failing transactions |

High-availability topology (architecture document 07, recommended)

Recommended production topology: at least two API instances in two availability zones, rolling deployment with 100% minimum healthy, managed PostgreSQL with a synchronous standby, a shared file store across zones, container stop timeout 30 s and load balancer deregistration delay 30 s.

| Single point of failure | Mitigation |
| --- | --- |
| Database | Standby with automatic failover; PITR |
| File store | Shared, zone-redundant store with daily backup |
| Single API instance | Two or more instances |
| Secrets | Versioned secret store and sealed escrow copy of DATA_ENCRYPTION_KEY and JWT_SECRET |
| Region or site | Cross-region or off-site copies and a documented recovery |

Known limitation: Rate limits are counted per API process, so with N instances the effective limit is N times the setting. Recommended: enforce rate limits at the WAF as well.

## 8.2  Recovery objectives

Recommended: The objectives below are the proposal of architecture document 08. Nothing in the code sets an RTO or RPO; the broker confirms them.

| Scenario | RPO | RTO |
| --- | --- | --- |
| API instance failure | 0 | under 5 minutes |
| Availability zone failure | 0 | under 15 minutes |
| Database instance failure (with standby) | 0 | under 15 minutes |
| Logical corruption or wrong mass change | 15 minutes or less (5 achievable with PITR) | 4 hours or less |
| Loss of uploaded files | 24 hours or less | 4 hours or less |
| Regional outage | 24 hours or less | 24 hours or less (warm standby: 8 hours) |
| Front end deleted | 0 | under 1 hour |
| Loss of secrets | not applicable | under 1 hour |

Service tiers: Tier 1 core transactions in PostgreSQL; Tier 2 documents in the file store; Tier 3 derived data (notifications, outbox, generated reports); Tier 4 code and configuration as code, rebuilt from Git.

## 8.3  Backup

Backup and recovery data flows (architecture document 09, recommended)

deploy/README.md requires daily automated database snapshots kept at least 30 days, a backup of the upload volume and of DATA_ENCRYPTION_KEY, and one restore test before go-live. The code contains no backup automation. Document 09 recommends:

| Backup | Retention (recommended) |
| --- | --- |
| Automated database backups with PITR, window 02:00 to 03:00 Manila time | 35 days |
| Daily and monthly snapshots; monthly copy to a second region | Daily 35 days, monthly 12 months, yearly 10 years for year-end records |
| Snapshot before each release with migrations, before go-live imports and before each year-end close | At least 30 days |
| Monthly logical dump (pg_dump -Fc) to write-once storage | 12 months |
| File store daily, weekly copy to the second region | Daily 35 days, monthly 12 months |
| Front-end bucket versioning | 90 days |
| Container images | Last 10 releases |

Restore procedures for PITR, snapshots, dumps, files, the front end, secrets and release rollback are in document 09. Recommended restore tests: PITR quarterly and before go-live; dump restore twice a year; file restore quarterly; secret escrow check yearly; full DR exercise yearly as a tabletop and every two years in full.

## 8.4  Archival and housekeeping

The daily housekeeping job (02:45 Manila time) deletes operational rows past the periods set in System Settings > Housekeeping, in batches of 5,000.

| Data | Default retention |
| --- | --- |
| job_runs | 90 days |
| email_outbox sent / failed | 180 / 730 days |
| login_history | 365 days |
| refresh_tokens expired or revoked | 30 days |
| password_resets | 7 days |
| Read notifications | 180 days |
| Completed job_queue items | 30 days |
| Generated reports (reports.retention_days) | 90 days |
| audit_log | Kept (0); never purged below 2,557 days (seven years) if a period is set |

Business and financial records are kept; financial documents are cancelled or reversed, not deleted. The dormant-users job (01:45 daily) deactivates accounts without a sign-in for access.dormant_days (90 days).

Data lifecycle: online, archive, purge (architecture document 10, recommended)

Recommended: Document 10 proposes keeping financial and policy records 10 years after the financial year end or policy expiry, unconverted leads and quotations 3 years then anonymised or deleted, and an annual export of closed years to write-once archive storage. There is no archive or anonymisation function in the application today; these steps are database procedures run by the hosting team under change control.

## 8.5  Monitoring and alerting

The application produces JSON logs on standard output (pino) with a request id on every line and response, redaction of authorization headers, passwords, tokens and signatures, the health and version endpoints, and operational tables (job_runs, email_outbox, login_history, audit_log, generated_reports). The deployment package contains no monitoring configuration.

Monitoring and alerting (architecture document 11, recommended)

| Alarm (recommended) | Threshold | Severity |
| --- | --- | --- |
| Synthetic health check | 2 consecutive failures, check every 5 minutes | P1 |
| No healthy API instance | 1 minute | P1 |
| HTTP 5xx | over 2% for 5 minutes | P1 |
| p95 response time | over 2 s for 10 minutes | P2 |
| API CPU / memory | over 80% for 15 min / over 85% for 10 min | P2 |
| Database CPU, free storage, connections | over 80% / under 20% / over 80% of maximum | P2 |
| Scheduled job failed or not run | any failure of a daily job; over 26 hours since success | P2 |
| Failed sign-ins | over 50 in 5 minutes | P2 |
| Refresh-token reuse | any | P3 |
| Backup failure or PITR older than 15 minutes | any | P2 |
| Certificate expiry | under 30 days | P3 |

Severity P1 is a 24 x 7 response, P2 the same business day and P3 the next business day, to be aligned with the support agreement in docs/onboarding/SUPPORT_AND_ESCALATION.md.

# 9.  Security architecture

## 9.1  Identity and authentication

| Control | Implementation |
| --- | --- |
| Accounts | Named users only; no shared or agent sign-in. Users are created in Master > User Management or from a CSV with scripts/provision-users.js; each must change the initial password at first sign-in. |
| Password storage | bcrypt (cost 10); reset codes stored only as keyed HMAC hashes |
| Password policy | Minimum 8 characters, upper and lower case, digit and symbol, history of 5, maximum age 90 days (security.password_*) |
| Lockout | Account locked after 5 wrong passwords (limits.max_login_attempts); 10 attempts per 5 minutes per IP and per username (security.login_rate_limit) |
| Two-factor | TOTP (RFC 6238); secrets encrypted with AES-256-GCM; compulsory for the roles in security.require_2fa_roles (empty by default) |
| Sessions | Access token 30 minutes, refresh token 30 days rotated on each use; reuse of a rotated token revokes the token family and is logged |
| Revocation | Password change or reset, deactivation, role or permission change raise the token version and end sessions at once; Master > User Management can end every session of a user |
| Idle sign-out | 30 minutes (limits.session_idle_minutes) with a one-minute warning |
| Sign-in history | Every attempt in login_history with result, reason, IP and user agent |

Recommended: Before go-live set security.require_2fa_roles to at least system-admin, accounting and accounting-manager, as the deployment checklist suggests.

Known limitation: Tokens are kept in the browser's local storage (accepted for go-live in deploy/README.md section 9). A change to an httpOnly refresh cookie is planned. Two-factor enrolment shows the key and a link, not a QR code.

## 9.2  Authorisation, maker-checker and segregation of duties

Permissions are read:<module>, write:<module> and approve:<area> codes, checked by the server on every route (requirePermission, requireRole); the route registry adds the sign-in check to every route that is not explicitly public. The front end also hides menus by role (deny by default).

| Role (seeded) | Main access |
| --- | --- |
| System Administrator (system-admin) | Every permission; configuration, users and roles |
| Sales & Marketing (sales) | Leads, clients, quotations, policies, endorsements, renewals, reports |
| Processing Team (processing) | Broker slips and placement, policies, endorsements, renewals, reinsurance, products |
| Operations (operations) | Leads, clients, quotations, policies, endorsements, renewals |
| Claims (claims) | Claims; read clients and policies |
| Accounting (accounting) | Receipts, collections, disbursements, commission, remittance, incentive, journals, period end, bank reconciliation |
| Accounting Manager (accounting-manager) | Inherits Accounting; approves period close, bank and insurer reconciliations, credit control, posting rule changes |

| Control | Implementation |
| --- | --- |
| Administrator protection | Only a System Administrator can grant that role or change an administrator; nobody can change their own roles or status |
| Record scope | Roles listed in security.scoped_roles see only their own records and clients (empty by default) |
| Maker-checker | A different user approves journal vouchers, payment vouchers and cheques, commission payouts, remittances and settlements, debit notes, claim settlements, incentive calculations, treaties, petty cash, period closes, reconciliations, quotation and renewal approvals, authority limits and posting rule changes (finance.maker_checker_enabled) |
| Authority matrix | Approval limits per transaction type and role or user (Master > User Management > Authority Matrix); a new limit applies only after another administrator approves it; default limits in PHP are seeded and replaced by the board-approved signing authority |
| Delegation of authority | Time-bound delegation of approval authority (leave, travel), revocable (Master > User Management > Delegations) |
| Segregation of duties | Rules on pairs of roles, checked when roles are assigned (access.sod_enforced). Seeded: placement and payment, placement and payment approval, claims and payment (block); sales and collection, sales and claims (warn) |
| Access reviews | Recertification campaigns over every active user; "revoke" deactivates the account and signs it out (Master > User Management > Access Reviews) |
| Access reports | User Access Matrix and Role Permissions, downloadable as XLSX or CSV |
| Period control | Postings refused in closed or locked periods; soft-closed periods only with approve:period-end |

## 9.3  Application security controls (OWASP Top 10, 2021)

| OWASP risk | Controls in BrokerVerse |
| --- | --- |
| A01 Broken access control | Authentication by default on every route; permission check per route; record scope; maker-checker; signed, expiring file links (30 minutes) |
| A02 Cryptographic failures | TLS in transit; bcrypt passwords; AES-256-GCM for TOTP secrets; HMAC-SHA256 for links, reset codes and webhooks; JWT limited to HS256 |
| A03 Injection | Parameterised SQL only, dynamic identifiers from white lists; zod validation; CSV formula-injection guarding |
| A04 Insecure design | Maker-checker, authority limits, SoD, one transaction per operation, idempotent payment webhooks with amount check |
| A05 Security misconfiguration | Production start refuses unsafe secrets, CORS_ORIGINS=* and localhost URLs; helmet headers; x-powered-by off; sample data off in production |
| A06 Vulnerable components | Lock files with npm ci; npm audit at review (see vulnerability management) |
| A07 Identification and authentication failures | Password policy, lockout, rate limits, TOTP, refresh-token rotation with reuse detection, idle sign-out |
| A08 Software and data integrity failures | Webhook signatures verified on the raw body; uploads checked by file signature; lock files; reviewed pull requests (recommended) |
| A09 Security logging and monitoring failures | Audit log, sign-in history, request ids, redacted JSON logs; alarms recommended in the monitoring chapter |
| A10 Server-side request forgery | The API calls only fixed provider addresses (SMTP, PayMongo, Dragonpay); no user-supplied URL is fetched |

Further controls: uploads limited by type (uploads.allowed_types, checked by file signature), size (10 MB, 10 files) and decompressed size (50 MB); stored files served with nosniff and a sandbox content security policy, and anything other than images and PDF as a download; 5xx responses return a generic message with the request id.

## 9.4  Encryption

| Data | In transit | At rest |
| --- | --- | --- |
| Browser to edge | HTTPS (CDN, load balancer or reverse proxy) |  |
| Edge to API | HTTPS or private network |  |
| API to database | TLS (sslmode=require) | Storage encryption of the managed database (KMS or provider key), recommended on every option |
| API to SMTP | STARTTLS on port 587 |  |
| File store |  | Storage encryption of EFS, Azure Files or the partner's storage (recommended) |
| Backups |  | Encrypted snapshots and write-once storage (recommended) |
| TOTP secrets |  | AES-256-GCM, key derived from DATA_ENCRYPTION_KEY |
| Password reset codes |  | HMAC-SHA256 keyed from DATA_ENCRYPTION_KEY |
| Sandbox gateway webhook secret |  | Derived from DATA_ENCRYPTION_KEY when no secret is set |
| Passwords |  | bcrypt hash |

DATA_ENCRYPTION_KEY is not used to encrypt client records, ID numbers or uploaded documents; these rely on storage encryption of the database, file store and backups. Losing the key makes two-factor secrets unreadable (administrators reset two-factor and users enrol again); no business data is lost.

Recommended: Keep DATA_ENCRYPTION_KEY and JWT_SECRET in the secret store with versioning and an escrow copy under dual control. Turn on storage encryption for the database, file store and backups in every option; on premises use encrypted volumes (LUKS or the storage array's encryption).

## 9.5  Audit trail and logging

| Record | Content |
| --- | --- |
| audit_log | User, entity, record id, action, before and after JSON, IP and time, written by every mutating handler; kept by default |
| Field-level and status history | claim_field_changes, claim_history, period status, bank reconciliation history, remittance approvals |
| login_history | Sign-in attempts, two-factor results, token reuse |
| payment_events | Every gateway notification with signature result |
| Application log | JSON on standard output with request id; secrets redacted |

Master > Audit Trail filters by entity, record, user and date. Recommended reviews (document 11): monthly access reviews of administrators and new or dormant users; weekly review of changes to settings, posting rules, number series, tax codes and the Company master; monthly review of maker-checker exceptions; weekly review of security events. Ship application logs to central storage kept at least one year.

## 9.6  Vulnerability management

| Item | Status |
| --- | --- |
| Backend dependencies | npm audit reported no advisories on 29 September 2026 (document 04) |
| Front-end dependencies | 71 advisories at the review, almost all build-time dependencies of react-scripts 5.0.1; Create React App is no longer maintained. Move to Vite is the planned remedy. |
| Unused packages | js-cookie, react-pro-sidebar, web-vitals to be removed |
| Base images | node:22-alpine, nginx:1.27-alpine, postgres:16-alpine |

Recommended: Run npm audit and an image scan (for example Trivy or the registry's scanner) in CI on every pull request; enable GitHub Dependabot alerts and secret scanning; patch critical findings within 14 days and high within 30 days; patch the operating system, PostgreSQL and nginx monthly.

## 9.7  Penetration testing approach

Recommended: No penetration test report is part of the repository. Commission an independent test before go-live and yearly, and after major changes.

| Step | Content |
| --- | --- |
| Scope | Web application and API on UAT with production configuration, public paths (approval, payment checkout, webhooks), the hosting perimeter |
| Method | OWASP Web Security Testing Guide and OWASP API Security Top 10; authenticated tests with one user per role |
| Focus | Access control between roles and scoped users, maker-checker bypass, file link signatures, upload handling, token handling, rate limits, webhook forgery |
| Rules | Written authorisation by the broker and the hosting provider; test data only; no production personal data |
| Follow-up | Findings rated, fixed and retested; summary kept as evidence for the NPC and auditors |

## 9.8  Secure development lifecycle

| Practice | Current state |
| --- | --- |
| Code review | Pull requests run ci.yml (lint and 65 backend test files against PostgreSQL 16; front-end tests) |
| Tests | Backend integration tests with vitest and supertest on a real database; front-end tests with Jest |
| Lint rules | no-console outside scripts, no-unused-vars and eqeqeq as errors |
| Secure defaults | Production start-up checks; sample data off in production; routes authenticated unless declared public |
| API inventory | npm run export:api writes OpenAPI, Postman and Excel lists of every route and its permission |
| Secrets | Never in the repository; placeholders in deploy/*.env.example |

Recommended: Branch protection with required reviews and CI; tests restored in the deployment pipeline; dependency and image scanning; a short threat review for changes to authentication, payments and personal data.

# 10.  Data privacy

## 10.1  Legal framework

| Instrument | Relevance |
| --- | --- |
| Data Privacy Act of 2012 (Republic Act 10173) | Principles of transparency, legitimate purpose and proportionality; lawful criteria for processing; rights of data subjects; security of personal data; accountability for transfers |
| Implementing Rules and Regulations of the DPA (2016) | Detailed duties of controllers and processors, organisational, physical and technical security measures, outsourcing and subcontracting |
| NPC Circular 16-03, Personal Data Breach Management | Breach response team, notification to the NPC and to affected data subjects within 72 hours of knowledge, breach records and annual report |
| NPC Circular 2022-04 | Registration of personal data processing systems and of the DPO with the NPC |
| Other NPC circulars and advisories | Security of personal data, consent, privacy impact assessment and administrative fines; the DPO confirms the current issuances |

## 10.2  Roles under the DPA

| Party | Role | Main duties |
| --- | --- | --- |
| The broker | Personal information controller | Decides the purposes and means; appoints the DPO; registers with the NPC where required; answers data subjects; notifies breaches |
| iorta TechNXT | Personal information processor (when it hosts, supports or accesses production data) | Processes only on the broker's documented instructions; confidentiality; security; assists with rights requests and breaches |
| Cloud provider or hosting partner | Sub-processor | Infrastructure security under its contract |
| Insurers, reinsurers, payment gateways | Separate controllers or processors for their own processing | Covered by the broker's agreements with them |

Recommended: Sign a Data Processing Agreement between the broker and iorta TechNXT covering the subject matter and duration, the instructions, confidentiality, security measures (this document), sub-processors (the hosting provider), assistance with rights requests and breaches (notice to the broker without undue delay so the 72-hour deadline can be met), return or deletion of data at the end of the contract, and audit rights.

## 10.3  Personal data held in BrokerVerse

| Data subject | Data | Where |
| --- | --- | --- |
| Leads and prospects | Name, company, e-mail, phone, birth date, gender, address | leads |
| Clients (insured persons and companies) | Name, e-mail, phone, TIN, birth date, gender, address, credit limit | clients |
| Insured risks | Vehicle plate, chassis and engine numbers; property locations | Quotations, policies |
| KYC | Government ID type and number (PhilSys ID, UMID, passport, driver's licence and others in policy.kyc_id_types), ID image | Policies, uploaded documents |
| Claimants and payees | Loss details, description, settlement amounts, payee and bank details, claim documents and photos | claims, claim cash, documents |
| Payments | Payment references, amounts, gateway notifications (no card numbers: card entry happens on the gateway's page) | policy_payments, payment_events |
| Referrers and sub-agents | Name, bank account, withholding tax data | Referrer master |
| Staff users | Name, username, e-mail, roles, sign-in history with IP and browser | users, login_history |

Government-issued identifiers and some claim information (for example injury details in a personal accident claim) are sensitive personal information under the DPA and need the stricter protection the DPA requires. The system holds no structured beneficiary register for policies; named beneficiaries, where captured, sit in policy details or documents.

## 10.4  Lawful basis and consent

| Purpose | Usual basis under the DPA (to be confirmed by the DPO) |
| --- | --- |
| Quotation, placement, policy issue, endorsements, claims, renewals | Necessary for a contract with the data subject or steps at their request |
| Accounting, tax records, BIR forms, IC examination | Compliance with a legal obligation |
| KYC identification | Legal obligation and the insurers' underwriting requirements |
| Marketing to leads, win-back campaigns | Consent, or legitimate interest where the DPO concludes it applies |

Gap: BrokerVerse has no consent capture, privacy notice acknowledgement or marketing opt-out field. Recommended: the broker gives its privacy notice in its own forms and proposal documents, records consent outside the system or in a document attached to the client, and excludes opted-out clients from campaigns by a master or remark until a consent field is added.

## 10.5  Data subject rights

| Right (DPA section 16 and following) | How it is handled with BrokerVerse |
| --- | --- |
| To be informed | Broker's privacy notice (outside the system) |
| Access | Client view with its policies; reports and exports in XLSX, CSV or PDF; documents in the document viewers |
| Rectification | Edit the client or lead (Operations screens); every change is in the audit log |
| Object and withdraw consent | Remove the person from marketing lists and campaigns; record the decision |
| Erasure or blocking | Leads can be deleted (soft delete, blocked once a policy exists); stored files can be deleted by the uploader, module writer or administrator. Records that support policies, claims and accounting are kept for the legal retention period. |
| Data portability | Exports in XLSX and CSV |
| Damages and complaints | Broker's DPO and complaints procedure |

Gap: There is no dedicated data subject request register, client anonymisation function or client data export screen. Recommended: keep a rights request log outside the system (date received, identity check, response within the period the DPO sets) and, after the retention period, anonymise records through a reviewed database procedure.

## 10.6  Retention and disposal

Retention follows the recommendation of architecture document 10 until the compliance officer confirms it: financial and policy records 10 years, audit trail 10 years, unconverted leads and quotations 3 years then anonymised or deleted, security logs 2 years. Housekeeping already removes temporary data automatically (see the archival chapter). Disposal of media follows the hosting provider's certified destruction; on premises, use secure wipe or physical destruction with a certificate.

## 10.7  Security of personal data

The organisational, physical and technical measures required by the DPA and its IRR map to this document as follows.

| Measure | Where addressed |
| --- | --- |
| Organisational: DPO, policies, training, contracts with processors | Broker; Data Processing Agreement (recommended) |
| Physical: data centre controls | Cloud provider or partner certifications |
| Technical: access control, encryption, audit, monitoring, backup, vulnerability management | Security architecture and resilience chapters |

## 10.8  Cross-border transfer

When BrokerVerse is hosted in Singapore (options A and B), personal data is stored and processed outside the Philippines. The DPA allows this; the broker remains responsible and must use contractual or other reasonable means to give comparable protection. Recommended: record the transfer in the broker's privacy notice and processing records, rely on the provider's data processing terms and certifications, keep encryption keys under the broker's account, and document the decision in a privacy impact assessment. Option C keeps the data in the Philippines.

## 10.9  Breach management

| Step | Practice with BrokerVerse |
| --- | --- |
| Detect | Alarms on failed sign-ins, token reuse, 5xx spikes; audit and sign-in history; WAF logs |
| Contain | End user sessions (Master > User Management), deactivate accounts, rotate JWT_SECRET to sign everyone out, block addresses at the WAF |
| Assess | Use the audit log, login_history and request ids to find which records were affected |
| Notify | The broker's DPO notifies the NPC and affected data subjects within 72 hours of knowledge where NPC Circular 16-03 requires it; iorta TechNXT informs the broker without undue delay |
| Record | Incident and breach records kept for the annual report to the NPC |

# 11.  Insurance Commission and records

The Amended Insurance Code (Republic Act 10607) and the circulars of the Insurance Commission require licensed brokers to keep complete and accurate books and records of the business they transact, to keep premiums received for insurers apart from their own funds and remit them on time, and to make their records available for examination by the Commission. The IC also expects regulated entities to manage information technology and cyber risk. BrokerVerse supports these expectations as follows; the compliance officer confirms the applicable circulars.

| Expectation | Support in BrokerVerse |
| --- | --- |
| Complete records of policies placed, premiums, commissions | Policy, billing, receipt, remittance and commission registers with journals from posting rules |
| Premiums held for insurers and remitted | Premium trust bank account in the masters; remittance with multi-level approval; remittance ageing on the insurer's terms |
| Records available for examination | Reports in XLSX, CSV and PDF; audit trail; retention as recommended above |
| Reconciliation with insurers | Insurer statement reconciliation with approval and adjustment journals |
| Control over changes and approvals | Maker-checker, authority matrix, SoD, period locks |
| IT resilience and security | Backup, recovery objectives, monitoring and security controls in this document |

# 12.  Compliance checklist

| Control | How BrokerVerse meets it | Customer responsibility |
| --- | --- | --- |
| Named user accounts | Users created per person; initial password changed at first sign-in | Request, approve and remove access through a joiner-mover-leaver process |
| Strong passwords and lockout | Policy of 8 characters with four classes, 5-password history, 90-day age, lockout after 5 failures | Review the settings before go-live |
| Two-factor authentication | TOTP built in, compulsory per role | Set security.require_2fa_roles; reset two-factor when a phone is lost |
| Least privilege | Seven roles with read and write permissions; deny by default | Assign roles by job; keep few System Administrators |
| Segregation of duties | SoD rules checked on role assignment; maker-checker | Approve the rule set; act on conflicts in the User Access Matrix |
| Approval limits | Authority matrix with approved limits and delegations | Replace default limits with the board-approved signing authority |
| Access recertification | Access Reviews; dormant accounts deactivated after 90 days | Run a review at least twice a year (recommended) |
| Audit trail | audit_log with before and after values, kept by default | Review sensitive changes; set the retention period |
| Encryption in transit | HTTPS; TLS to the database; STARTTLS to SMTP | Provide certificates; refuse plain HTTP |
| Encryption at rest | TOTP secrets encrypted; passwords hashed | Turn on storage encryption for database, files and backups |
| Secrets management | Production start refuses weak or missing secrets | Store secrets in a vault; escrow DATA_ENCRYPTION_KEY |
| Backup and restore | Transactional database; health checks after restore | Configure backups; test restores quarterly |
| High availability | Stateless API, single job execution, graceful shutdown | Run two instances and a database standby |
| Monitoring | Health and version endpoints, JSON logs, operational tables | Set up dashboards, alarms and on-call |
| Vulnerability management | Lock files; backend audit clean at review | Scan in CI; patch OS and middleware; yearly penetration test |
| Change management | Pull request CI; migrations on start under a lock | Branch protection; UAT sign-off; pre-release snapshot |
| DPO and registration | Not a system function | Appoint the DPO; register with the NPC where required |
| Privacy notice and consent | No consent field in the system | Issue the notice; record consent; manage opt-outs |
| Data subject rights | View, edit, export; lead and file deletion | Keep a request log; respond within the agreed period |
| Retention and disposal | Housekeeping of temporary data; financial records kept | Approve retention periods; run archival and anonymisation |
| Cross-border transfer | Hosting choice of Singapore or the Philippines | Document the transfer; sign the provider's data processing terms |
| Data processing agreement | iorta TechNXT acts on instructions | Sign the agreement with iorta TechNXT and the hosting partner |
| Breach notification | Logs and audit data to assess a breach | Breach response team; notify NPC and data subjects within 72 hours |
| Insurer and IC records | Registers, reconciliations, reports | Keep records available for IC examination |
| Payment card data | Card details entered on the gateway's page only | Use gateways that hold the card industry certification |

# 13.  Document Sign-Off

| Serial Number | Description | Owner | Status |
| --- | --- | --- | --- |
| 1 | No open items at the time of issue | iorta TechNXT | Closed |

| Sign Off Date | Signature | Approved By | Department & Project Role |
| --- | --- | --- | --- |