Toyota Insurance Services Philippines

Document Register

Date - 10 October 2026

Version - 0.9 Draft

Prepared by – iorta TechNXT

TABLE OF CONTENTS

1.	Document Control	3

2.	Acronyms and Glossary	4

1.	Purpose, scope and audience	5

2.	How to read the register	5

3.	Summary	5

4.	Register of required documents	6

4.1	Requirements	6

4.2	Architecture and design	8

4.3	Testing	8

4.4	Operations, support and resilience	11

4.5	User documentation	11

4.6	Delivery, governance and transition	12

5.	Further documents the programme holds	14

6.	Contents of this pack	16

7.	Documents still to be produced	16

8.	Keeping the register current	17

Appendix A. File references	17

9.	Pending Items	19

10.	Document Sign-Off	19

# Document Control

| Date | Version | Author & Business Unit Info | Reviewed By & Business Unit Info | Approved By & Business Unit Info | Change History |
| --- | --- | --- | --- | --- | --- |
| 10 October 2026 | 0.9 Draft | iorta TechNXT iorta TechNXT, Project Manager (TISPH programme) | Pending review: Project Manager (BRD section 11 signatory) (TISPH); Head of Information Technology (BRD section 11 signatory) (TISPH); Internal Audit representative (to be named) (TISPH); Engagement Director (iorta TechNXT); Solution Architect (iorta TechNXT) | Pending approval | First issue: every document of the TISPH required list registered with its status, owner, approver and the file and section that hold it. |
| 10 October 2026 | 0.9 Draft | iorta TechNXT | As above | As above | Repository references updated to the reorganised folders: pack documents in docs/TISPH/pack/, FRS in docs/TISPH/frs/, test strategy and test pack in docs/TISPH/testing/. DR-16 now points at the TISPH test strategy; the generic edition is archived under docs/archive/2026-10-10/package/. |
| 11 October 2026 | 0.9 Draft | iorta TechNXT | As above | As above | Documentation cleanup of 11 October 2026: DR-17 (UAT scripts per TISPH role), DR-19 (support procedure tailored), DR-20 and DR-21 (TISPH user manual and role chapters built, Draft; generic role decks retired) and the file references of section 4.5 updated; Per module or Planned count 8. |

Document information

| Item | Value |
| --- | --- |
| Document | BrokerVerse for TISPH: Document Register |
| Client | Toyota Insurance Services Philippines (TISPH) |
| Prepared by | iorta TechNXT |
| Owner | iorta TechNXT, Project Manager (TISPH programme) |
| Version | 0.9 Draft |
| Date | 10 October 2026 |
| Status | Draft for review |
| Classification | Confidential: TISPH and iorta TechNXT |
| Code baseline | TISPH-DEV line, integration branch tisph/integration6, commit 58ad7702 (Azure deployment work of branch tisph/azure-deploy included) |
| Requirements baseline | TISPH Business Requirement Document v2.2 (signed): section 6.3 (non-functional), 5.13 (integrations), 5.14 (access, approval and audit), 8 (change control), 9 (delivery approach) |
| Planning baseline | Platform features build plan of 10 October 2026 (work packages W0 to MAN-B; TISPH decisions P, R, M, E, C, D); Accounts > Remittance build specification of 9 October 2026 (phases R1 to R4, questions Q1 to Q20) |

Reviewers

| Name / role | Organisation | Review focus |
| --- | --- | --- |
| Project Manager (BRD section 11 signatory) | TISPH | Completeness of the register against the required document list; owners |
| Head of Information Technology (BRD section 11 signatory) | TISPH | Technical, support and DR documents |
| Internal Audit representative (to be named) | TISPH | Evidence trail, traceability, retention of documents |
| Engagement Director | iorta TechNXT | Commitments, commercial items |
| Solution Architect | iorta TechNXT | Consistency of locations and statuses with the code |

# Acronyms and Glossary

| Acronym / Term | Definition / Meaning |
| --- | --- |
| ADR | Architecture decision record |
| BRD | Business Requirement Document (TISPH, v2.2, signed) |
| DA-n | Delivery activity of the operations and governance documents (for example DA-2, DR drill) |
| DR-nn | Entry of this register |
| ERD | Entity-relationship diagram |
| FRS | Functional Requirement Specification, one per BRD build item |
| GP-nn, P-nn | Planned items of docs/TISPH/pack/TISPH_Delivery_Governance.docx and docs/TISPH/pack/TISPH_Operations_and_Support.docx |
| GQ-nn | Open question of docs/TISPH/pack/TISPH_Delivery_Governance.docx |
| KT | Knowledge transfer |
| NFR | Non-functional requirement |
| RACI | Responsible, Accountable, Consulted, Informed |
| SOW | Statement of Work |
| SRS | Software Requirements Specification; for TISPH, the FRS set |
| UAT | User acceptance testing |

# Purpose, scope and audience

This register lists every document TISPH requires for the BrokerVerse programme and says, for each one, where it is held today, who owns it, who approves it, and what it still depends on. It is the entry point to the document pack for TISPH IT, auditors and the support team that will maintain the platform for ten years or more.

The register covers the documents of this pack (docs/TISPH/pack/*.docx), documents already held in the code repository (TISPH-DEV), the functional specifications held on the FRS branch, and documents that are still to be produced. It does not repeat their content.

Generic BrokerVerse product documents that this pack replaces, or that do not apply to TISPH, are listed in the companion file docs/TISPH/pack/TISPH_Documentation_Cleanup.docx.

# How to read the register

Status takes one of the values below. A document can carry two values, for example a section drafted in this pack and a part still to be produced per module.

| Status | Meaning |
| --- | --- |
| Drafted in this pack | Written for TISPH, version 0.9 Draft, describing the system as built at the code baseline. Awaiting TISPH review. |
| Exists in repo | Held in the code repository at the path given. Kept up to date with the code. May be generic to the BrokerVerse product; the Notes column says so. |
| Per module | To be produced per module as the build streams land (work package, phase or FRS named in Notes). |
| Commercial input | Cannot be completed without a commercial decision or a contract document (Statement of Work, support agreement). |
| Planned | Not yet produced; the decision or work package it depends on is named. |

Owner is the iorta TechNXT role that prepares and maintains the document. Approver is the TISPH role that accepts it. Role names follow the governance document (docs/TISPH/pack/TISPH_Delivery_Governance.docx section 4); named people are open question GQ-03 of that document.

Paths are relative to the repository root unless they start with docs/TISPH/pack/ (this pack) or name a branch.

# Summary

The TISPH required list names 31 documents. Section 4 registers them in 32 rows, because architecture decision records appear twice in the list (DR-15 and DR-29).

| Status (in whole or in part) | Number of required documents |
| --- | --- |
| Drafted in this pack | 22 |
| Exists in repo | 10 |
| Per module or Planned | 8 |
| Needs commercial input | 2 (DR-22 dates of the project plan, DR-25 commercials) |
| Not covered at all | 0 |

The counts overlap because a document can carry more than one status. Seven further documents that the programme needs (environment strategy, data migration, service levels, training plan, data masking procedure, release notes, privacy impact assessment) are in section 5.

Diagram 1

| Element | Details |
| --- | --- |
| This pack | NFR, architecture, security, data, environments, migration, operations, governance |

| From | Connection | To |
| --- | --- | --- |
| Signed BRD v2.2 (TISPH) | - | FRS per build item, FR + acceptance criteria |
| FRS per build item, FR + acceptance criteria | - | Code on TISPH-DEV, module READMEs, API export |
| Code on TISPH-DEV, module READMEs, API export | - | Test cases, TC per acceptance criterion |
| Test cases, TC per acceptance criterion | - | UAT sign-off |
| Signed BRD v2.2 (TISPH) | - | This pack |
| This pack | - | Production readiness, go-live, hypercare |
| UAT sign-off | - | Production readiness, go-live, hypercare |

The chain from BRD to UAT sign-off is the one of BRD 9.2 ("Traceability"). The documents of this register sit on that chain: the FRS set carries the functional requirements and acceptance criteria, this pack carries the non-functional, technical and governance documents.

# Register of required documents

## Requirements

| # | Document | Status | Where it is held | Owner | Approver (TISPH) | Notes and dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| DR-01 | Software Requirements Specification (SRS) | Exists in repo (10 items); Per module | Functional Requirement Specifications, one per BRD build item, folder docs/TISPH/frs/ (FRS_TIS-BRD-<ref>_<title>_v<n>.docx) | iorta TechNXT Business Analysis | Business Process Owner of the area | Ten FRS issued for TISPH review: COLL-05, COMM-06, COMM-08, LEAD-09, PJRN-09, PROD-15 (v1.2), PROD-16, SCHM-01, SCHM-02, SCHM-03. Further FRS are written per build item as streams land (BRD 9.2: "the FRS cites the BRD reference"). The FRS set is held on TISPH-DEV in docs/TISPH/frs/. The signed BRD v2.2 itself is held by TISPH and is not in the repository. |
| DR-02 | Non-Functional Requirements (NFR) | Drafted in this pack | docs/TISPH/pack/TISPH_NFR_Compliance.docx (compliance matrix, section 5; cross-cutting assessments, section 6) | iorta TechNXT Delivery Lead | Head of IT; Information Security | Every NFR row of BRD 6.3 assessed against the code with evidence, status, proving test, planned work and open questions (Q1 to Q23). |
| DR-03 | User stories | Per module | Expressed as functional requirements (FR-xxx) with personas in each FRS (DR-01), section 3 "Personas and roles" and section 4 "Functional requirements" | iorta TechNXT Business Analysis | Business Process Owner of the area | No separate user story backlog is held in the repository. Each FRS states the persona, the requirement and its rules; a backlog in TISPH's or iorta TechNXT's work-tracking tool, if wanted, is derived from the FRS. |
| DR-04 | Acceptance criteria | Exists in repo (10 items); Per module | Numbered acceptance criteria under every functional requirement of each FRS (DR-01) | iorta TechNXT Business Analysis | Business Process Owner of the area | Every FRS issued so far carries numbered acceptance criteria for each FR; they are the basis of the test cases (DR-17). Acceptance of non-functional requirements: docs/TISPH/pack/TISPH_NFR_Compliance.docx section 7. |
| DR-05 | Requirements traceability matrix | Drafted in this pack (non-functional and technical); Per module (functional) | Non-functional: docs/TISPH/pack/TISPH_NFR_Compliance.docx (matrix, Appendix B index of BRD NFR identifiers). Each pack document ends with a "Requirements traceability" section. Functional: section 8 "Traceability" of each FRS (FR to acceptance criterion to test case) | iorta TechNXT Delivery Lead (QA Lead for the test links) | TISPH Project Manager; Internal Audit | The end-to-end matrix BRD reference > FRS > build item > test case > UAT sign-off (BRD 9.2; governance Go/No-Go criterion GN-01) is assembled per module as FRS, builds and test cases land. Planned: one consolidated workbook before UAT sign-off (gate 2 of docs/TISPH/pack/TISPH_Delivery_Governance.docx 2.2). |

## Architecture and design

| # | Document | Status | Where it is held | Owner | Approver (TISPH) | Notes and dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| DR-06 | Architecture document (solution and application architecture) | Drafted in this pack | docs/TISPH/pack/TISPH_Solution_Architecture.docx sections 2 to 8 (context, container, application, API-first design, events and jobs, configuration) | iorta TechNXT Solution Architect | Head of IT; Design Authority | Planned architecture items are listed in its section 15; open questions Q1 to Q13 in section 17. |
| DR-07 | Deployment architecture | Drafted in this pack; Exists in repo | docs/TISPH/pack/TISPH_Solution_Architecture.docx section 12; docs/TISPH/pack/TISPH_Environments_and_Release.docx sections 4 to 6; runbook deploy/AZURE.md; workflows .github/workflows/azure-deploy.yml, azure-deploy-environment.yml | iorta TechNXT DevOps Lead | Head of IT | PRE-PROD on Azure is Planned (GP-01, TISPH decision E1). |
| DR-08 | Infrastructure architecture | Drafted in this pack; Exists in repo | docs/TISPH/pack/TISPH_Solution_Architecture.docx section 12; docs/TISPH/pack/TISPH_Environments_and_Release.docx sections 4 and 5; Terraform in deploy/azure/ (bootstrap/, shared/, environment/, modules/environment/) | iorta TechNXT DevOps Lead | Head of IT; Infrastructure / cloud lead | Terraform is the infrastructure definition; the documents describe it. Kubernetes manifests are Planned only if TISPH standardises on AKS (GP-20). |
| DR-09 | Security architecture | Drafted in this pack | docs/TISPH/pack/TISPH_Security_Architecture.docx (identity, RBAC, maker-checker and SoD, masking and field encryption, secrets, encryption, audit trail, OWASP and ASVS mapping, STRIDE threat model, security testing, penetration-test readiness) | iorta TechNXT Solution Architect (security) | Information Security Officer; Data Protection Officer | Open questions SEC-Q1 onwards in its section 20. VA, MBSS scans and penetration test are Planned (GP-17, activity DA-3). |
| DR-10 | Data architecture | Drafted in this pack | docs/TISPH/pack/TISPH_Data_Architecture.docx sections 2, 3 and 6 to 15 (domains and ownership, master and reference data, lineage to the SAP GL file, reconciliations, quality, retention, audit, masking, governance) | iorta TechNXT Solution Architect (data) | Head of IT; Data Protection Officer; Finance lead |  |
| DR-11 | Integration architecture | Drafted in this pack | docs/TISPH/pack/TISPH_Solution_Architecture.docx section 9 (interfaces against BRD 5.13, INTG-01 to INTG-05); docs/TISPH/pack/TISPH_NFR_Compliance.docx section 6.7 | iorta TechNXT Solution Architect | Head of IT | Planned interfaces: SAP GL transfer over SFTP (GP-21), bank file pick-up and drop (GP-22), dedicated TFS feed (GP-23), BIR EIS live operation (GP-24). Each depends on a TISPH choice or a file specification (Architecture Q1, Q2, Q4, Q5). |
| DR-12 | API specifications | Exists in repo | backend/docs/api/openapi.json (OpenAPI 3.1.0), BrokerVerse.postman_collection.json, BrokerVerse.postman_environment.json, BrokerVerse_API_Touchpoints.xlsx and .csv; design rules in docs/TISPH/pack/TISPH_Solution_Architecture.docx section 6 | iorta TechNXT Tech Lead (back end) | Head of IT | Generated from the route registry with npm run export:api (backend/src/tools/export-api.js); regenerated with each change, so it always matches the code. |
| DR-13 | Entity-relationship diagram (ERD) | Drafted in this pack | docs/TISPH/pack/TISPH_Data_Architecture.docx section 4 (one diagram per data domain) | iorta TechNXT Solution Architect (data) | Head of IT | Read from a database migrated with all 174 migrations. Regenerate at each release (docs/TISPH/pack/TISPH_Data_Architecture.docx section 14). |
| DR-14 | Data dictionary | Drafted in this pack | docs/TISPH/pack/TISPH_Data_Architecture.docx section 5 (every table and column) and Appendix B (table inventory) | iorta TechNXT Solution Architect (data) | Head of IT; Data Protection Officer | Regenerate at each release from a migrated database. |
| DR-15 | Architecture decision records (ADRs) | Drafted in this pack | docs/TISPH/pack/TISPH_Delivery_Governance.docx section 6 (ADR-01 to ADR-17) and the summary in docs/TISPH/pack/TISPH_Solution_Architecture.docx section 16 | iorta TechNXT Solution Architect | Design Authority (GQ-10) | All seventeen record decisions as built. New decisions are added as ADR-18 onwards (rules in docs/TISPH/pack/TISPH_Delivery_Governance.docx 6.1). |

## Testing

| # | Document | Status | Where it is held | Owner | Approver (TISPH) | Notes and dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| DR-16 | Test strategy | Exists in repo (TISPH edition); generic edition archived | TISPH edition: docs/TISPH/testing/TISPH_Test_Strategy.docx, with the test pack docs/TISPH/testing/TISPH_Test_Pack.xlsx (requirements, scenarios, conditions, traceability, gaps, execution log and defects). Related TISPH parts in this pack: test gates (docs/TISPH/pack/TISPH_Delivery_Governance.docx 2.2), tests that prove the NFR matrix (docs/TISPH/pack/TISPH_NFR_Compliance.docx section 7), security testing pipeline (docs/TISPH/pack/TISPH_Security_Architecture.docx section 17), CI pipeline and smoke tests (docs/TISPH/pack/TISPH_Environments_and_Release.docx sections 6 and 10), mock migrations (docs/TISPH/pack/TISPH_Data_Migration_and_Cutover.docx section 11). The generic product edition (BrokerVerse_Test_Strategy.docx and its source test-strategy.md) is archived under docs/archive/2026-10-10/package/. | iorta TechNXT QA Lead | TISPH Project Manager; Head of IT | Version 1.0, draft for review by the TISPH project steering group. Performance (GP-15, DA-1), DR drill (GP-16, DA-2), security scans (GP-17, DA-3) and accessibility (GP-19, DA-5) tests depend on the Azure UAT and Pre-Prod environments. |
| DR-17 | Test cases | Exists in repo (automated tests, UAT scripts per TISPH role); Per module (TISPH UAT cases) | FRS test cases, one per acceptance criterion (FRS section 8, DR-01); automated tests in backend/test/ (Vitest) and brokerverse/src/**/*.test.js (Jest, craco test); UAT scenario script backend/scripts/uat-scenario.js with its run log docs/e2e/UAT_SCENARIO_RUN.md; role-based UAT scripts docs/onboarding/UAT_SCRIPTS.md (TISPH roles) | iorta TechNXT QA Lead | Business Process Owners (UAT sign-off) | TISPH UAT test cases per persona are written per module from the FRS acceptance criteria. Go/No-Go criterion GN-01 requires traceability from UAT test cases to BRD references. |

## Operations, support and resilience

| # | Document | Status | Where it is held | Owner | Approver (TISPH) | Notes and dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| DR-18 | Disaster recovery and business continuity plan (DR/BCP) | Drafted in this pack | docs/TISPH/pack/TISPH_Operations_and_Support.docx sections 11 (backup and restore), 12 (disaster recovery), 13 (business continuity) | iorta TechNXT Production Support Lead | Head of IT; Infrastructure / cloud lead | First DR drill and geo-restore rehearsal Planned (P18, GP-16, DA-2). Ten-year backup retention and off-subscription backup copy Planned (P16, P17; question Q8). Business continuity fallbacks to be agreed with business owners (P19, Q10). |
| DR-19 | Support guides | Drafted in this pack; Exists in repo | Support model, incident, problem and change management, monitoring, scheduled jobs and runbooks: docs/TISPH/pack/TISPH_Operations_and_Support.docx sections 4 to 10. Runtime reference deploy/REFERENCE.md; Azure runbook deploy/AZURE.md; developer and production support guide docs/developer-guide/ (README.md, backend.md, frontend.md); module guides backend/src/modules/*/README.md and backend/docs/MODULE_GUIDE.md; user-facing support procedure docs/onboarding/SUPPORT_AND_ESCALATION.md | iorta TechNXT Production Support Lead | IT AppSupport lead | SUPPORT_AND_ESCALATION.md was tailored for TISPH on 11 October 2026 (jobs of removed modules taken out, TISPH release route). Support hours and channels need the support agreement (P1, P2). |

## User documentation

| # | Document | Status | Where it is held | Owner | Approver (TISPH) | Notes and dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| DR-20 | User manual | Exists in repo (TISPH edition, Draft) | TISPH edition, PH Version 1.3, served in the application Help panel (F1): brokerverse/public/help/ (user-manual.html, TISPH_User_Manual.docx and .pdf, sections.json); source docs/TISPH/manual/. The product base edition stays as the source of other editions: docs/package/source/user-manual.md, docs/package/05_Delivery/BrokerVerse_User_Manual.*. First-use guide docs/onboarding/GETTING_STARTED.md | iorta TechNXT Technical Writer | Business Process Owners; TISPH Project Manager | The TISPH edition is built (work packages MAN-A and MAN-B) and shows Draft until TISPH signs it off (GP-12); TISPH decisions D1 to D14 (system name, document control, logo, role chapter names, language and others) are open. |
| DR-21 | Persona manuals | Exists in repo (TISPH role chapters, Draft); Planned (persona training scripts) | One chapter per TISPH role in the TISPH user manual: docs/TISPH/manual/chapters/role-*.md, with the generated menus, access, approvals and segregation of duties of each role (docs/TISPH/manual/generated/roles/). The generic role decks (docs/decks/) were retired on 11 October 2026. TISPH personas and their training curriculum: docs/TISPH/pack/TISPH_Delivery_Governance.docx sections 3.2 and 11.3 | iorta TechNXT Technical Writer; Training Lead | Business Process Owner of each persona | Role chapters built, Draft until TISPH sign-off (GP-12, decision D4 "role chapter names"); persona training scripts Planned (governance risk R-21). |

## Delivery, governance and transition

| # | Document | Status | Where it is held | Owner | Approver (TISPH) | Notes and dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| DR-22 | Project plan | Drafted in this pack (structure); Commercial input (dates) | Delivery sequence, gates and governance bodies: docs/TISPH/pack/TISPH_Delivery_Governance.docx section 2; go-live timeline relative to go-live date: section 8.2; build order and effort: platform features build plan (work packages W0 to MAN-B) and the remittance build specification (phases R1 to R4) | iorta TechNXT Project Manager | TISPH Project Manager; Project Sponsor | A dated plan needs the go-live date and the SOW milestones (BRD 1.2 "timeline as stipulated in the signed SOW"; question GQ-02). |
| DR-23 | Delivery methodology | Drafted in this pack | docs/TISPH/pack/TISPH_Delivery_Governance.docx sections 2 (governance structure, delivery sequence and the BRD 9.2 traceability chain) and 3 (workstreams); release method in docs/TISPH/pack/TISPH_Environments_and_Release.docx section 7 | iorta TechNXT Project Manager | TISPH Project Manager |  |
| DR-24 | RACI | Drafted in this pack | docs/TISPH/pack/TISPH_Delivery_Governance.docx section 4 (per workstream, 4.1; per persona, 4.2); support RACI in docs/TISPH/pack/TISPH_Operations_and_Support.docx section 4 | iorta TechNXT Project Manager | TISPH Project Manager | Named people per role: question GQ-03. |
| DR-25 | Commercials | Commercial input | Not part of this pack. Governed by the signed Statement of Work and the contract documents between TISPH and iorta TechNXT | iorta TechNXT Engagement Director | TISPH Project Sponsor; Procurement | Generic product price book and rate card in the repository are internal or pre-sales material and are not the TISPH commercials (docs/TISPH/pack/TISPH_Documentation_Cleanup.docx). Items of this pack that need a commercial decision: support agreement (GP-18, DA-4), hypercare duration (GQ-06), source code escrow (GQ-14), exit and transition plan (P25). |
| DR-26 | Knowledge transfer (KT) plan | Drafted in this pack (Planned schedule) | docs/TISPH/pack/TISPH_Operations_and_Support.docx section 15.3 (phases KT-1 to KT-6) and 15.1 (knowledge sources); knowledge retention over ten years: docs/TISPH/pack/TISPH_Delivery_Governance.docx section 12.3 | iorta TechNXT Production Support Lead | Head of IT | The phases are drafted; their dates are Planned (P24) and depend on the delivery plan (DR-22) and the support agreement (DA-4). |
| DR-27 | Change management | Drafted in this pack | Scope change (BRD 8), release change, configuration change in production, emergency access, organisational change and stakeholder map: docs/TISPH/pack/TISPH_Delivery_Governance.docx section 10; operational change process: docs/TISPH/pack/TISPH_Operations_and_Support.docx section 7; environment promotion governance: docs/TISPH/pack/TISPH_Environments_and_Release.docx section 12 | iorta TechNXT Project Manager | TISPH Project Manager; Change Control Board | Change board membership and freeze periods: P6, GQ-01, GQ-05. Environment Promotion module Planned (GP-05). |
| DR-28 | Risk register | Drafted in this pack | docs/TISPH/pack/TISPH_Delivery_Governance.docx section 5.1 (risks), 5.2 (decision log of open TISPH decisions) | iorta TechNXT Project Manager | Head, Risk Management; Project Sponsor | Operational risks also in docs/TISPH/pack/TISPH_Operations_and_Support.docx section 17. |
| DR-29 | Architecture decision records | See DR-15 |  |  |  | Listed again because the TISPH required list names ADRs separately. |
| DR-30 | Production readiness checklist | Drafted in this pack | docs/TISPH/pack/TISPH_Delivery_Governance.docx section 7 (areas A to H) | iorta TechNXT Project Manager; DevOps Lead | Head of IT; Internal Audit | Several items depend on Planned work: Azure UAT and PROD provisioning, DR drill, scans, performance test, support agreement. |
| DR-31 | Go-live plan | Drafted in this pack | docs/TISPH/pack/TISPH_Delivery_Governance.docx section 8 (approach, timeline, decision rights, Go/No-Go criteria, communications, evidence pack); cutover runbook docs/TISPH/pack/TISPH_Data_Migration_and_Cutover.docx section 13 | iorta TechNXT Project Manager; Migration Lead | Project Sponsor (Go/No-Go body) | Go-live date: GQ-02. Rehearsal on TISPH environments outstanding. |
| DR-32 | Hypercare plan | Drafted in this pack | docs/TISPH/pack/TISPH_Delivery_Governance.docx section 9 (duration, team, support flow, checks, releases, exit criteria); migration hypercare docs/TISPH/pack/TISPH_Data_Migration_and_Cutover.docx section 18 | iorta TechNXT Production Support Lead | Head of IT; Project Sponsor | Duration and exit signatory: GQ-06 (commercial). |

# Further documents the programme holds

These are not on the TISPH required list by name but are referred to by the documents above.

| # | Document | Status | Where it is held | Owner | Approver (TISPH) | Notes |
| --- | --- | --- | --- | --- | --- | --- |
| DR-33 | Environment strategy, CI/CD, release, promotion and rollback | Drafted in this pack | docs/TISPH/pack/TISPH_Environments_and_Release.docx | iorta TechNXT DevOps Lead | Head of IT; Internal Audit | Supports DR-07, DR-08, DR-27. |
| DR-34 | Data migration and cutover plan | Drafted in this pack | docs/TISPH/pack/TISPH_Data_Migration_and_Cutover.docx; templates generated into docs/package/05_Delivery/Upload_Templates/; procedures docs/onboarding/GO_LIVE_DATA_SETUP.md, GO_LIVE_DATA_WORKBENCH.md, SMOKE_TEST_AND_RESET.md | iorta TechNXT Migration Lead | Finance Head; Operations Unit Head; Project Sponsor | Upload with template on every master and the Setup Workbook are Planned (GP-04, MU-A, MU-B). |
| DR-35 | Service levels (SLA and SLO proposal) | Drafted in this pack (proposal); Commercial input | docs/TISPH/pack/TISPH_Operations_and_Support.docx section 14 | iorta TechNXT Production Support Lead | Head of IT | Binding service levels belong to the support agreement (P20, GP-18). |
| DR-36 | Training and adoption plan | Drafted in this pack | docs/TISPH/pack/TISPH_Delivery_Governance.docx section 11 | iorta TechNXT Training Lead | Business Process Owners | Venue, environment and pass mark: GQ-08. |
| DR-37 | Non-production data masking procedure | Exists in repo | docs/onboarding/DATA_MASKING.md (tool npm run mask:data); described in docs/TISPH/pack/TISPH_Data_Architecture.docx section 13 and docs/TISPH/pack/TISPH_Security_Architecture.docx section 7 | iorta TechNXT DevOps Lead | Data Protection Officer |  |
| DR-38 | Release notes | Exists in repo (template) | docs/package/06_Support/BrokerVerse_Release_Notes_Template.docx | iorta TechNXT Release Manager | Release and Change Advisory | Referred to by production readiness item B-07 in docs/TISPH/pack/TISPH_Delivery_Governance.docx section 7. |
| DR-39 | Privacy impact assessment and records of processing | Exists in repo (generic templates); Planned (TISPH completion) | docs/package/04_Onboarding_and_Go_Live/BrokerVerse_Privacy_Impact_Assessment_and_Records_of_Processing_Templates.* | TISPH Data Protection Officer, supported by iorta TechNXT Solution Architect (data) | Data Protection Officer | Completion is TISPH's; the personal data catalogue it needs is in docs/TISPH/pack/TISPH_Data_Architecture.docx section 13 and docs/TISPH/pack/TISPH_Security_Architecture.docx section 7. |

# Contents of this pack

| File | Document | Main sections |
| --- | --- | --- |
| docs/TISPH/pack/TISPH_NFR_Compliance.docx | Non-Functional Requirements and Compliance Matrix | Compliance matrix of BRD 6.3, cross-cutting assessments, proving tests, planned items, remedies, open questions |
| docs/TISPH/pack/TISPH_Solution_Architecture.docx | Solution, Application, Integration and Deployment Architecture | Context and container views, application, API, jobs, configuration, integrations, storage, deployment, scalability, planned items, decisions |
| docs/TISPH/pack/TISPH_Security_Architecture.docx | Security Architecture and Threat Model | Identity, RBAC, approvals, maker-checker and SoD, personal data, secrets, encryption, audit, OWASP, ASVS, STRIDE, security testing, penetration-test readiness |
| docs/TISPH/pack/TISPH_Data_Architecture.docx | Data Architecture, Data Model, Lineage and Governance | Domains, ERD, data dictionary, master and reference data, lineage to SAP GL, reconciliations, quality, retention, audit, masking, table inventory |
| docs/TISPH/pack/TISPH_Environments_and_Release.docx | Environment Strategy, CI/CD, Release, Promotion and Rollback | Environment ladder, configuration per environment, pipeline, branching, migrations, seed policy, smoke tests, rollback, promotion governance, data refresh |
| docs/TISPH/pack/TISPH_Data_Migration_and_Cutover.docx | Data Migration and Cutover Plan | Templates, mapping, cleansing, validation, load, reconciliation, mock migrations, cutover runbook, Go/No-Go, rollback, sign-off, evidence |
| docs/TISPH/pack/TISPH_Operations_and_Support.docx | Operations, Support Model, Runbooks, DR/BCP and Service Levels | Support model, incident, problem and change management, monitoring, jobs, runbooks, backup, DR, BCP, service levels, knowledge transfer |
| docs/TISPH/pack/TISPH_Delivery_Governance.docx | Delivery Governance, RACI, Risks, ADRs, Production Readiness, Go-Live and Hypercare | Governance bodies, workstreams and personas, RACI, risk register and decision log, ADRs, readiness checklist, go-live, hypercare, change management, training, long-term governance |
| docs/TISPH/pack/TISPH_Document_Register.docx | This register |  |
| docs/TISPH/pack/TISPH_Documentation_Cleanup.docx | Cleanup candidates | Existing repository documents that are generic, obsolete or superseded by this pack |

Every pack document has a document control table, a register of Planned items, open questions for TISPH, a requirements traceability section and an appendix of file references.

# Documents still to be produced

| # | Document or part | Depends on | Target point in the delivery sequence |
| --- | --- | --- | --- |
| DR-01, DR-03, DR-04 | FRS with personas and acceptance criteria for the remaining build items | Build streams and TISPH decisions per item | Before the build of each item |
| DR-05 | Consolidated BRD > FRS > build > test case > UAT traceability workbook | DR-01, DR-17 | Before gate 2 (UAT sign-off) |
| DR-17 | TISPH UAT test cases per persona | DR-04 | Per module, before its UAT |
| DR-20, DR-21 | TISPH sign-off of the user manual and its persona chapters (Draft); persona training scripts | Decisions D1 to D14 (GP-12) | Before gate 2 (UAT sign-off); the chapters are built |
| DR-22 | Dated project plan | Go-live date and SOW milestones (GQ-02) | On SOW confirmation |
| DR-25, DR-35 | Commercials; support agreement and service levels | Statement of Work; DA-4 | Before production readiness sign-off |
| DR-26 | Dated KT schedule | DR-22; DA-4 | Before UAT (KT-1) |
| DR-39 | Completed privacy impact assessment | TISPH Data Protection Officer | Before go-live |

# Keeping the register current

- The register is updated with every new pack version, every FRS issued and every change of status.

- A document moves from Planned or Per module to Drafted or Exists only when the file exists at the stated path.

- Generated documents (API export, data dictionary, ERD) are regenerated at each release; the register then records the release, not a new version of the register.

- For the life of the platform the register stays with the source repository, so that the support team finds the current documents next to the code they describe (docs/TISPH/pack/TISPH_Delivery_Governance.docx section 12.3).

# Appendix A. File references

All paths are in the repository at the code baseline (58ad7702) unless stated otherwise.

Section 4.1 (requirements)

- Folder docs/TISPH/frs/: FRS_TIS-BRD-COLL-05_PDC_Lifecycle_v1.0.docx, FRS_TIS-BRD-COMM-06_Remittance_Commission_v1.0.docx, FRS_TIS-BRD-COMM-08_Telesales_Incentive_v1.0.docx, FRS_TIS-BRD-LEAD-09_Talkbot_Renewal_Filter_v1.0.docx, FRS_TIS-BRD-PJRN-09_Parcel_Courier_v1.0.docx, FRS_TIS-BRD-PROD-15_Promotions_v1.2.docx, FRS_TIS-BRD-PROD-16_Commission_Rules_v1.0.docx, FRS_TIS-BRD-SCHM-01_Scheme_Issuance_v1.0.docx, FRS_TIS-BRD-SCHM-02_Scheme_Master_v1.0.docx, FRS_TIS-BRD-SCHM-03_Lock-in_Handling_v1.0.docx (each with sections for personas, functional requirements with acceptance criteria, and traceability with test cases)

- docs/TISPH/pack/TISPH_NFR_Compliance.docx sections 5, 7 and Appendix B

Section 4.2 (architecture and design)

- docs/TISPH/pack/TISPH_Solution_Architecture.docx sections 2 to 16

- deploy/AZURE.md; deploy/azure/bootstrap/main.tf, deploy/azure/shared/*.tf, deploy/azure/environment/*.tf, deploy/azure/environment/environments/*.tfvars, deploy/azure/modules/environment/*.tf

- .github/workflows/azure-deploy.yml, .github/workflows/azure-deploy-environment.yml, .github/workflows/ci.yml

- backend/docs/api/openapi.json, backend/docs/api/BrokerVerse.postman_collection.json, backend/docs/api/BrokerVerse.postman_environment.json, backend/docs/api/BrokerVerse_API_Touchpoints.xlsx, backend/docs/api/BrokerVerse_API_Touchpoints.csv; backend/src/tools/export-api.js; script export:api in backend/package.json

- backend/src/db/migrations/ (174 files); docs/TISPH/pack/TISPH_Data_Architecture.docx sections 4, 5 and Appendix B

- docs/TISPH/pack/TISPH_Security_Architecture.docx; docs/TISPH/pack/TISPH_Delivery_Governance.docx section 6

Section 4.3 (testing)

- docs/TISPH/testing/TISPH_Test_Strategy.docx, docs/TISPH/testing/TISPH_Test_Pack.xlsx

- Generic product edition, archived: docs/archive/2026-10-10/package/ (BrokerVerse_Test_Strategy.docx, test-strategy.md)

- backend/test/, backend/vitest.config.js, script test in backend/package.json (vitest run); script test in brokerverse/package.json (craco test)

- backend/scripts/uat-scenario.js, docs/e2e/UAT_SCENARIO_RUN.md, docs/onboarding/UAT_SCRIPTS.md

- docs/TISPH/pack/TISPH_NFR_Compliance.docx section 7; docs/TISPH/pack/TISPH_Security_Architecture.docx section 17; docs/TISPH/pack/TISPH_Environments_and_Release.docx sections 6 and 10; docs/TISPH/pack/TISPH_Data_Migration_and_Cutover.docx section 11; docs/TISPH/pack/TISPH_Delivery_Governance.docx sections 2.2 and 8.4

Section 4.4 (operations)

- docs/TISPH/pack/TISPH_Operations_and_Support.docx sections 4 to 15 and 17

- deploy/REFERENCE.md, deploy/AZURE.md, docs/developer-guide/README.md, docs/developer-guide/backend.md, docs/developer-guide/frontend.md, backend/docs/MODULE_GUIDE.md, backend/src/modules/*/README.md (15 module guides), docs/onboarding/SUPPORT_AND_ESCALATION.md

Section 4.5 (user documentation)

- brokerverse/public/help/user-manual.html, brokerverse/public/help/TISPH_User_Manual.docx and .pdf, brokerverse/public/help/sections.json (TISPH edition 1.3)
      
      , brokerverse/src/components/HelpPanel/helpRoutes.js

- docs/TISPH/manual/ (README.md, manual.json, chapters/, generated/); base edition docs/package/source/user-manual.md, docs/package/05_Delivery/BrokerVerse_User_Manual.docx and .pdf

- docs/onboarding/GETTING_STARTED.md; docs/TISPH/manual/chapters/role-*.md

Sections 4.6 and 5 (delivery, governance, further documents)

- docs/TISPH/pack/TISPH_Delivery_Governance.docx sections 2 to 12; docs/TISPH/pack/TISPH_Operations_and_Support.docx sections 7, 14, 15; docs/TISPH/pack/TISPH_Environments_and_Release.docx sections 7 and 12; docs/TISPH/pack/TISPH_Data_Migration_and_Cutover.docx sections 13 and 18

- docs/package/05_Delivery/Upload_Templates/ (generated by backend/scripts/build-upload-templates.js), docs/onboarding/GO_LIVE_DATA_SETUP.md, docs/onboarding/GO_LIVE_DATA_WORKBENCH.md, docs/onboarding/SMOKE_TEST_AND_RESET.md, docs/onboarding/DATA_MASKING.md, backend/scripts/mask-data.js

- docs/package/06_Support/BrokerVerse_Release_Notes_Template.docx

- docs/package/04_Onboarding_and_Go_Live/BrokerVerse_Privacy_Impact_Assessment_and_Records_of_Processing_Templates.docx

# Pending Items

| Serial Number | Description | Owner | Status |
| --- | --- | --- | --- |
| - | No pending items are recorded in this version. | - | - |

# Document Sign-Off

| Sign Off Date | Signature | Approved By | Department & Project Role |
| --- | --- | --- | --- |
|  |  |  | TISPH Project Manager |
|  |  |  | TISPH Head of IT |
|  |  |  | iorta TechNXT Delivery Lead |