Toyota Insurance Services Philippines

Test Strategy

Date - 11 October 2026

Version - 1.1

Prepared by – iorta TechNXT

TABLE OF CONTENTS

1.	Document Control	3

2.	Acronyms	3

Introduction	5

1.	Scope and objectives	5

1.1	In scope (Phase 1)	5

1.2	Out of scope	6

1.3	Objectives	6

2.	What the repository has today, and what is to be added	6

2.1	Existing	6

2.2	To be added	6

3.	Test levels	8

4.	How the scenarios are used	9

5.	Incremental execution and regression	10

6.	Environments and data	10

7.	Entry and exit criteria	11

8.	Defect management	11

9.	Roles and responsibilities	11

10.	Tools	12

11.	Traceability	12

12.	Reporting	12

13.	Risks and assumptions	13

14.	Pending Items	13

15.	Document Sign-Off	13

# Document Control

| Date | Version | Author & Business Unit Info | Reviewed By & Business Unit Info | Approved By & Business Unit Info | Change History |
| --- | --- | --- | --- | --- | --- |
| 10 October 2026 | 1.0 | iorta TechNXT | Pending review | Pending approval | Initial issue (draft for review by the TISPH project steering group) |
| 11 October 2026 | 1.1 | iorta TechNXT | Pending review | Pending approval | Performance test method added to section 3 (moved from the generic Capacity and Performance document, archived); CI/CD tools row names the TISPH workflows. |

Document information

| Item | Value |
| --- | --- |
| Version | 1.0 |
| Date | 10 October 2026 |
| Status | Draft for review by the TISPH project steering group |
| Application | BrokerVerse configured for Toyota Insurance Services Philippines (TISPH) |
| Build under test | TISPH-DEV head, commit 58ad7702 (front end brokerverse/, API backend/) |
| Test basis | Signed BRD v2.2 (sections 4-6, section 7 Approved Customizations CR-01..CR-21), Gap-Analysis MOM sessions 1-9, FGA workbook, Pre-BSM discovery workbook v2.0 (M17 RBAC v4), FRS set (docs/TISPH/frs/FRS_*.docx) |
| Test foundation | Test pack workbook docs/TISPH/testing/TISPH_Test_Pack.xlsx (sheets Summary, Requirements, Scenarios, Conditions, Traceability, Persona Matrix, Gaps, Gap Register, Execution Log, Defects) |
| Coverage today | 766 of 766 consolidated requirements have at least one scenario; 658 scenarios, 7,655 conditions (3,254 positive, 4,401 negative) |

# Acronyms

| Acronym / Symbol | Definition / Meaning |
| --- | --- |
| AA | WCAG 2.1 conformance level AA |
| API | Application programming interface |
| ASVS | OWASP Application Security Verification Standard |
| BRD | Business Requirement Document (TISPH, v2.2, signed) |
| CCD | Cash Control Department |
| CCD-PDU | Cash Control Department, Payment and Disbursement Unit |
| CI | Continuous integration |
| CI/CD | Continuous integration and continuous delivery |
| COMM | Commission (BRD module prefix) |
| CORS | Cross-origin resource sharing |
| CR | Change request |
| CSV | Comma-separated values file |
| CTPL | Compulsory Third Party Liability motor insurance |
| DAST | Dynamic application security testing |
| DEV | Development environment |
| DPA | Data Privacy Act of 2012 (Philippines) |
| DR | Disaster recovery |
| DST | Documentary stamp tax |
| FGA | Finance and General Accounting |
| FRS | Functional Requirement Specification, one per BRD build item |
| GL | General ledger |
| IDOR | Insecure direct object reference |
| INTG | Integration (BRD prefix) |
| IT | Information technology |
| JV | Journal voucher |
| LGT | Local government tax |
| LOV | List of values |
| MFA | Multi-factor authentication |
| MOM | Minutes of meeting |
| NFR | Non-functional requirement |
| NFT | Non-functional testing |
| NIA | Non-insurance accounting |
| OWASP | Open Worldwide Application Security Project |
| PDC | Post-dated cheque |
| PII | Personally identifiable information |
| PROD | Production environment |
| QA | Quality assurance |
| RBAC | Role-based access control |
| REST | Representational state transfer (API style) |
| RPO | Recovery point objective |
| RTO | Recovery time objective |
| SAP | SAP enterprise resource planning system (TISPH general ledger) |
| SAST | Static application security testing |
| SBOM | Software bill of materials |
| SEC | Securities and Exchange Commission |
| SIT | System integration testing |
| SMTP | Simple Mail Transfer Protocol |
| SoD | Segregation of duties |
| SQL | Structured Query Language |
| SSRF | Server-side request forgery |
| SUPERID | A UAT-only TISPH role that includes the System Administrator |
| TFS | Toyota Financial Services |
| TIS | Toyota Insurance Services |
| TISPH | Toyota Insurance Services Philippines |
| TLS | Transport Layer Security |
| TSI | Total sum insured |
| UAT | User acceptance testing |
| UI | User interface |
| URL | Uniform resource locator |
| VAT | Value-added tax |
| WCAG | Web Content Accessibility Guidelines |
| ZAP | OWASP Zed Attack Proxy (security scanner) |

# Introduction

Client documents are confidential. The pack quotes requirement ids and short phrases only; it holds no copy of any client document.

# Scope and objectives

## In scope (Phase 1)

| Stream | Modules (scenario prefix) | Requirements | Scenarios | Conditions |
| --- | --- | --- | --- | --- |
| Sales, leads, schemes, lock-in, Talkbot | SALES | 135 | 112 | 1,116 |
| Quotation, products, rating | QUOTE | 123 | 75 | 654 |
| Placement, issuance, endorsement, cancellation | POLICY | 56 | 69 | 709 |
| Cash control, collections, PDC, disbursement | CASH | 99 | 77 | 1,188 |
| Finance, GL, tax, period end | FIN | 104 | 82 | 909 |
| Remittance, billing, commission, incentives | REMIT, BILL, COMM, OVR, RECON, TSI, RPT | 142 | 84 | 1,034 |
| Renewals and claims | RENEW, CLAIM | 100 | 53 | 563 |
| Platform: masters, security, reports, integrations, NFR | MAS, PROD, SEC, AUD, NOTIF, INTG, BULK, MIG, MYW, RPT, NFR | 237 | 106 | 1,482 |

The requirement counts per stream overlap: a requirement can be assessed by more than one stream. After the duplicates are merged and the short ids (COMM-01, OPS-02, NFR-5.2) are mapped to their BRD form (TIS-BRD-COMM-01, TIS-BRD-RPT-OPS-02, TIS-BRD-NFR-5.2), there are 766 unique requirements.

Personas: the 13 TISPH roles and SUPERID, named as in the role seed (backend/src/db/seeds/82_tisph_roles.sql, migration 0348_tisph_roles.sql):

| Role code | Persona | Notes for testing |
| --- | --- | --- |
| tis-sales-associate | TIS Sales Associate | Maker only: no approve:* grants |
| tis-sales-officer | TIS Sales Officer | Adds lead allocation, campaigns, approve:quotations/policies/renewals for another user's work |
| tis-sales-unit-head | TIS Sales Unit Head | Adds incentives (write:incentive), approve:payables; told about quotation approvals and renewal terms |
| tis-ops-associate | TIS Operations Associate | Placements, policies, endorsements, renewals, claims as maker |
| tis-ops-officer | TIS Operations Officer | Adds read of journal vouchers and fixed assets |
| tis-ops-unit-head | TIS Operations Unit Head | Adds approve:quotations/policies/renewals/claims, approve:payables |
| tis-ccd-pdu | CCD-PDU (Post-Dated Cheques) | Receipts only (read/write:receipts) |
| tis-ccd-pdc | CCD-PDC / CCD-ADA | Receipts; reads collections, remittance, bank reconciliation |
| tis-ccd-bp | CCD-BP / QRPh (Receipting) | Receipts and collections; no reversals (SoD rule SOD-TIS-BP-RECON, warn) |
| tis-ccd-recon | CCD-Recon (Reconciliation and Reversals) | Reversals, remittance, bank reconciliation, approve:insurer-reconciliation |
| tis-finance | TIS Finance & General Accounting | Disbursements, JV, payables, fixed assets, commission, remittance, period end, posting rules |
| tis-it-admin | TIS IT AppSupport / Admin | Users, roles, settings, masters, configurator, interfaces; enters no business transaction |
| tis-general-manager | TIS General Manager | Every front-office approval; reads accounting, administration and audit |
| tis-superid | SUPERID (UAT only) | Includes System Administrator; must be Inactive before go-live |

## Out of scope

Phase 2 items of the BRD (dashboards RPT-DSH, non-insurance accounting NIA, insurer REST APIs such as INTG-05, Group Life experience refund PJRN-10, Fire quotation items marked Phase 2). Each has a scope-boundary scenario that checks the item is not offered in Phase 1 (46 requirements, coverage status "scope boundary check"). Insurer and bank systems themselves are out of scope; their files and messages are in scope.

## Objectives

- Show that each Phase 1 requirement works as signed, for every persona that uses it, and is refused to every persona that must not.

- Prove the money: premium, taxes (VAT, DST, LGT, CWT/EWT), CTPL, commission, remittance, receipts and GL postings reconcile end to end.

- Prove the controls: maker-checker and segregation of duties, period locks, audit trail, data privacy (RA 10173).

- Measure the non-functional targets of BRD section 5 / NFR ids (response time, concurrency, recovery, security, accessibility).

- Give the business a traceable basis for UAT sign-off and go-live.

# What the repository has today, and what is to be added

## Existing

| Area | What exists | Where |
| --- | --- | --- |
| Back-end unit/integration/API | vitest + supertest, 114 test files, about 1,240 test cases, run against a real PostgreSQL 16 database; includes tisph-roles, role-access, access-control, security, hardening, payment-segregation, tisph-configuration, tisph-product-catalogue, accounting, remittance, commission, renewals, claims | backend/test/, backend/vitest.config.js |
| Front-end unit/component | jest through craco (react-scripts) with Testing Library, 64 test files, including utils/menuPermissions.test.js (menu entries per permission) | brokerverse/src/**/*.test.js(x) |
| CI | On every push and pull request: back-end lint and full suite on PostgreSQL 16; front-end lint, jest and an environment-neutral production build; dependency audit (npm audit --omit=dev --audit-level=high fails the build on high/critical); release artefacts named by commit | .github/workflows/ci.yml |
| Release pipeline | Same artefacts promoted dev -> sit -> uat -> preprod -> production; pre-deploy database backup; forward-only migrations then seeds; post-deploy smoke test (health, version, sign-in page, runtime config) with automatic roll back on failure; manual rollback workflow | deploy.yml, rollback.yml, deploy/smoke-test.sh, deploy/RELEASE_PIPELINE.md |
| Test data | Masking of a production copy (npm run mask:data, deterministic pseudonyms, DPA RA 10173), sample data purge and transaction reset, go-live rehearsal, environment comparison and settings check | backend/scripts/ |
| Browser end-to-end | Playwright (Python) harness, role walk per persona, persona access matrix, document and report sweep (291 outputs), defect log of the earlier run (archived under docs/archive/2026-10-10/e2e/); run by hand, not in CI | docs/e2e/ |
| Security in code | helmet headers, API rate limiting, permission checks per route, SoD rules table | backend/src/app.js, backend/src/lib/rateLimit.js |
| API description | OpenAPI and Postman export (npm run export:api) | backend/src/tools/export-api.js |

## To be added

| Gap | Addition | Owner | When |
| --- | --- | --- | --- |
| No browser regression in CI | Playwright (TypeScript, @playwright/test) suite in e2e/ per module, persona storage states for the 14 roles, run on SIT nightly and on every release candidate | QA automation | From the first module in SIT |
| No persona permission matrix test | Data-driven API test: every endpoint x 14 roles, expected 200/403 derived from migration 0348 grants and menuPermissions.js; fails on any drift | QA automation + dev | Sprint 1 of SIT |
| No performance or volume test | k6 scripts (or equivalent) in perf/: 20+ concurrent users (NFR-12), response time p95 under 200 ms for reads (NFR-07), batch volumes (lead upload 200-300 per batch, renewal runs, remittance runs, bank statement import) | Performance tester | Before UAT exit |
| No SAST | CodeQL or Semgrep on pull requests; ESLint security rules | DevSecOps | Before SIT entry |
| No DAST | OWASP ZAP baseline scan on SIT each release, full authenticated scan before UAT exit | Security tester | SIT onwards |
| Dependency scanning only on audit | Keep npm audit; add Dependabot or Renovate, SBOM (CycloneDX) per release, container image scan (Trivy) for the Docker images | DevSecOps | Before SIT entry |
| No secret scanning | GitHub secret scanning / gitleaks in CI | DevSecOps | Before SIT entry |
| No accessibility checks | axe-core inside the Playwright suite on every screen; manual WCAG 2.1 AA review (keyboard, screen reader, contrast) of the main journeys | QA | SIT and UAT |
| No coverage gate | vitest --coverage and jest --coverage reported in CI; target 80% lines on new back-end code, no drop on existing | Dev lead | Sprint 1 |
| No resilience / DR test | Restore from the pre-deploy backup into a clean environment and time it (RTO 4 h, NFR-06.3); replication lag (RPO 1 h, NFR-06.2); kill API / database during load (NFR-06) | Infra + QA | Pre-Prod |
| Manual evidence only | Execution Log and Defects sheets of the pack until a test management tool is chosen (Xray, Zephyr, TestRail or Azure Test Plans) | QA lead | Now |

# Test levels

| Level | Purpose | Who | Tool | Environment | Basis |
| --- | --- | --- | --- | --- | --- |
| Unit | Functions, calculators (premium, tax, commission, depreciation), validators | Developers | vitest, jest | Local, CI | FRS rules |
| Component | Screens and dialogs: field rules, LOVs, conditional fields, menu visibility | Developers | jest + Testing Library | CI | Conditions of type field rule |
| Integration | API with the database: postings, state transitions, maker-checker, numbering | Developers | vitest + supertest on PostgreSQL 16 | CI | Scenarios (functional, data) |
| API / contract | Every endpoint per persona (allowed and refused), payload validation, error format, OpenAPI conformity | QA automation | vitest or Playwright API, OpenAPI export | CI, SIT | Security scenarios, permission conditions |
| System (per module) | Each module end to end in the build, by persona | Stream testers | Playwright + manual | SIT | Scenarios and conditions of the module |
| SIT (integration) | Cross-module flows and external files: TFS imports, Talkbot results, bank files, SAP GL text files, e-mail, insurer placement files | QA | Playwright, file fixtures | SIT | Integration and end-to-end scenarios |
| End-to-end regression | Lead to quotation to placement to policy to receipt to remittance to commission to GL to reports; renewals and claims; period end | QA | Playwright | SIT, Pre-Prod | 25+ end-to-end scenarios |
| UAT | Business acceptance by persona on masked data | TISPH users, guided by QA | Pack, Execution Log | UAT | P1 and P2 scenarios |
| NFT: performance and volume | Response time, concurrency, batch throughput, report generation times | Performance tester | k6 | Pre-Prod (production-sized) | NFR-07, NFR-12, NFR-07.x |
| NFT: security | OWASP Top 10 (2021) and ASVS 4.0 level 2 checklist; authentication (MFA NFR-04, lockout and idle timeout NFR-03), authorisation, data protection (NFR-01, NFR-17), logging (NFR-05, NFR-11.3); SAST, DAST, dependency and image scanning; independent penetration test (NFR-16) | Security tester, third party | CodeQL/Semgrep, ZAP, npm audit, Trivy | SIT, Pre-Prod | Security scenarios (135) |
| NFT: resilience and DR | Recovery after failure, backup and restore, RPO/RTO | Infra + QA | Scripts, runbooks | Pre-Prod | NFR-06.x, NFR-11, NFR-15 |
| NFT: accessibility | WCAG 2.1 AA (NFR-10) | QA | axe-core, manual | SIT, UAT | NFR-10.x |
| Operational acceptance | Deployment, rollback, smoke test, monitoring, support hand-over | Infra, IT AppSupport | Pipeline, smoke-test.sh | Pre-Prod | NFR-08, NFR-13, NFR-14 |

OWASP Top 10 mapping to be checked in every security cycle: A01 access control (persona matrix, IDOR on record ids, maker-checker bypass); A02 cryptography (TLS, encryption at rest, PII key rotation); A03 injection (SQL, CSV/formula injection in uploads and exports); A04 insecure design (SoD, period locks); A05 misconfiguration (headers, CORS, debug); A06 vulnerable components (audit, SBOM); A07 authentication (MFA, lockout, session); A08 integrity (upload validation, signed artefacts); A09 logging (audit trail completeness, no PII in logs); A10 SSRF (URL fields, webhooks, e-mail images).

Performance test method (carried over on 11 October 2026 from the generic Capacity and Performance document, now archived under docs/archive/2026-10-11/). An indicative load test exists: the harness docs/architecture/tools/loadtest.mjs starts an in-process instance of the API (the same createApp() as production) on a free local port, signs an administrator token and drives read-only requests (lists, dashboards, search, report preview, the notification count) at 10 and then 50 concurrent clients for 15 seconds per endpoint, with the per-process rate limiter reset during the run. Its results of 29 September 2026 (loadtest-results-c10.json, loadtest-results-c50.json) were taken on one build host with a small test database, no TLS and no network, and are indicative only: one API process is bound by its event loop at a few hundred requests per second of that mix, so capacity grows by adding replicas.

The NFT performance and volume run replaces it as evidence. It runs in Pre-Prod, or in UAT temporarily set to production sizing, on a volume-loaded and masked database, with k6 scripts for the persona journeys with the heaviest reads and writes (policy and claim lists, the executive dashboard, report preview and generation, bulk uploads, bank matching, and the notification poll of every signed-in browser). Five profiles are run: baseline (single user), load (expected peak concurrency), stress (step up until the targets are missed), soak (several hours at load, for leaks and pool exhaustion) and spike. Measured: response time percentiles against NFR-07, throughput, error rate, database connections, CPU and memory per replica, and batch and report run times. Known risks to watch: CPU-bound file generation (PDF, XLSX and CSV files up to 50,000 rows) in the API event loop, uploads held in memory (up to 10 files of 10 MB per request), bank matching on very large statements, OFFSET paging past about 100,000 rows, and 10 database connections per API replica.

# How the scenarios are used

- A scenario (TS-<MOD>-NNN) is a business behaviour with its personas, requirement ids, priority and type.

- A condition (TC-<MOD>-NNN-x) is one thing varied: a field rule (mandatory, format, length, LOV, boundary, cross-field), a state, a calculation input, an approval path or a persona. Each has a polarity and an expected result.

- Step-by-step test cases are written per module against the final screens, one or more per condition, when the module is in SIT. No UI click steps are kept in the pack before then.

- Permission conditions are run for the allowed personas (positive) and for at least one refused persona per scenario (negative), both through the menu (components/SideBar/list.js, utils/menuPermissions.js) and through the API with the persona's token, because hiding a menu item is not a control.

- Maker-checker conditions are always run with two users: the maker's own approval must be refused.

- 518 conditions are flagged "expected to fail on build" where the stream assessment found the feature missing; for the other streams, the requirement build status (Not built) is the guide. They are run and logged as "Expected fail (not built)" until the build lands, then re-run as normal.

# Incremental execution and regression

- Per module, as each stream lands. When a stream is merged into TISPH-DEV and deployed to SIT, its module cycle starts: smoke, then P1 scenarios, then P2/P3; permission conditions for all 14 personas; defects raised against the module. Suggested order follows the business flow and the dependencies: Platform (masters, configurator, roles) -> Sales -> Quotation -> Policy -> Cash control -> Remittance/commission -> Finance -> Renewals/claims.

- Regression on every drop. The automated suites (CI plus Playwright smoke per module) run on every deployment to SIT; any module already passed is re-run at P1 level.

- Full end-to-end regression at the end. When all streams are in, a full cycle in SIT then Pre-Prod: all end-to-end scenarios, all P1 scenarios, the persona matrix, reports and documents sweep, period end, and the NFT runs. This cycle is the entry to UAT.

- UAT. Two cycles by the business on masked data, then a final regression before go-live.

# Environments and data

| Environment | Purpose | Data | Deployed by |
| --- | --- | --- | --- |
| DEV | Developer testing, CI | Seeded reference data, synthetic sample book | Push to integration branch (ci.yml) |
| SIT | Module and integration testing, automation, DAST | Synthetic data sets per module plus masked extracts as needed | Deploy workflow, same artefact |
| UAT | Business acceptance | Masked copy of migrated data (npm run mask:data), TISPH masters and products | Release candidate tag vX.Y.Z-rc.N with approval |
| Pre-Prod | Performance, DR, go-live rehearsal (npm run rehearsal:golive) | Production-sized masked data | Deploy workflow |
| PROD | Live | Real data | Release tag vX.Y.Z with approval |

Rules: no unmasked personal data outside production (Data Privacy Act 2012); test users per persona with named owners; SUPERID only in UAT and set Inactive before go-live; environment parity checked with npm run compare:environments and npm run check:settings; external interfaces (TFS, bank, SAP, SMTP, insurers) pointed at stubs or test mailboxes in SIT and UAT; data refresh per cycle with a recorded snapshot.

# Entry and exit criteria

| Level | Entry | Exit |
| --- | --- | --- |
| Module system test (SIT) | Stream merged; CI green; deployed to SIT with smoke test passed; masters and roles seeded; test data ready | All P1 conditions run; 100% of P1 passed or expected-fail with an agreed gap; no open S1; S2 open only with a workaround agreed |
| End-to-end regression | All streams in SIT; every module exit met or waived by the QA lead | All end-to-end and P1 scenarios passed; persona matrix 100% as designed; no open S1/S2 |
| UAT | Regression exit met; UAT environment on the release candidate; masked data loaded; testers trained; scripts for P1/P2 ready | All P1 and P2 scenarios run by the business; no open S1/S2; S3 with agreed fix dates; sign-off by each department signatory |
| NFT | Production-sized data; stable build | NFR targets met or exceptions accepted by the steering group; no high/critical security finding open |
| Go-live | UAT and NFT exit; DR test passed; rollback tested; SUPERID inactive | Steering group go decision |

# Defect management

| Severity | Meaning | Response | Fix target |
| --- | --- | --- | --- |
| S1 - Critical | Blocks a business flow, loses or corrupts data, wrong money or postings, a control is bypassed (SoD, period lock, permission), personal data exposed | 2 working hours | 1 working day (hot fix) |
| S2 - High | Wrong result, no workaround | 1 working day | 3 working days |
| S3 - Medium | Wrong result with a workaround, wrong message or rule | 2 working days | Next planned drop |
| S4 - Low | Cosmetic, wording, layout | 5 working days | Backlog, by agreement |

Life cycle: New -> Open -> In progress -> Fixed -> Ready for retest -> Closed (or Reopened, Deferred, Rejected, Duplicate). Daily triage in SIT, twice daily in UAT. Every defect names the scenario and condition, environment, build commit, persona and evidence. A requirement found missing is logged as a gap (Gaps sheet), not as a defect, unless it was reported as built.

# Roles and responsibilities

| Role | Responsibilities |
| --- | --- |
| QA lead | Owns this strategy and the pack, plans cycles, runs triage, reports, recommends exit |
| Stream testers (one per stream) | Write step-by-step cases per module, execute, raise defects |
| Persona testers | Run the persona matrix: Sales (3 roles), Operations (3), Cash Control (4), Finance, IT AppSupport / Admin, General Manager |
| Automation engineer | Playwright, API persona matrix, CI integration |
| Performance and security testers | k6, ZAP, SAST/dependency findings, penetration test coordination |
| Developers | Unit and integration tests, defect fixes, test data scripts |
| Business UAT signatories (named by TISPH) | Sales Unit Head (Sales), Operations Unit Head (Operations, claims, renewals), CCD head (Cash Control), Finance and General Accounting head, IT AppSupport head (administration, security), General Manager (final acceptance) |

# Tools

| Purpose | Tool |
| --- | --- |
| Back-end unit, integration and API | vitest, supertest (in use) |
| Front-end unit and component | jest, Testing Library through craco (in use) |
| Browser end-to-end and accessibility | Playwright with axe-core (Python harness exists in docs/e2e; TypeScript suite to add) |
| Performance and volume | k6 (or JMeter/Gatling as equivalent) |
| Security | npm audit (in use), CodeQL/Semgrep, OWASP ZAP, Trivy, gitleaks, third-party penetration test |
| CI/CD | GitHub Actions (ci.yml, azure-deploy.yml, azure-deploy-environment.yml); DEV deployed by Railway from TISPH-DEV until Azure is provisioned |
| Test management | docs/TISPH/testing/TISPH_Test_Pack.xlsx now; a test management tool later |
| Defects | Defects sheet now; the project tracker once agreed |

# Traceability

- Requirement ids are kept exactly as in the sources (BRD TIS-BRD-*, CR-xx, FRS FR-*, FGA ids, Pre-BSM ids, MOM decision ids). Short forms used by some streams are listed as aliases of the BRD id.

- Each scenario lists its requirement ids; each condition belongs to one scenario; each executed condition is logged with its run, persona, result, evidence and defect id; each defect points back to its condition.

- The Traceability sheet (requirement x scenario) and the Requirements sheet (coverage status) of the test pack workbook are updated when scenarios change.

- Coverage status per requirement: testable on build, partial build, expected to fail (not built), not testable on build, open decision, deviation, scope boundary check, or not covered.

- Today: 766/766 requirements covered by at least one scenario; 316 requirements are gaps (259 not implemented, 49 not testable in the application, 8 implemented differently); 196 gap register entries explain them.

# Reporting

| Report | Content | Frequency | Audience |
| --- | --- | --- | --- |
| Daily execution status | Run, passed, failed, blocked, expected-fail per module and persona; new and open defects by severity | Daily in SIT and UAT | Project team |
| Weekly quality report | Requirement coverage and pass rate, defect trend and ageing, gap status, risks | Weekly | Steering group |
| Cycle exit report | Exit criteria met or waived, open defects with plan, recommendation | End of each cycle | QA lead, business signatories |
| NFT report | Response times, throughput, security findings, DR timings against targets | Per NFT run | Steering group, IT |
| Go-live readiness | All of the above, with sign-offs | Once | Steering group |

# Risks and assumptions

| Risk | Treatment |
| --- | --- |
| 259 requirements not built at commit 58ad7702, including CR items (Talkbot filter, PDC life cycle, per-peril commission, CR-13/14 reports) | Run as expected-fail; re-plan module cycles with the build plan; gaps reviewed weekly |
| Requirement status differs between streams for 69 shared ids | The consolidated status takes the mixed view (Partial); stream detail kept in the Requirements sheet |
| Open client decisions (5) and deviations (8) | Confirm with TISPH before UAT entry; record the decision id in the pack |
| Non-testable NFRs (uptime, support hours, backup retention, annual VA/PT) | Verified by document, contract or operations evidence, not by the application |
| Single user holding CCD-BP and CCD-Recon (SoD warn only) | Test both the warning and the audit trail; ask TISPH to accept the risk in writing |
| Data privacy | Masked data only outside production; evidence screenshots must not show unmasked personal data |

# Pending Items

| Serial Number | Description | Owner | Status |
| --- | --- | --- | --- |
| - | No pending items are recorded in this version. | - | - |

# Document Sign-Off

| Sign Off Date | Signature | Approved By | Department & Project Role |
| --- | --- | --- | --- |
|  |  |  | TISPH Project Manager |
|  |  |  | TISPH Head of IT |
|  |  |  | iorta TechNXT Delivery Lead |