Prepared by – iorta TechNXT

Version - 1.0

Date - 03 October 2026

Release Notes and Product Roadmap

BrokerVerse OOTB Release 1.0

TABLE OF CONTENTS

1. Document Control	3

2. Acronyms	3

3. About this release	4

3.1 Release identification	4

3.2 Release in figures	5

4. What is delivered	6

4.1 Sales and placement	6

4.2 Policy, servicing, claims and renewals	6

4.3 Money and accounting	6

4.4 Configuration, controls and reporting	7

4.5 Philippine rules built in	7

4.6 Changes after the release test	8

5. Known limitations and open items	10

5.1 Defects and observations from the release test	10

5.2 Limits of the OOTB scope	10

5.3 Before go-live at a broker	11

6. Upgrade and versioning policy	12

6.1 Version numbers	12

6.2 Rules for every release	12

6.3 Entitlement and support of versions	12

7. Product roadmap	13

7.1 Near term: next patch and minor release (indicative: within 3 months)	13

7.2 Mid term (indicative: 3 to 9 months)	13

7.3 Later (indicative: beyond 9 months)	13

8. Document Sign-Off	15

# 1.  Document Control

| Date | Version | Author & Business Unit Info | Reviewed By & Business Unit Info | Approved By & Business Unit Info | Change History |
| --- | --- | --- | --- | --- | --- |
| 03 October 2026 | 1.0 | iorta TechNXT |  |  | Initial issue |

# 2.  Acronyms

| Acronym / Symbol | Definition / Meaning |
| --- | --- |
| OOTB | Out of the box |
| IC | Insurance Commission |
| BIR | Bureau of Internal Revenue |
| NPC | National Privacy Commission |
| DPA | Data Privacy Act of 2012 (RA 10173) |
| EOPT | Ease of Paying Taxes Act (RA 11976) |
| CTPL | Compulsory Third Party Liability |
| LTO | Land Transportation Office |
| DST | Documentary stamp tax |
| LGT | Local government tax |
| FST | Fire service tax |
| LGU | Local government unit |
| VAT | Value-added tax |
| EWT | Expanded withholding tax |
| CWT | Creditable withholding tax |
| ATC | Alphanumeric tax code |
| SAWT | Summary Alphalist of Withholding Taxes |
| QAP | Quarterly Alphalist of Payees |
| SLSP | Summary List of Sales and Purchases |
| KYC | Know your customer |
| RFQ | Request for quotation |
| OR | Official receipt |
| PV | Payment voucher |
| JV | Journal voucher |
| GL | General ledger |
| SoD | Segregation of duties |
| TOTP | Time-based one-time password |
| API | Application programming interface |
| AMC | Annual Maintenance Contract |
| CR | Change request |
| UAT | User acceptance test |

# 3.  About this release

## 3.1  Release identification

| Item | Value |
| --- | --- |
| Product | iNXT BrokerVerse OOTB, insurance broking platform for Philippine non-life brokers |
| Release | 1.0 |
| Build | Branch brokerverse-platform of 03 October 2026; backend package version 1.0.0. The repository carries tag v1.0.0 (29 September 2026); the tag of the final 1.0 build is [to confirm] |
| Technology | React 18 web application, Node.js 22 API, PostgreSQL 16 database |
| Release test | 03 to 04 October 2026; see the Test Summary Report |
| Audience | Broker management, key users, System Administrator, auditors, and the iorta TechNXT support team |

## 3.2  Release in figures

| Item | Count |
| --- | --- |
| Delivered roles | 7 (System Administrator, Sales & Marketing, Processing Team, Operations, Claims, Accounting, Accounting Manager) |
| Menu screens checked per role in the release test | 173 |
| Catalogue reports in Excel, CSV and PDF | 39, plus dashboards and printed documents |
| Registered API routes | 868, documented in OpenAPI, Postman and an Excel touchpoint list |
| Scheduled jobs (Asia/Manila time) | 18, of which 7 are delivered switched off (including the remittance schedules and the overdue data subject request reminder) |
| Document number series | 61, counters that only move forward |
| Upload templates for go-live data | About 40, each verified against its importer |
| Test cases | 497 prepared: 486 passed, 2 failed, 3 blocked, 6 not run after the re-test of 03 October 2026 (first run: 480 passed, 8 failed) |
| Automated business-rule tests | 634, all passed |
| End-to-end UAT cycle | 371 business steps, 0 failed |

# 4.  What is delivered

## 4.1  Sales and placement

| Capability | Main screens |
| --- | --- |
| Prospects with contact details, address and status, bulk upload | Operations > Sales & Marketing > Prospects |
| Quick Quote of packaged products from insurer rate tables; Compare Insurers | Quick Quote; Compare Insurers |
| Request for Quotation to several insurers on a broker slip; insurer offers and declines | Request for Quotation |
| Quotations with premium taxes and commission; customer response recorded on screen or through an approval link; maker-checker on quotations | Quotations |
| Placement Slips with lead insurer and co-insurers, shares totalling 100% | Placement Slips |
| Placement journey per line of business (placement.journey), shown as a progress bar | Master > Configuration |

## 4.2  Policy, servicing, claims and renewals

| Capability | Main screens |
| --- | --- |
| Policy issue for package and non-package business, motor with CTPL and Auto Passenger PA, KYC checks before motor issue, co-insurance | Operations > Policy |
| Endorsements (additional premium, return premium, changes of details, extension) and cancellations, with taxes following the premium | Operations > Policy |
| Claims from notification to settlement and closure, preliminary loss advice, claim letters, settlement maker-checker, SLA ageing | Operations > Claims |
| Renewals: pipeline 90 days before expiry, notices at 60, 30 and 15 days, renewal batch and queue, at-risk policies, retention analytics, lapse management, win-back campaigns | Operations > Renewals |
| Clients with their policies and accounting position | Operations > Clients |

## 4.3  Money and accounting

| Capability | Main screens |
| --- | --- |
| Open items, payment capture by sales and operations, acknowledgement receipts | Operations > Open Items; Payments |
| Billing, official receipts, receipt and invoice e-mails with PDF | Accounts > Receipts |
| Collections, reminders, credit control: instalment plans, premium warranty monitor, client credit limits, remittance ageing | Accounts > Collections; Credit Control |
| Disbursement and payment vouchers, petty cash from request to replenishment | Accounts > Disbursement; Petty Cash |
| Remittance to insurers by share, with tracking, statements, settlement, approval within the Authority Matrix limits, schedules run by the remittance-schedules job, exceptions, electronic transfer records, agency bill and direct bill processing | Accounts > Remittance |
| Commission: referrer and sub-agent accounts, commission rate matrix, payout after collection with withholding | Commission |
| Incentive programmes, calculations, approvals and statements | Accounts > Incentive |
| General ledger from posting rules; Journal Voucher, Correction JV, Reversal JV; open entry matching | Accounts |
| Period End: period management, month-end close with checklist and sub-ledger tie-out, year-end close, recurring journals, financial statements | Accounts > Period End |
| Bank reconciliation with statement import (BDO, BPI, Metrobank and generic formats) and matching rules | Accounts > Bank Reconciliation |
| Insurer statement reconciliation with column mapping per insurer | Accounts > Insurer Reconciliation |
| Reinsurance: treaties, cessions, recoveries, bordereaux, reconciliation | Reinsurance |

## 4.4  Configuration, controls and reporting

| Capability | Main screens |
| --- | --- |
| Product Configurator: product templates, coverage builder, rating engine, acceptance rules, document manager, market and risk mapping | Product Configurator |
| Masters for organisation, insurers, lines of business, products, covers, vehicles, locations, designations and hierarchy, finance | Master > Generals; Master > Finance |
| System Settings, Configuration by business area, Document Numbering, Schedules, E-mail Outbox, Audit Trail | Master |
| User management: users, roles, User Access Matrix, Role Permissions, Authority Matrix, Delegations, Segregation of Duties, Access Reviews | Master > Generals > User Management |
| Security: password policy, lockout, TOTP two-step verification by role, session rotation and idle sign-out, permission check on every API route | Master > Configuration |
| Data privacy: Consent Register, Data Subject Requests, personal data export, anonymisation with dry run | Master > Data Privacy |
| Approval notifications in every maker-checker flow: the request to the approvers and the decision to the maker (notification.approval_requests) | Notifications (bell) |
| Reports: operational and financial reports, co-insurance register, due to insurers by co-insurer; dashboards for executives, claims, processing, sales and commission | Reports; Dashboard |
| Payment links through PayMongo and Dragonpay (sandbox provider for testing); a confirmed payment posts the official receipt | Master > Finance > Payment Gateways |

## 4.5  Philippine rules built in

| Area | Rule as delivered |
| --- | --- |
| Premium taxes | DST of PHP 0.50 on each PHP 4.00 of premium, a fraction counting as a whole unit (NIRC section 184), VAT 12% for products under the VAT regime, LGT by the client's city or municipality (0.75% delivered default), FST 2% on fire lines; set in Master > Finance > Premium Taxes & LGU Rates |
| CTPL | 1-year and 3-year CTPL per vehicle class from the motor template MOT-003-2025; inclusive of taxes and fees, never discounted; certificate number and authentication code on the policy |
| KYC | Government ID type, number and image, chassis, motor and plate or MV file number required before motor issue; accepted IDs include PhilSys ID, UMID, passport and driver's licence |
| Commission tax | Output VAT on commission (VAT12-OUT); EWT on referrer commission by payee type (WI515 5% for agents and sub-agents, WC515 10% for external referrers, delivered); insurer EWT on direct-bill commission (WC139 10%) to Creditable Withholding Tax |
| BIR working papers | BIR Form 2307 issued and received, VAT Summary, SAWT, QAP, SLSP Sales and SLSP Purchases, in the BIR column order |
| Invoices and receipts | Number series for invoices, official receipts, debit notes and Form 2307; next numbers can continue the old system's numbering; cancelled documents kept with a reason |
| Local formats | Asia/Manila time zone, PHP base currency, +63 mobile numbers, Philippine provinces and cities with all NCR LGUs, Philippine banks |
| Data privacy | Consent per purpose with notice version; data subject requests due in 15 calendar days; anonymisation refused within 10 years of the last policy expiry |

## 4.6  Changes after the release test

These changes were made on the release branch after the release test of 03 and 04 October 2026. The cases they touch are re-run in the next manual cycle.

| Change | Effect for users |
| --- | --- |
| Data privacy module (Master > Data Privacy) | Consents, data subject requests, export and anonymisation in the system instead of outside it |
| E-mail attachments | Official receipt, premium invoice, policy schedule and commission debit note e-mailed with the PDF attached; attachments listed in the E-mail Outbox |
| Approval notifications | Every maker-checker request and decision notified under the bell |
| Remittance approvals in the Authority Matrix | Transaction types Remittance approval and Remittance settlement; delivered limits Accounting PHP 1,000,000.00, Accounting Manager without limit; remittance.approval_levels only as a fallback; cover through User Management > Delegations (the separate remittance delegation tab is removed) |
| Remittance schedules job | The schedules of Accounts > Remittance > Scheduling run daily through remittance-schedules on Master > Schedules (delivered switched off) |
| Duplicate masters retired | Remittance Master keeps automated remittance, statement templates, settlement parameters, bulk processing, exceptions, agency bill, adjustments and notifications; the tabs Reconciliation Rule, Electronic Transfer, History, Analytics, Direct Bill and Report Template are removed (their values are in Master > Configuration). The Commission, Employee and Petty Cash masters are removed from the menu: commission rates are in Master > Finance > Commission Rate Matrix, staff details on the user form (branch, designation, reporting to), petty cash fund size and limits on Accounts > Petty Cash > Initiate. Product Configurator > Approval Workflows is removed |
| One source for currency, exchange rates and premium taxes | One base currency in the Currency master; dated rates only from the Exchange Rate master; premium taxes only from Premium Taxes & LGU Rates |
| Screen stability | Lists paged by the server (20, 50 or 100 rows), Prospects shown as a table, description paragraphs removed from working screens, steadier loading |

# 5.  Known limitations and open items

## 5.1  Defects and observations from the release test

| ID | Item | Severity | Workaround | Target |
| --- | --- | --- | --- | --- |
| BV-DEF-001 | react-router carries a moderate security advisory (open redirect) | Medium | Navigation targets come from the application's own routes; web server allows only the application origin | Next minor release |
| BV-DEF-002 | Data privacy features were not built at the release test | Medium | Closed: delivered (Master > Data Privacy) and re-tested on 03 October 2026 | Closed |
| BV-DEF-003 | Application-level encryption covers only two-step verification secrets | Medium | Encrypted database storage and backups; restricted database access | Product backlog |
| BV-DEF-004 | Product configurator component lists did not show the template | Low | Closed: Template column added and re-tested on 03 October 2026 | Closed |
| BV-OBS-005 | Renewal refused for a policy expired beyond grace plus lapsed-renewal days | Low | Closed as by design: quote as new business | Closed |
| BV-DEF-006 | Premium Taxes & LGU Rates: charges calculator product list empty for Accounting roles | Low | Closed: fixed and re-tested on 03 October 2026 | Closed |
| BV-OBS-007 | Address of the menu group Master > Generals > Organization opened "Page not found" | Low | Closed: menu groups carry no address | Closed |
| BV-OBS-008 | Incentive > My Programs: Achievement Overview card cut off at 1440 px | Low | Closed: fixed and re-tested on 03 October 2026 | Closed |

Cases not run or blocked in the release test (SMTP-dependent checks, idle sign-out timing, some screen-only negative checks) are listed in the Test Summary Report and are planned for the next manual cycle.

## 5.2  Limits of the OOTB scope

| Topic | Release 1.0 behaviour | Route |
| --- | --- | --- |
| Insurer systems | No insurer API; slips, statements and debit notes by file and e-mail | Change request per insurer |
| IC report formats | Figures from financial statements and production reports; no IC-format report | Change request |
| Percentage tax | No working paper for a non-VAT broker | Ledger by insurer; change request |
| Anti-money laundering | No transaction monitoring, sanctions or PEP screening | Outside OOTB |
| Report schedules | Scheduled e-mail of reports exists in the API; no screen to set it up | System Administrator through the API |
| Bank payments | Transfers approved and recorded; no bank payment file | Change request per bank format |
| Two-step enrolment | Shows the key and a link, not a QR code | Users type the key into the authenticator app |
| Session tokens | Kept in browser local storage | Move to httpOnly cookie on the roadmap |
| Masters without Upload button | Templates loaded by the System Administrator through the API route | Upload buttons on the roadmap |
| Claim settlement cash | Settlement cash panel is on the claim screens; the System Administrator records funds on Accounting's instruction | Accounting menu extension on the roadmap |
| Mobile | Web application for desktop and laptop browsers (current Chrome, Edge or Firefox) | See roadmap |
| Language | English screens; no Filipino translation file | Change request |
| Load test | Not run; single-server timings only | Run on the production-sized environment before go-live |
| External penetration test | Not run | Commission before go-live |

## 5.3  Before go-live at a broker

- Set security.require_2fa_roles to at least System Administrator, Accounting and Accounting Manager.

- Replace the default authority limits with the board-approved signing authority.

- Fill the BIR settings (registered name, address, TIN of the withholding agent).

- Confirm premium tax rules, LGU rates, ATC and GL accounts with the broker's tax adviser.

- Switch off the Sandbox payment gateway in production; enter live gateway keys in the secret store.

- Switch on "Send e-mails" only after the SMTP mailbox is tested.

# 6.  Upgrade and versioning policy

## 6.1  Version numbers

Releases are numbered MAJOR.MINOR.PATCH and tagged in the repository (for example v1.0.0); GET /api/version shows the commit that is running.

| Type | Example | Content | Frequency (standard) |
| --- | --- | --- | --- |
| Patch | 1.0.1 | Defect fixes and security fixes; no change to how users work | As needed; emergency release for P1 or security |
| Minor | 1.1.0 | New functions, new reports, regulatory form updates, upgrades of components; existing data and settings kept | Planned releases, monthly when there are fixes or changes |
| Major | 2.0.0 | Changes that need a migration project, retraining or a change of hosting components | Announced at least 6 months ahead [to confirm] |

## 6.2  Rules for every release

- Database changes only add to the schema; they are applied automatically when the API starts, under a lock, and recorded. The previous release runs on the newer schema, so a release can be rolled back by redeploying the previous image.

- Settings and master data changed by the broker are kept: the seed inserts only what is missing.

- Every release has release notes: fixes, changes, migrations and anything the System Administrator must do by hand.

- Each release is installed in the test environment first; the broker runs the UAT scripts for the changed areas; iorta TechNXT runs the regression; the CAB approves.

- A database snapshot is taken before deployment; deployment happens in the agreed maintenance window, announced at least 5 business days ahead.

## 6.3  Entitlement and support of versions

- Updates of the OOTB version and regulatory form updates released for all customers are included while the subscription or the AMC is in force.

- Support covers the current release and the two planned releases before it (assumption in the Production Support Approach). A broker that stays further behind is asked to upgrade before a defect is fixed.

- Broker-specific changes made under a change request are carried forward into later releases only where the change request says so [to confirm the standard clause].

# 7.  Product roadmap

Indicative and not contractual. The roadmap shows iorta TechNXT's current intentions. Content, order and timing may change. It is not a commitment to deliver any function, it is not part of any licence, subscription or support agreement, and a purchase decision should be based on the functions in the release delivered. Items a broker needs by a date are agreed as change requests.

## 7.1  Near term: next patch and minor release (indicative: within 3 months)

| Item | Why |
| --- | --- |
| Upgrade react-router to the fixed major version (BV-DEF-001) | Close the moderate advisory |
| Re-run of the blocked SMTP cases and the cases not run | Close the release test |
| QR code for two-step enrolment | Easier enrolment |
| Upload buttons on the masters that only have an API route | Self-service go-live loads |
| Automated dependency and image scanning in the pipeline; tests restored in the deployment workflow; branch protection | Secure development lifecycle gaps of the architecture review |

## 7.2  Mid term (indicative: 3 to 9 months)

| Item | Why |
| --- | --- |
| Session refresh in an httpOnly cookie | Remove tokens from browser local storage |
| Field-level encryption of personal identifiers (TIN, ID numbers) (BV-DEF-003) | Defence in depth for sensitive personal information |
| Move of the front-end build from Create React App to Vite | Maintained build tooling; clears build-time advisories |
| Screen to set up scheduled report e-mails | Today only through the API |
| Claim settlement cash on the Accounting menu | Accounting records claim funds directly |
| Rate limits shared across API instances | Consistent limits with several instances |
| Load test results and sizing confirmation on a production-sized environment | Evidence for larger brokers |

## 7.3  Later (indicative: beyond 9 months)

| Item | Why |
| --- | --- |
| IC report formats | Reduce manual preparation of IC reports |
| Percentage tax working paper for non-VAT brokers | Complete the BIR working papers |
| Bank payment files for the main Philippine banks | Remittance and payouts without re-keying in bank portals |
| Insurer API connectors, starting with insurers that publish an API | Fewer files and e-mails with insurers |
| Mobile-friendly screens for sales and claims | Field use |
| Filipino screen translation | Users who prefer Filipino |
| Screening support for anti-money laundering checks | Brokers covered by the AMLA |

Brokers can propose roadmap items through their account manager. iorta TechNXT reviews the roadmap with customers at least once a year [to confirm the forum, for example a customer advisory meeting].

# 8.  Document Sign-Off

| Serial Number | Description | Owner | Status |
| --- | --- | --- | --- |
| 1 | Release tag of the final 1.0 build to be confirmed; re-test of the data privacy cases after the release test; roadmap dates indicative | iorta TechNXT | Open |

| Sign Off Date | Signature | Approved By | Department & Project Role |
| --- | --- | --- | --- |