Toyota Insurance Services Philippines

TISPH Feature Catalogue and Release Tiers

Date - 10 October 2026

Version - 0.1 Draft

Prepared by – iorta TechNXT

TABLE OF CONTENTS

1.	Document Control	3

2.	Acronyms	3

1.	Purpose	5

2.	Release Tiers	5

3.	How a Function Is Enabled	5

4.	Phase 1 Functions	6

5.	Platform Functions	9

6.	Phase 2 Functions	10

7.	Future Releases	11

8.	Decisions for TISPH	14

9.	What Phase 2 and Future Functions Control	15

10.	Document Sign-Off	18

11.	Pending Items	18

12.	Document Sign-Off	18

# Document Control

| Date | Version | Author & Business Unit Info | Reviewed By & Business Unit Info | Approved By & Business Unit Info | Change History |
| --- | --- | --- | --- | --- | --- |
| 10 October 2026 | 0.1 | iorta TechNXT Toyota Insurance Services Philippines | Pending review | Pending approval | First issue: every function of the platform with its release tier, requirement IDs, dependencies and the decisions TISPH has to take |

Document information

| Item | Value |
| --- | --- |
| Document | TISPH Feature Catalogue and Release Tiers |
| Version | 0.1 Draft |
| Date | 10 October 2026 |
| Status | Draft for TISPH review |
| Classification | Internal |
| Prepared by | iorta TechNXT |
| Owner | Toyota Insurance Services Philippines |

# Acronyms

| Acronym / Symbol | Definition / Meaning |
| --- | --- |
| AP | Accounts payable |
| API | Application programming interface |
| BI | Business intelligence |
| BIR | Bureau of Internal Revenue (Philippines) |
| BRD | Business Requirement Document (TISPH, v2.2, signed) |
| CAS | Computerized Accounting System |
| COC | Certificate of cover (CTPL) |
| CSV | Comma-separated values file |
| CTPL | Compulsory Third Party Liability motor insurance |
| DAT | BIR data file format for alphalists and relief |
| EIS | BIR Electronic Invoicing System |
| EOPT | Ease of Paying Taxes Act |
| FRS | Functional Requirement Specification |
| GL | General ledger |
| ID | Identifier |
| IT | Information technology |
| KYC | Know your customer |
| MOM | Minutes of meeting |
| PA | Personal accident (insurance) |
| PDF | Portable Document Format |
| QAP | Quarterly Alphalist of Payees |
| REST | Representational state transfer (API style) |
| SAP | SAP enterprise resource planning system (TISPH general ledger) |
| SAWT | Summary Alphalist of Withholding Taxes |
| SLSP | Summary List of Sales and Purchases |
| SMS | Short message service |
| TIS | Toyota Insurance Services |
| TISPH | Toyota Insurance Services Philippines |
| UAT | User acceptance testing |
| VAT | Value-added tax |

# Purpose

Phase 1 stays in the platform. Phase 2 functions are built and delivered off, ready to be enabled. Functions of the platform that are not part of the BRD and FRS are listed for future releases. This document lists every function with its release tier, so that TISPH can see what is enabled, what can be requested, and which decisions are open.

Enabling replaces hiding, deactivating and switching off functions through menus or settings. Only the iorta TechNXT platform administrator enables a Phase 2 or future-release function; the administrators of TISPH see the catalogue read only (Master > System Configuration > Features & Releases).

# Release Tiers

| Tier | Meaning | State in a TISPH environment | Features | Menu entries |
| --- | --- | --- | --- | --- |
| Phase 1 | Core TISPH scope (BRD v2.2, FRS) | Always on; cannot be switched off by TISPH | 30 | 142 |
| Platform | Supporting functions: users and roles, configuration, audit trail, schedules, organisation masters | Always on | 9 | 28 |
| Phase 2 | Built; Phase 2 of the BRD | Off until enabled by iorta TechNXT ("Enable Phase 2") | 9 | 10 |
| Future release | In the platform, not in the BRD or FRS | Off until enabled for a later release | 32 | 34 |
| Total |  |  | 80 | 214 |

# How a Function Is Enabled

- A platform administrator of iorta TechNXT selects the functions, or the whole Phase 2 bundle, on Master > Platform > Features & Releases.

- The system shows the impact before the request: the functions with their dependencies, the menus that appear, the roles that gain access, the scheduled jobs, the connectors and the settings to configure. A disable shows the functions that stay read-only because they hold records.

- The request carries a reason, the contract or change request reference and the effective date (immediately on approval or on a date).

- A second platform administrator approves or rejects it; the requester never approves.

- On approval the function is enabled in that environment only. The audit trail records each change; TIS IT AppSupport / Admin and the General Manager receive an e-mail and a notification.

- The entitlements of an environment are exported and promoted to the next one (UAT to Production) as a new request, approved again.

Controls: a function that is not enabled is absent from the menus; its screens show "Not available in this edition"; its API answers "not enabled"; its jobs do not run; its connectors cannot be switched on; its settings cannot be changed; its manual sections are left out of the user manual. The entitlements are signed: an entitlement changed outside an approved request counts as not enabled and raises an alert. A function disabled while it holds records stays read-only: its records can be viewed and exported.

# Phase 1 Functions

| Function | Module | Description | Requirement IDs | Depends on | Decision |
| --- | --- | --- | --- | --- | --- |
| Executive, processing and claims dashboards | Dashboard | Landing dashboards by department: book of business, items awaiting approval, processing and claims work | TIS-BRD-RPT-01, TIS-BRD-RPT-03, TIS-BRD-NFR-10.1 | - | - |
| Prospects and lead assignment | Sales & Marketing | Prospect capture and import, duplicate check, quick quote, assignment rules and reassignment, lead sources | TIS-BRD-LEAD-01, TIS-BRD-LEAD-02, TIS-BRD-LEAD-03, TIS-BRD-LEAD-04, TIS-BRD-LEAD-05, TIS-BRD-LEAD-06, TIS-BRD-LEAD-07, TIS-BRD-LEAD-08, TIS-BRD-LEAD-09 | - | - |
| Sales activities | Sales & Marketing | Calls, meetings, e-mails and visits against prospects and clients, with their types and outcomes | TIS-BRD-LEAD-10 | - | - |
| Quotations and placement | Sales & Marketing | Motor, personal accident and credit life quotations with maker-checker, requests for quotation and placement slips to the insurer | TIS-BRD-QUOT-01, TIS-BRD-QUOT-02, TIS-BRD-QUOT-03, TIS-BRD-QUOT-04, TIS-BRD-QUOT-05, TIS-BRD-QUOT-06, TIS-BRD-QUOT-08, TIS-BRD-PJRN-05, TIS-BRD-ISSUE-01, TIS-BRD-ISSUE-02, MOM-S2-PLACEMENT-DIRECT | - | - |
| Dealer programmes | Sales & Marketing | Scheme 1 and 2 programmes of brand-new vehicles, dealer sales uploads and bank endorsement letters | TIS-BRD-SCHM-01, TIS-BRD-SCHM-02, TIS-BRD-SCHM-03, TIS-BRD-MAS-05, TIS-BRD-PROD-15 | - | - |
| Promotions and discount caps | Sales & Marketing | Promotional rates on brand-new vehicles with approval, unit quotas and lock-in years, and the discount caps per product and channel type | TIS-BRD-PROD-15 | Quotations and placement | - |
| Clients | Operations | Single client master with KYC documents and the 360 view of proposals, policies, receipts and claims | TIS-BRD-KYC-01, TIS-BRD-KYC-02, TIS-BRD-KYC-04, TIS-BRD-KYC-05, TIS-BRD-NFR-10.2 | - | - |
| Policies, cover notes and cancellations | Operations | Policy register and lifecycle, policy payments, cover notes, endorsements and cancellations with return premium | TIS-BRD-ISSUE-03, TIS-BRD-ISSUE-04, TIS-BRD-KYC-03, TIS-BRD-ENDT-01, TIS-BRD-ENDT-02, TIS-BRD-ENDT-03, TIS-BRD-CANC-01, TIS-BRD-CANC-02, TIS-BRD-CANC-03, TIS-BRD-BULK-02 | - | - |
| Fleet schedules | Operations | Fleet schedules of vehicles under one policy, with vehicles added or deleted by endorsement | TIS-BRD-ENDT-04, MOM-S9-GROUP-ENDT | - | - |
| Parcel and courier open covers | Operations | Open policy for parcel and courier shipments with certificates per customer and monthly declarations | TIS-BRD-PJRN-09, FR-PCL-001 | - | - |
| Claims | Operations | Motor and credit life claims from notification to settlement, document checklist, repairs and repair shops | TIS-BRD-CLAIM-01, TIS-BRD-CLAIM-02, TIS-BRD-CLAIM-03, TIS-BRD-CLAIM-04, TIS-BRD-CLAIM-05, TIS-BRD-CLAIM-06, TIS-BRD-CLAIM-07, TIS-BRD-CLAIM-08, TIS-BRD-PJRN-08 | - | - |
| Renewals | Operations | Renewal run, notices at 90, 60 and 30 days, renewal queue, negotiations, lapse management and lock-in accounts | TIS-BRD-RENEW-01, TIS-BRD-RENEW-02, TIS-BRD-RENEW-03, TIS-BRD-RENEW-05, TIS-BRD-SCHM-03, PBSM-M24-LAP, PBSM-M15-REN-DUE | - | - |
| Receipts and post-dated cheques | Accounts | Official and acknowledgement receipts, allocation and matching, post-dated cheques and their deposit | TIS-BRD-COLL-01, TIS-BRD-COLL-03, TIS-BRD-COLL-04, TIS-BRD-COLL-05, TIS-BRD-COLL-06, TIS-BRD-COLL-07, TIS-BRD-COLL-08, PBSM-M17v4-RECEIPTING, PBSM-M17v4-PDC, TIS-BRD-RPT-CCD-01, TIS-BRD-RPT-CCD-02, TIS-BRD-RPT-CCD-03, TIS-BRD-RPT-CCD-04, TIS-BRD-RPT-CCD-05, TIS-BRD-RPT-CCD-06, TIS-BRD-RPT-CCD-07, FR-PDC-001, FGA-BR-02, MOM-S3-COLL-RV-SPLIT, PBSM-M15-COL-SLA | - | - |
| Collections and credit control | Accounts | Collections, instalment plans, premium warranty monitor and remittance ageing | TIS-BRD-PROD-17, TIS-BRD-RPT-OPS-10, TIS-BRD-RPT-OPS-11, TIS-BRD-COMM-04, MOM-S3-COLL-CREDIT-TERMS | - | - |
| Suppliers and supplier BIR 2307 | Accounts | Vendor and payee register for non-insurer payments, and the BIR Form 2307 issued to suppliers | TIS-BRD-MAS-06, FGA-EN-01, TIS-BRD-TAX-03 | - | - |
| Disbursements and bank payment files | Accounts | Payment vouchers and cheques, refund fund transfers and Metrobank payment files with maker-checker | TIS-BRD-DISB-01, TIS-BRD-DISB-02, TIS-BRD-DISB-03, PBSM-M17v4-DISB, MOM-S5-DISB-MAKER-CHECKER | - | - |
| Bank file interface | Accounts | Connector and outbox of the bank payment files | TIS-BRD-DISB-03, TIS-BRD-NFR-09 | - | - |
| Remittance to insurers | Accounts | Weekly remittance with approvals, insurer payments, statement reconciliation, exceptions, billing, schedules and settlement | TIS-BRD-COMM-01, TIS-BRD-COMM-03, TIS-BRD-COMM-04, TIS-BRD-RPT-OPS-05, TIS-BRD-RPT-OPS-06, TIS-BRD-RPT-OPS-08, TIS-BRD-RPT-OPS-09, PBSM-M15-REMIT-WEEKLY, FR-RMT-001, FR-RMT-011, FR-RMT-012, FR-RMT-020, PBSM-M15-BILL-RUN | - | - |
| Journals and general ledger | Accounts | Journal vouchers with upload, correction and reversal, open entry matching, accounting queries and the daily SAP GL files | TIS-BRD-NIA-05, TIS-BRD-GL-01, TIS-BRD-GL-02, TIS-BRD-GL-03, TIS-BRD-GL-06, TIS-BRD-INTG-04, FGA-JV-01, MOM-S5-AP-JV-UPLOAD, PBSM-M17v4-JV, PBSM-M17v4-REVERSALS | - | - |
| Bank reconciliation | Accounts | Bank statement upload and matching, reconciliations with approval, and the bank reconciliation reports | TIS-BRD-COLL-09, TIS-BRD-RPT-OPS-12, TIS-BRD-RPT-OPS-13, PBSM-M17v4-RECON | - | - |
| BIR 2307, sales invoices and CAS books | Accounts | BIR Form 2307 certificates, sales invoices under the EOPT Act and the books and documents of the computerised accounting system | TIS-BRD-TAX-01, TIS-BRD-TAX-02, TIS-BRD-TAX-03, FGA-E3, FGA-IB-06, PBSM-M17v4-INVOICES, MOM-S5-TAX-2307-BATCH | - | - |
| Period end and financial statements | Accounts | Period calendar, month-end and year-end close, close checklist and the financial statements | TIS-BRD-GL-04, TIS-BRD-RPT-04, PBSM-M32-PERIODS, PBSM-M32-CONTROLS, MOM-S4-CLOSE-26-29 | - | - |
| Incentives | Accounts | Telesales incentive programmes, calculation with approval, statements and reports | TIS-BRD-COMM-08 | - | - |
| Commission and referrer accounts | Commission | Commission dashboard and the accounts of agents, dealers and referrers with their share | TIS-BRD-COMM-05, TIS-BRD-COMM-06, TIS-BRD-PROD-16, TIS-BRD-RPT-OPS-07 | - | - |
| Operational and financial reports | Reports | Report catalogue, production, claims, renewal, remittance and commission reports, receivables, ledger and financial statement reports | TIS-BRD-RPT-SLS-01, TIS-BRD-RPT-SLS-02, TIS-BRD-RPT-OPS-02, TIS-BRD-RPT-OPS-03, TIS-BRD-RPT-OPS-04, TIS-BRD-RPT-CCD-01, TIS-BRD-RPT-FGA-01, TIS-BRD-RPT-FGA-02, TIS-BRD-RPT-FGA-05, TIS-BRD-RPT-FGA-06 | - | - |
| Report Builder | Reports | Reports built and scheduled by the business on the published datasets | TIS-BRD-NFR-10.1, TIS-BRD-NFR-10.4 | - | - |
| Insurance masters | Master data | Insurers, lines of business, products, covers, signatories, vehicles, short-period rates, cancellation and reason codes | TIS-BRD-MAS-04, TIS-BRD-MAS-09, TIS-BRD-MAS-10, TIS-BRD-PROD-02, TIS-BRD-PROD-03, TIS-BRD-PROD-06, TIS-BRD-PROD-08, MOM-S3-9-PRODUCTS | - | - |
| Distribution channels | Master data | Dealers, financing banks, affinity partners and their production | TIS-BRD-MAS-07, TIS-BRD-MAS-05 | - | - |
| Finance masters and posting rules | Master data | Chart of accounts, account determination and posting rules with approval, taxes, premium taxes, commission rates, banks, cost centres and statement formats | TIS-BRD-GL-01, TIS-BRD-GL-02, TIS-BRD-TAX-01, TIS-BRD-PROD-11, TIS-BRD-PROD-16, FGA-DS-04, MOM-S9-ACC-COST-CENTRE, PBSM-M18-COA, PBSM-M23-POSTING, FGA-DS-07 | - | - |
| Product configuration | Product Configurator | Product templates, coverages, rating engine, acceptance rules, documents, market mapping and risk mapping | TIS-BRD-PROD-01, TIS-BRD-PROD-04, TIS-BRD-PROD-07, TIS-BRD-PROD-09, TIS-BRD-PROD-10, TIS-BRD-PROD-12, TIS-BRD-PROD-13, TIS-BRD-PROD-14 | - | - |

# Platform Functions

| Function | Module | Description | Requirement IDs | Depends on | Decision |
| --- | --- | --- | --- | --- | --- |
| My Work and notifications | Platform | Daily work queue by role, notifications, own profile, global search and the on-screen help | TIS-BRD-RPT-01, PBSM-M16-NOTIFICATIONS | - | - |
| Users and roles | Platform | Users, roles, the user access matrix and role permissions with maker-checker | TIS-BRD-SEC-01, TIS-BRD-SEC-02, TIS-BRD-SEC-05, PBSM-M17v4-RBAC | - | - |
| Access governance | Platform | Approval limits, segregation of duties, delegations and periodic access reviews | TIS-BRD-SEC-01, TIS-BRD-SEC-03, TIS-BRD-NFR-02 | - | - |
| Audit trail | Platform | Record of every change with who, when, from where and the values before and after | PBSM-M17v4-AUDIT, TIS-BRD-NFR-14.7, BRD-5.14 | - | - |
| System configuration | Platform | Settings, document numbering, job schedules, e-mail and document layouts, signatures and the e-mail outbox | TIS-BRD-PROD-01, TIS-BRD-NFR-08.1, TIS-BRD-DOC-01, PBSM-M17v4-IFMON, TIS-BRD-NOTIF-01, TIS-BRD-NFR-10.6, TIS-BRD-QUOT-07, TIS-BRD-INTG-01 | - | - |
| Organisation and location masters | Platform | Company, branch, reporting hierarchy, designations, locations with holidays, and the peso as base currency | TIS-BRD-MAS-01, TIS-BRD-MAS-02, TIS-BRD-MAS-03, TIS-BRD-MAS-08, PBSM-M01-M03-ORG | - | - |
| Product Configurator home | Platform | Entry point to the configuration studio | TIS-BRD-PROD-01 | - | - |
| Configuration promotion | Platform | Configuration workbook, master data load at cutover and comparison of environments (Dev, UAT, Production) | TIS-BRD-NFR-08, PBSM-MIG-MASTERS | - | - |
| Features and releases | Platform | Catalogue of the functions of the platform with their release tier and status; enabling by the iorta TechNXT platform administrator | TIS-BRD-NFR-8.2 | - | - |

# Phase 2 Functions

| Function | Module | Description | Requirement IDs | Depends on | Decision |
| --- | --- | --- | --- | --- | --- |
| Sales dashboard | Dashboard | Conversion, figures by sales person, premium and policies by product and the monthly trend; agent performance on the executive dashboard | TIS-BRD-RPT-DSH-05, TIS-BRD-RPT-DSH-06, TIS-BRD-RPT-DSH-07, CR-17, FGA-SD-01, FGA-SD-02 | - | FT-D02 pending |
| Fire, engineering and industrial all risks | Operations | Prospect, quotation and policy flows of fire and allied perils, engineering and industrial all risks | TIS-BRD-PJRN-11, FI-01, FI-02, FI-03, FI-04, FI-05, FI-06, FI-07, FI-08, FI-09, FI-10, FI-11 | - | - |
| Group life and employee benefits | Operations | Employee census upload, group life and employee benefit quotations with the yearly renewal quote | TIS-BRD-PJRN-10 | - | - |
| Bonds, liability and miscellaneous lines | Operations | Quotations of bonds, comprehensive general liability and miscellaneous lines through requests for quotation | TIS-BRD-PJRN-13 | - | - |
| Accounts payable | Accounts | Supplier invoices with input VAT and withholding, maker-checker approval, supplier payments and AP ageing | TIS-BRD-NIA-03, PBSM-M17v4-NIA | Suppliers and supplier BIR 2307 | - |
| Fixed assets | Accounts | Asset register by asset class, monthly straight-line depreciation and disposals | TIS-BRD-NIA-07, FGA-FA-01, FGA-FA-02, FGA-FA-04, FGA-DS-08, TIS-BRD-RPT-FGA-10, PBSM-M17v4-PAFA | - | FT-D01 pending |
| Recurring and accrual journals | Accounts | Recurring and accrual journal templates posted automatically and reversed on the first day of the next period | FGA-ACR-01, TIS-BRD-NIA-06 | - | - |
| Insurer API integration | Master data | REST API mappings and calls to the insurers, claim status received from the insurers | TIS-BRD-INTG-05 | - | - |
| Legacy book migration | Master data | Cutover load of in-force policies, open bills, open claims and opening balances of the legacy system | TIS-BRD-MIG-01, MOM-S21-MIGRATION-PARKED | - | - |

# Future Releases

| Function | Module | Description | Requirement IDs | Depends on | Decision |
| --- | --- | --- | --- | --- | --- |
| Customer satisfaction indicator | Dashboard | Customer satisfaction figure among the renewal performance targets (no survey data is captured) | - | - | - |
| Regional performance | Dashboard | Production and collections by region on the executive dashboard | - | - | - |
| Comparison reports | Sales & Marketing | Client report comparing the offers of several insurers with a recommendation | - | Requests for quotation to several insurers | FT-D03 pending |
| Requests for quotation to several insurers | Sales & Marketing | Submitting one request to several insurers, comparing their offers and checking the insurers approached against market mapping | - | - | FT-D04 pending |
| Marketing campaigns | Sales & Marketing | E-mail campaigns to consenting clients with segments, templates and the public opt-out link | - | - | FT-D05 pending |
| Online quotation approval by the client | Sales & Marketing | Client approves a quotation through a public link instead of the internal approval and e-mailed PDF | - | - | FT-D06 pending |
| Product recommendation step | Sales & Marketing | Rule-based product recommendation by vehicle class inside the motor quotation wizard | - | - | FT-D07 pending |
| Co-insurance | Sales & Marketing | Lead insurer with participant shares totalling 100%, amounts split by share and a slip to each co-insurer | - | - | - |
| Foreign currency premium and receipts | Sales & Marketing | Choice of a currency other than the peso for the premium and the receipt | - | - | - |
| Marine cargo open covers | Operations | Marine cargo as an open cover product beside parcel and courier | - | Parcel and courier open covers | - |
| Retention analytics and renewal performance | Operations | Retention KPIs by product, agent and month; renewal rate, premium retention and cycle time | - | - | - |
| At-risk renewals | Operations | Rule-based retention risk score of open renewals with recommended actions and escalation | - | - | - |
| Win-back campaigns | Operations | Campaigns, offers and links to win back lapsed renewals, with their statistics | - | Renewals | - |
| CTPL authentication | Operations | COC number series, COC authentication with the accredited provider and the unauthenticated COC report | - | - | FT-D08 pending |
| Client credit limits | Accounts | Credit limit per client with the open broker-billed exposure and the exceptions over the limit | - | Collections and credit control | FT-D09 pending |
| Claims paid through the broker | Accounts | Insurer claim funds received by the broker and paid to the claimant, with voucher and release form | - | Claims | FT-D10 pending |
| Petty cash | Accounts | Petty cash funds, requests, disbursements, receipts and replenishment | - | - | - |
| BIR relief and summary reports | Accounts | VAT summary, SAWT, QAP and the summary lists of sales and purchases | - | BIR 2307, sales invoices and CAS books | FT-D11 pending |
| BIR withholding returns, alphalist and DAT files | Accounts | Withholding returns 0619-E and 1601-EQ with filing records, the annual alphalist 1604-E and the DAT files for the BIR | - | BIR 2307, sales invoices and CAS books | FT-D12 pending |
| Percentage tax 2551Q | Accounts | Quarterly percentage tax return of a non-VAT broker | - | BIR withholding returns, alphalist and DAT files | FT-D13 pending |
| BIR electronic invoicing (EIS) | Accounts | Submission of sales invoices to the BIR electronic invoicing system | - | BIR 2307, sales invoices and CAS books | FT-D14 pending |
| Insurer overriding commission | Commission | Overriding, profit and contingent commission agreements with insurers and their computations | - | - | - |
| Co-insurance reports | Reports | Co-insurance register and amounts due to insurers by co-insurer | - | Co-insurance | - |
| BI extract | Reports | Nightly CSV extract of the datasets for an external BI tool | - | Report Builder | FT-D15 pending |
| Exchange rates | Master data | Dated foreign exchange rates for amounts in other currencies | - | Foreign currency premium and receipts | - |
| Online payment links | Master data | Card and e-wallet payment links with the public checkout page and the payment gateways | - | - | - |
| Package bundles | Master data | Multi-section bundles across insurers issued under one package policy number | - | Insurer rate tables | - |
| Insurer rate tables | Master data | One rate per insurer and product used by packages and comparisons | - | - | FT-D16 pending |
| Automated remittance master | Master data | Earlier remittance configuration: automated remittance, statement template and settlement parameters | - | - | - |
| SMS and Viber messages | Master data | SMS and Viber templates, SMS renewal notices and payment reminders through the SMS connectors | - | - | - |
| Inbound integration messages | Master data | Public endpoint receiving signed messages pushed by third parties | - | - | - |
| Product analytics | Product Configurator | Top products, trends and category breakdown | - | - | - |

# Decisions for TISPH

The functions below are classified on the proposal shown and flagged "Decision pending" on the Features & Releases screen until TISPH answers.

| ID | Function | Question | Options | Classified as |
| --- | --- | --- | --- | --- |
| FT-D01 | Fixed assets | MOM-S5-AP-ASSET-MASTER (Phase 1) asks for an asset master at requisition while fixed assets (TIS-BRD-NIA-07) are Phase 2. Does the asset master go live in Phase 1? | Phase 2 (enable with Phase 2); Asset master in Phase 1 | Phase 2, not enabled |
| FT-D02 | Sales dashboard | TIS-BRD-RPT-02 (Phase 1) names the same measures as the Phase 2 dashboards DSH-05 to DSH-07. Is the Sales Dashboard the Phase 1 delivery of RPT-02 (always on) or a Phase 2 dashboard? | Phase 1 (RPT-02 delivery, always on); Phase 2 (enable with Phase 2) | Phase 2, not enabled |
| FT-D03 | Comparison reports | Placement is one insurer per client (MOM s.4) but TIS-BRD-PJRN-05 shares the PA quotation with every partner. Are comparison reports wanted, for PA only? | Not wanted; Personal Accident only; Every line | Future release, not enabled |
| FT-D04 | Requests for quotation to several insurers | Placement is one insurer per client (MOM s.4). Keep multi-insurer requests for quotation for Personal Accident only? | Not wanted; Personal Accident only | Future release, not enabled |
| FT-D05 | Marketing campaigns | No BRD or FRS requirement asks for marketing campaigns (NFR-17.1 covers consent and opt-out only). Are campaigns wanted? | Not wanted; Wanted in a later release | Future release, not enabled |
| FT-D06 | Online quotation approval by the client | TIS-BRD-QUOT-03 asks for internal maker-checker approval and an e-mailed PDF. Should clients also approve quotations through a link? | Not wanted; Wanted | Future release, not enabled |
| FT-D07 | Product recommendation step | The motor quotation wizard offers a product recommendation step that no requirement names. Keep the step? | Skip the step; Keep the step | Future release, not enabled |
| FT-D08 | CTPL authentication | The broker does not issue policies (BRD 4.1) and no requirement asks for COC authentication. Is CTPL authentication wanted? | Not wanted; Wanted | Future release, not enabled |
| FT-D09 | Client credit limits | MOM-S3-COLL-CREDIT-TERMS covers credit terms, not credit limits. Are client credit limits wanted? | Not wanted; Wanted | Future release, not enabled |
| FT-D10 | Claims paid through the broker | TIS-BRD-CLAIM-05 covers the settlement status with the insurer. Do claim funds ever pass through TISPH? | Never: not wanted; Yes: wanted | Future release, not enabled |
| FT-D11 | BIR relief and summary reports | TIS-BRD-TAX-02 asks for a BIR report on criteria TISPH has not yet given (MOM s.16). Which BIR reports are wanted? | VAT summary; SAWT; QAP; SLSP sales and purchases; None for now | Future release, not enabled |
| FT-D12 | BIR withholding returns, alphalist and DAT files | Which BIR returns does TISPH want the system to prepare (0619-E, 1601-EQ, 1604-E, DAT files)? | All; Withholding returns only; None for now | Future release, not enabled |
| FT-D13 | Percentage tax 2551Q | TISPH is VAT-registered. Is the percentage tax return 2551Q ever needed? | Not needed; Needed | Future release, not enabled |
| FT-D14 | BIR electronic invoicing (EIS) | Is TISPH required to submit invoices to the BIR EIS? | Not required; Required | Future release, not enabled |
| FT-D15 | BI extract | TIS-BRD-RPT-DSH-01 leaves the BI tool open (Power BI or in-app). Is a nightly extract for a BI tool wanted? | Not wanted; Wanted | Future release, not enabled |
| FT-D16 | Insurer rate tables | TIS-BRD-PROD-13 asks for a rate card per insurer. Is it met by the Product Configurator rating, or are insurer rate tables wanted? | Met by the Product Configurator; Insurer rate tables wanted | Future release, not enabled |

# What Phase 2 and Future Functions Control

The menus, scheduled jobs, connectors and settings that appear or are switched on together with each function.

| Function | Tier | Menus | Parts of screens | Jobs, connectors, settings |
| --- | --- | --- | --- | --- |
| Sales dashboard | Phase 2 | Dashboard > Sales Dashboard | Executive Dashboard: agent performance | - |
| Customer satisfaction indicator | Future release | - | Renewals > Performance: customer satisfaction | - |
| Regional performance | Future release | - | Executive Dashboard: regional performance | - |
| Comparison reports | Future release | Operations > Sales & Marketing > Comparison Reports | - | - |
| Requests for quotation to several insurers | Future release | - | Request for Quotation: several insurers and offer comparison | - |
| Marketing campaigns | Future release | Operations > Sales & Marketing > Campaigns | - | job campaign-dispatch; setting campaigns.conversion_window_days; setting campaigns.max_recipients |
| Online quotation approval by the client | Future release | - | - | setting quotations.approval_link_ttl_hours |
| Product recommendation step | Future release | - | Motor quotation: product recommendation step | - |
| Co-insurance | Future release | - | Quotations, placement slips and policies: co-insurance participants | - |
| Foreign currency premium and receipts | Future release | - | Motor quotation: premium currency; Receipts: receipt currency | - |
| Marine cargo open covers | Future release | - | Marine Open Covers: open covers on the marine cargo product (parcel and courier otherwise) | - |
| Retention analytics and renewal performance | Future release | Operations > Renewals > Retention Analytics; Operations > Renewals > Performance | - | - |
| At-risk renewals | Future release | Operations > Renewals > At-Risk Policies | - | - |
| Win-back campaigns | Future release | - | Renewals > Lapse Management: win-back campaigns | - |
| CTPL authentication | Future release | Operations > CTPL Authentication | - | connector CTPL_AUTH; connector LTO_FEED; setting ctpl.register_on_issue; setting ctpl.authenticate_on_issue; setting ctpl.lto_feed |
| Fire, engineering and industrial all risks | Phase 2 | - | - | - |
| Group life and employee benefits | Phase 2 | - | - | - |
| Bonds, liability and miscellaneous lines | Phase 2 | - | Request for Quotation: bond and liability lines | - |
| Client credit limits | Future release | Accounts > Credit Control > Client Credit Limits | - | - |
| Claims paid through the broker | Future release | Accounts > Claims Settlements | - | - |
| Accounts payable | Phase 2 | Accounts > Payables > Supplier Invoices; Accounts > Payables > Supplier Payments; Accounts > Payables > AP Ageing | Accounts > Payables: supplier invoices, payments and ageing (the manual section also explains the suppliers) | - |
| Fixed assets | Phase 2 | Accounts > Fixed Assets > Asset Register; Accounts > Fixed Assets > Depreciation Run; Accounts > Fixed Assets > Disposals; Master > Finance > Asset Classes | - | - |
| Petty cash | Future release | Accounts > Petty Cash > Initiate; Accounts > Petty Cash > Request; Accounts > Petty Cash > Disbursement; Accounts > Petty Cash > Receipts; Accounts > Petty Cash > Replenish | - | - |
| BIR relief and summary reports | Future release | Accounts > Tax > VAT Summary; Accounts > Tax > SAWT; Accounts > Tax > QAP; Accounts > Tax > SLSP Sales; Accounts > Tax > SLSP Purchases | - | - |
| BIR withholding returns, alphalist and DAT files | Future release | Accounts > Tax > Withholding Returns; Accounts > Tax > Annual Alphalist 1604-E; Accounts > Tax > BIR DAT Files | - | - |
| Percentage tax 2551Q | Future release | Accounts > Tax > Percentage Tax 2551Q | Withholding Returns: 2551Q in the returns calendar | - |
| BIR electronic invoicing (EIS) | Future release | Accounts > Tax > E-Invoicing (EIS) | Sales Invoices: EIS submission status | job eis-outbox; setting eis.enabled; setting eis.submit_on_issue; setting eis.mode |
| Recurring and accrual journals | Phase 2 | Accounts > Period End > Recurring Journals | - | job recurring-journals; job accrual-reversal |
| Insurer overriding commission | Future release | Commission > Insurer Overrides > Agreements; Commission > Insurer Overrides > Computations | - | - |
| Co-insurance reports | Future release | Reports > Financial Reports > Co-insurance Register; Reports > Financial Reports > Due to Insurers by Co-insurer | - | - |
| BI extract | Future release | - | Report Builder: BI extract | job bi-extract; setting bi.extract_datasets; setting bi.extract_folder; setting bi.extract_keep_runs |
| Exchange rates | Future release | Master > Finance > Exchange Rate | - | - |
| Online payment links | Future release | Master > Finance > Payment Gateways | - | - |
| Package bundles | Future release | Master > Finance > Package Bundles | - | setting payments.auto_issue_package_policies |
| Insurer rate tables | Future release | Master > Finance > Insurer Rate Tables | - | - |
| Automated remittance master | Future release | Master > Finance > Remittance Master | - | - |
| SMS and Viber messages | Future release | Master > System Configuration > Message Templates | - | job sms-renewal-notices; job sms-payment-reminders; connector SMS_SEMAPHORE; connector SMS_GLOBE_LABS; connector SMS_GENERIC; connector VIBER_BUSINESS |
| Insurer API integration | Phase 2 | Master > System Configuration > Insurer Integration | - | connector INSURER_API |
| Inbound integration messages | Future release | - | - | setting integrations.inbound_enabled |
| Legacy book migration | Phase 2 | - | - | - |
| Product analytics | Future release | Product Configurator > Product Analytics | - | - |

# Document Sign-Off

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| TISPH Project Manager |  |  |  |
| TISPH Head of IT |  |  |  |
| iorta TechNXT Delivery Manager |  |  |  |

# Pending Items

| Serial Number | Description | Owner | Status |
| --- | --- | --- | --- |
| - | No pending items are recorded in this version. | - | - |

# Document Sign-Off

| Sign Off Date | Signature | Approved By | Department & Project Role |
| --- | --- | --- | --- |
|  |  |  | TISPH Project Manager |
|  |  |  | TISPH Head of IT |
|  |  |  | iorta TechNXT Delivery Lead |