Toyota Insurance Services Philippines

Operations, Support Model, Runbooks, DR/BCP and Service Levels

Date - 10 October 2026

Version - 0.9 Draft

Prepared by – iorta TechNXT

TABLE OF CONTENTS

1.	Document Control	4

2.	Acronyms	5

1.	Purpose, scope and audience	7

2.	Summary	7

3.	Requirements addressed	8

4.	Support model	8

4.1	Support tiers	8

4.2	RACI	9

4.3	Hours and channels	11

5.	Incident management	11

5.1	Flow	11

5.2	What a report must contain	12

5.3	Severity levels	12

5.4	Escalation	12

5.5	Security incidents and personal data breaches	12

6.	Problem management	13

7.	Change management	13

7.1	Kinds of change	13

7.2	Change requests against the BRD baseline	14

7.3	Change board	14

7.4	Configuration promotion between environments	15

8.	Monitoring and observability	15

8.1	Signals at a glance	15

8.2	Health endpoints	16

8.3	Logs	16

8.4	Alerts as built	17

8.5	Application screens used in operations	18

8.6	Routine operational checks	19

8.7	Reporting	19

9.	Scheduled jobs	19

9.1	How the scheduler works	19

9.2	Catalogue	20

10.	Runbooks	22

RB-01 Start-up: migrations and seeding	22

RB-02 Migration failure	23

RB-03 Scheduler: job failed, did not run, or ran with errors	23

RB-04 E-mail outbox	24

RB-05 Integration outbox and inbox	24

RB-06 SAP GL export (INTG-04)	25

RB-07 Bank payment files and bank statements	26

RB-08 Period close (month-end and year-end)	26

RB-09 Remittance schedules	27

RB-10 Service unavailable or degraded	27

RB-11 Database alerts and failover	28

RB-12 Keys and secrets	28

RB-13 Housekeeping	28

RB-14 Data damage: restore to a point in time	28

11.	Backup and restore	29

11.1	What is protected	29

11.2	Restore procedures	29

11.3	Backup verification	30

11.4	Long-term retention (NFR-11)	30

11.5	Relationship with housekeeping	30

12.	Disaster recovery	30

12.1	Targets	30

12.2	Scenarios	30

12.3	Regional disaster runbook	31

12.4	DR drill	32

13.	Business continuity	32

14.	Service levels: SLA and SLO proposal	33

14.1	Availability	33

14.2	Performance and batch	33

14.3	Incident response and resolution	33

14.4	Reporting	34

15.	Knowledge management and knowledge transfer	34

15.1	Knowledge sources as built	34

15.2	Knowledge base	35

15.3	Knowledge transfer plan	35

15.4	Sustaining the platform over ten years or more	35

16.	Register of Planned items	36

17.	Known limitations and operational risks	37

18.	Open questions for TISPH	38

Appendix A. File references	39

A1. Application code and database	39

A2. Infrastructure and pipeline	40

A3. Existing documentation	41

A4. Planning sources for Planned items	41

Appendix B. Index of BRD identifiers cited	41

19.	Document Sign-Off	42

# Document Control

| Date | Version | Author & Business Unit Info | Reviewed By & Business Unit Info | Approved By & Business Unit Info | Change History |
| --- | --- | --- | --- | --- | --- |
| 10 October 2026 | 0.9 Draft | iorta TechNXT iorta TechNXT, Production Support Lead (TISPH programme) | Pending review: Head of IT (to be named) (TISPH); IT AppSupport lead (to be named) (TISPH); Infrastructure / cloud lead (to be named) (TISPH); Information Security (to be named) (TISPH); Internal Audit representative (to be named) (TISPH); Finance operations lead (to be named) (TISPH); Delivery Lead (iorta TechNXT); Solution Architect (iorta TechNXT) | Pending approval: TISPH IT; TISPH Information Security; TISPH Finance Operations; iorta TechNXT Delivery | First issue for review. Describes how the platform is operated and supported as built at commit 58ad7702: support tiers and RACI, incident, problem and change management, monitoring, the scheduled-job catalogue, runbooks, backup and restore, disaster recovery, business continuity, a service-level proposal and the knowledge-transfer plan, with planned items and open questions. |
| 10 October 2026 | 0.9 Draft (review notes) | iorta TechNXT | As above | As above | Review against the code. Corrected: no HTTP answer while migrations and seed run; migration lock time-out stops the start; SAP GL layout errors show in the job history, not on the SAP screen; no hotfix route exists for Azure (P26); detection under 5 minutes not guaranteed (P27); bank batch status names; menu paths; schedule edits audited with new values only. Added: manual deployment bypass, go-live lock, interrupted and missed job runs, job sequencing (NFR-5.2), SFTP storage in backup and DR, log retention (NFR-11.3), log queries, product support templates; P26 to P31, L9 to L14, Q14 to Q17. |
| 10 October 2026 | 0.9 Draft | iorta TechNXT | As above | As above | Repository references updated to the reorganised folders (pack documents in docs/TISPH/pack/, FRS in docs/TISPH/frs/, test strategy and test pack in docs/TISPH/testing/). |
| 11 October 2026 | 0.9 Draft | iorta TechNXT | As above | As above | Documentation cleanup: 15.1 and Appendix A3.5 cite the Environments and Release document; A3.10 and 15.1 no longer cite the retired generic support templates; the support procedure gap closed (P29 narrowed); known limitations L15 and L16 moved from the retired deploy/README.md. |

Document information

| Item | Value |
| --- | --- |
| Document | BrokerVerse for TISPH: Operations, Support Model, Runbooks, DR/BCP and Service Levels |
| Client | Toyota Insurance Services Philippines (TISPH) |
| System | BrokerVerse, TISPH build |
| Prepared by | iorta TechNXT |
| Owner | iorta TechNXT, Production Support Lead (TISPH programme) |
| Version | 0.9 Draft |
| Date | 10 October 2026 |
| Status | Draft for review |
| Classification | Confidential: TISPH and iorta TechNXT |
| Code baseline | TISPH-DEV line, commit 58ad7702 (Azure deployment work of tisph/azure-deploy merged) |
| Requirements baseline | TISPH Business Requirement Document v2.2 (signed): section 6.3 (non-functional), 5.13 (integrations), 5.14 (access, approval and audit), 8 (change control) and 9 (delivery approach) |

Reviewers

| Name / role | Organisation | Review focus |
| --- | --- | --- |
| Head of IT (to be named) | TISPH | Support model, RACI, service levels, BCP |
| IT AppSupport lead (to be named) | TISPH | Runbooks, monitoring, on-call |
| Infrastructure / cloud lead (to be named) | TISPH | Backup, restore, DR, Azure support plan |
| Information Security (to be named) | TISPH | Incident handling, key custody, security alerts |
| Internal Audit representative (to be named) | TISPH | Change control evidence, audit trail, DR evidence |
| Finance operations lead (to be named) | TISPH | Period close, bank files, SAP export runbooks |
| Delivery Lead | iorta TechNXT | Scope, planned items, dependencies |
| Solution Architect | iorta TechNXT | Consistency with the architecture and environment documents |

| Document | Relationship |
| --- | --- |
| docs/TISPH/pack/TISPH_Solution_Architecture.docx | Components, scheduler, outboxes, integration framework, Azure deployment architecture |
| docs/TISPH/pack/TISPH_Environments_and_Release.docx | Environments, pipeline, release, migrations, seed policy, smoke test, rollback |
| docs/TISPH/pack/TISPH_NFR_Compliance.docx | Compliance matrix of the BRD non-functional requirements; delivery activities DA-1 to DA-5 referred to here |
| docs/TISPH/pack/TISPH_Security_Architecture.docx | Security controls, key management, audit trail |
| docs/TISPH/pack/TISPH_Data_Architecture.docx | Data model, retention and housekeeping |

# Acronyms

| Acronym / Symbol | Definition / Meaning |
| --- | --- |
| AML | Anti-money laundering |
| API | Application programming interface |
| BCP | Business continuity plan |
| BI | Business intelligence |
| BIR | Bureau of Internal Revenue (Philippines) |
| BRD | Business Requirement Document (TISPH, v2.2, signed) |
| CAB | Change Advisory Board |
| CI | Continuous integration |
| CPU | Central processing unit |
| CSV | Comma-separated values file |
| CTPL | Compulsory Third Party Liability motor insurance |
| DEV | Development environment |
| DNS | Domain Name System |
| DORA | Digital Operational Resilience Act (European Union) |
| DPO | Data Protection Officer |
| DR | Disaster recovery |
| EIS | BIR Electronic Invoicing System |
| FRS | Functional Requirement Specification, one per BRD build item |
| FX | Foreign exchange |
| GL | General ledger |
| GZRS | Geo-zone-redundant storage |
| HA | High availability |
| HTTP | Hypertext Transfer Protocol |
| ID | Identifier |
| IT | Information technology |
| JSON | JavaScript Object Notation |
| LRS | Locally redundant storage |
| MTBF | Mean time between failures |
| MTTR | Mean time to recover |
| NFR | Non-functional requirement |
| NPC | National Privacy Commission (Philippines) |
| PDC | Post-dated cheque |
| PM | Project Manager |
| PROD | Production environment |
| RACI | Responsible, Accountable, Consulted, Informed |
| REST | Representational state transfer (API style) |
| RPO | Recovery point objective |
| RTO | Recovery time objective |
| SAP | SAP enterprise resource planning system (TISPH general ledger) |
| SFTP | SSH File Transfer Protocol |
| SIT | System integration testing |
| SKU | Stock-keeping unit (Azure pricing tier) |
| SLA | Service level agreement |
| SLI | Service level indicator |
| SLO | Service level objective |
| SMS | Short message service |
| SMTP | Simple Mail Transfer Protocol |
| SOW | Statement of Work |
| TBD | To be determined |
| TCP | Transmission Control Protocol |
| TFS | Toyota Financial Services |
| TISPH | Toyota Insurance Services Philippines |
| TLS | Transport Layer Security |
| UAT | User acceptance testing |
| URL | Uniform resource locator |
| VA | Vulnerability assessment |
| WAF | Web application firewall |
| ZRS | Zone-redundant storage |

# Purpose, scope and audience

This document states how BrokerVerse for TISPH is run day to day, how faults are handled, how the service is recovered after a failure or a disaster, and how the knowledge to do this is kept for the life of the platform. It is written for:

- TISPH IT, who will own the production environment on TISPH's Azure subscription and run first- and second-line support;

- auditors, who need evidence that monitoring, change control, backup and recovery controls exist and are operated;

- a future support team, who must maintain the platform for ten years or more, possibly without the people who built it.

The document describes the system as built. Every claim about the system cites the files listed in Appendix A. Work that is designed but not built, or a service arrangement that has not yet been agreed, is labelled Planned and names the decision, delivery activity or work package it depends on. Section 16 lists every Planned item.

The BRD is confidential. This document cites requirement identifiers and short phrases only.

Out of scope: user training content (user manual), functional behaviour of business screens beyond what an operator needs, commercial terms of the support agreement (the Statement of Work and the support agreement govern these).

# Summary

| Topic | As built for TISPH |
| --- | --- |
| Runtime | Two stateless containers (web: nginx and the React build; API: Node.js 22) on Azure Container Apps, PostgreSQL 16 Flexible Server, an Azure Files share for documents, Key Vault for secrets, Front Door Premium with WAF in front [A2.1-A2.5] |
| Production resilience | At least two API and two web replicas in a zone-redundant environment; zone-redundant database standby with automatic failover; documents on GZRS storage [A2.7] |
| Start-up | Every API start applies pending migrations (under an advisory lock) and the idempotent seed before it opens its HTTP port; it reports ready only after that [A1.1, A1.4, A1.5]. In Azure the pipeline's migration job does this work first [A2.2, A2.9] |
| Background work | 29 scheduled jobs created by the seed and migrations, run by an in-process scheduler on every API replica, with an advisory lock per job so a job never runs twice at once [A1.6, A1.7]; 17 enabled by default (section 9) |
| Health | GET /api/health (readiness, database, pending migrations), GET /api/health/live (liveness), GET /api/version (build identity) [A1.2, A1.3] |
| Logs | Structured JSON logs with a request ID and secret redaction, collected per environment in Log Analytics (365 days in PROD) [A1.8, A2.6, A2.7] |
| Alerts | External availability test every 5 minutes from five locations; alert when two locations fail; database CPU, memory and storage alerts; TLS certificate expiry check; failed scheduled jobs raise a high-priority in-app notification [A2.6, A1.7]. No application performance telemetry: Application Insights holds only the availability test [A2.6] |
| Backup | Database point-in-time restore for 35 days in PROD with geo-redundant backup; documents share backed up every 4 hours with daily, weekly and monthly recovery points in PROD; Key Vault soft delete and purge protection [A2.3, A2.4, A2.8] |
| DR targets | RPO 1 hour (NFR-06.2), RTO 4 hours (NFR-06.3); a written runbook rebuilds the environment in East Asia [A3.3]. Neither target has been demonstrated yet: the first drill is DA-2 |
| Support model | Three tiers defined in the onboarding support procedure; hours, channels, contacts and targets are still to be agreed: Planned, DA-4 [A3.4] |
| Not yet built | Alerts on API error rate and latency, an operations dashboard as code, a monthly service report, ten-year backup retention, automatic transfer of SAP files to the SFTP container, automatic pickup of bank statements, an emergency (hotfix) build route for Azure: Planned (section 16) |

# Requirements addressed

| BRD reference | Short phrase | Where in this document |
| --- | --- | --- |
| NFR-13, 13.1, 13.2 | Support window; support channels; 24x7 infrastructure support | Sections 4, 14 |
| NFR-14 to 14.11 | Monitoring coverage (weekly), tools, features | Section 8 |
| NFR-05 (first use) | Monthly reports on performance and utilisation | Sections 8.7, 14.4 |
| NFR-07, 07.3 | Response time under 200 ms; latency under 100 ms | Section 14.2 |
| NFR-07.4 | Batch logs identify issues and allow continuation | Sections 9, 10 |
| NFR-07.5 | Batch processing time (TBD) | Section 14.2 |
| NFR-5.2 | Processing controls: maker-checker, job sequencing | Sections 7.1, 9.1 |
| NFR-09 | File interfaces over SFTP or shared folder; SMTP relay | RB-04, RB-06, RB-07 |
| NFR-11.3 | Logs retained at least 12 months | Section 8.3 |
| NFR-06 | Recovery behaviour after overload or failure | Sections 10.10, 12 |
| NFR-15, 15.1, 15.2, 15.3 | Uptime 99.9%; MTBF; MTTR under 1 hour; automatic failover | Sections 12, 14 |
| NFR-06.2, 06.3 | RPO within 1 hour; RTO 4 hours | Sections 11, 12 |
| NFR-10.7 | Tools for tracking batch processes | Sections 8.5, 9 |
| NFR-16.1, 16.2, 16.3 | Detection under 5 minutes; response under 1 hour; resolution under 24 hours | Sections 5, 14 |
| NFR-16.5, 16.6 | Continuous security monitoring; incident containment, recovery and forensics | Sections 5.5, 8 |
| NFR-17.2 | Regulatory breach reporting | Section 5.5 |
| NFR-17.3 | Resilience planning | Sections 12, 13 |
| NFR-8.2 | Change management and configuration control | Section 7 |
| NFR-11 | Database backups retained 10 years | Section 11.4 |
| NFR-20 | Annual capacity forecast | Section 14.4 |
| 5.13, INTG-01, INTG-03, INTG-04, INTG-06 | Interfaces: e-mail, TFS intake, SAP files, Azure deployment | Sections 9, 10, 13 |
| 5.14 | Access, approval and audit | Sections 7.4, 8.5 |
| 8 (BRD) | Change request route | Section 7.2 |
| 9 (BRD) | Delivery sequence and traceability | Sections 7.2, 15 |

# Support model

## Support tiers

The onboarding procedure docs/onboarding/SUPPORT_AND_ESCALATION.md defines three lines of support [A3.4]. This document adopts them for TISPH and names the TISPH teams that hold each tier.

| Tier | Held by (proposed for TISPH) | Scope |
| --- | --- | --- |
| L1: business first line | One trained key user per TISPH team (Sales, Processing, Operations, Claims, Accounting) | "How do I" questions; checks that the problem is not a missing role, missing master data or a setting; collects the report details (section 5.2); logs the ticket |
| L2: application and infrastructure support | TISPH IT AppSupport (application administration) and TISPH IT Infrastructure (Azure) | Users, roles, password and two-step resets, settings on Master > Configuration, master data; Master > Schedules, E-mail Outbox, Integrations monitor, SAP GL Export runs, bank payment batches; reads health endpoints and Log Analytics; restarts revisions; runs documented runbooks; raises L3 tickets |
| L3: product engineering | iorta TechNXT production support | Defects in code, data repair scripts, migrations, release and rollback through the pipeline, root-cause analysis, security fixes, provider-adapter faults |
| Vendors | Microsoft (Azure support plan), SMTP / Microsoft 365, SMS and other integration providers, banks, SAP team | Platform faults below the application; provider outages |

The 24x7 Azure support plan and the party that holds it are not defined: Planned, DA-4 and Q1 (NFR-13.2).

The product's standard support agreement template places application support (L2) with iorta TechNXT, not with the customer [A3.10]. The allocation above, with TISPH IT at L2, is the proposal for TISPH because TISPH owns the Azure subscription and must sustain the platform for ten years or more; which model applies is decided in the support agreement: Planned, DA-4, Q1.

## RACI

R = responsible, A = accountable, C = consulted, I = informed. The allocation is a proposal for agreement in the support agreement (DA-4). As built, changing a setting needs the System Administrator role [A1.36], so the TISPH AppSupport staff who hold "R" for settings need that role; job schedules need write:schedules [A1.20].

| Activity | TISPH key user (L1) | TISPH IT AppSupport (L2) | TISPH IT Infrastructure (L2) | iorta TechNXT (L3) | TISPH Head of IT | TISPH InfoSec | TISPH Finance Ops |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Log and triage tickets | R | A | I | I | I |  |  |
| User, role and access administration | C | R/A |  | I | I | C |  |
| Settings and master data changes | C | R |  | C | A |  | C (finance settings) |
| Daily operational checks (section 8.6) |  | R | R (Azure) | I | A |  |  |
| Respond to availability and database alerts |  | C | R | C | A | I |  |
| Scheduled-job failures (section 10.3) | I | R |  | C (L3 when code) | A |  | C (finance jobs) |
| E-mail and integration outbox failures | I | R |  | C | A |  |  |
| SAP GL file delivery to SAP |  | R | R (file transfer) | C | A |  | C |
| Bank payment files and bank statements | C | C |  | C | I |  | R/A |
| Month-end and year-end close | C | C |  | C | I |  | R/A |
| Defect fix, data repair, migration |  | C |  | R | A | I | C |
| Release and rollback |  | C (UAT sign-off) | C | R | A | C | C |
| Backup configuration and restore |  | C | R | C | A | I |  |
| DR invocation and recovery | I | R | R | R | A | C | I |
| Security incident handling | I | C | R | R | A | R (lead) |  |
| Personal data breach notification (NPC) |  | C |  | C | C | R |  |
| Key custody (JWT_SECRET, DATA_ENCRYPTION_KEY, PII_ENCRYPTION_KEY) |  |  | R | C | A | C |  |
| Monthly service report |  | C | C | R | A |  |  |
| Knowledge base and runbook upkeep | C | R | R | R | A |  |  |

## Hours and channels

| BRD reference | Requirement (short) | As built / status |
| --- | --- | --- |
| NFR-13 | Support 8:30 AM to 5:30 PM, Monday to Saturday, Philippine time | Hours are not yet written into the support procedure ("to be agreed with the customer") [A3.4]. Planned, DA-4, Q1. |
| NFR-13.1 | E-mail and phone in hours; 24x7 support portal and monitoring tool | Azure Monitor runs the availability test and alerts around the clock (section 8), but no alert recipient is set for PROD yet (P8). Mailbox, telephone and portal are not defined. Planned, DA-4, Q1, Q3. |
| NFR-13.2 | 24x7 infrastructure support | Azure is run on TISPH's subscription; the support plan is not defined. Planned, DA-4, Q1. |

Outside the support window, only severity 1 incidents (section 5.3) are worked, through the on-call arrangement to be agreed (Planned, DA-4).

# Incident management

## Flow

Diagram 1

| No. | Step | Next |
| --- | --- | --- |
| 1 | User or alert detects a problem | step 2 (Source) |
| 2 | Decision: Source | User: step 3 (L1 key user: check role, master data, setting) Azure alert e-mail: step 4 (L2 Infrastructure) Job failure bell notification: step 5 (L2 AppSupport) |
| 3 | L1 key user: check role, master data, setting | Resolved: step 6 (Close ticket, note in knowledge base) Not resolved: step 5 (L2 AppSupport) |
| 4 | L2 Infrastructure | step 7 (Grade severity 1 to 4) |
| 5 | L2 AppSupport | step 7 (Grade severity 1 to 4) |
| 6 | Close ticket, note in knowledge base | End |
| 7 | Grade severity 1 to 4 | step 8 (Collect request ID, time, screen, environment and version) |
| 8 | Collect request ID, time, screen, environment and version | step 9 (Runbook exists?) |
| 9 | Decision: Runbook exists? | Yes: step 10 (Run the runbook in section 10) No or runbook fails: step 11 (Raise L3 ticket to iorta TechNXT) |
| 10 | Run the runbook in section 10 | Restored: step 12 (Confirm with users) |
| 11 | Raise L3 ticket to iorta TechNXT | step 13 (Diagnose: logs by request ID, health, job_runs, outbox rows) |
| 12 | Confirm with users | step 17 (Severity 1 or 2, or repeated?) |
| 13 | Diagnose: logs by request ID, health, job_runs, outbox rows | step 14 (Fix type) |
| 14 | Decision: Fix type | Configuration or data: step 15 (Change through the application, audited) Code: step 16 (Hotfix through the pipeline, section 7) |
| 15 | Change through the application, audited | step 12 (Confirm with users) |
| 16 | Hotfix through the pipeline, section 7 | step 12 (Confirm with users) |
| 17 | Decision: Severity 1 or 2, or repeated? | Yes: step 18 (Open a problem record, section 6) No: step 6 (Close ticket, note in knowledge base) |
| 18 | Open a problem record, section 6 | step 6 (Close ticket, note in knowledge base) |

## What a report must contain

The support procedure lists the content of a good report [A3.4]: screen and record number, date and time to the minute, the request ID shown in the error, steps and expected result, a screenshot with personal data covered, the username and role, and the version and environment shown under About BrokerVerse in the Help panel. Every API response carries an x-request-id header and every error body a requestId [A1.9]; that ID finds the matching log lines (section 8.3). Passwords, two-step codes, environment settings and full client ID numbers are never sent.

## Severity levels

The severity scale is the one in the support procedure [A3.4]. The targets in that procedure are a proposal "to be agreed with the customer". Section 14 proposes service levels aligned with the BRD.

| Severity | Meaning | Examples |
| --- | --- | --- |
| 1 Critical | System down, or a core process stopped for everyone, or data wrong or exposed | Nobody can sign in; receipts cannot be issued; wrong amounts posted; personal data exposed |
| 2 High | A core process stopped for one team, no workaround | Month-end close run fails; a valid bank statement is refused; SAP GL file not produced |
| 3 Medium | A function fails, a workaround exists | A report column is wrong; one upload row rejected wrongly |
| 4 Low | Question, cosmetic issue, change request | Wording, layout, new report |

## Escalation

If a severity 1 or 2 incident has no response within its target, the TISPH system administrator calls the iorta TechNXT support lead, then the account manager [A3.4]. Names and numbers: Planned, DA-4, Q1.

## Security incidents and personal data breaches

| Step | As built | Status |
| --- | --- | --- |
| Detect | WAF logs (FrontDoorWebApplicationFirewallLog), Key Vault audit events, PostgreSQL logs and API logs in Log Analytics [A2.6]; sign-in history with the reason for every failed attempt (login_history) [A1.15]; audit trail of every change (audit_log) [A1.14]. No security monitoring service (Microsoft Defender for Cloud, Sentinel) is configured in Terraform. | Partly. Defender for Cloud / Sentinel: Planned, decision Q4 (NFR-16.1, 16.5) |
| Contain | Disable a user (Master > User Management); revoke sessions by changing JWT_SECRET (signs every user out and invalidates file links) [A1.10]; WAF in Prevention mode in PROD [A2.7]; Front Door origin lock [A2.5]. | Built |
| Recover | Restore to a point in time (section 11.2); rotate the personal data key (npm run pii:rotate) [A1.10]. | Built |
| Forensics | Logs kept 365 days in PROD; audit trail kept at least 7 years when purging is switched on (minimum enforced in code) [A2.7, A1.12]. The audit table is not protected against update or delete at database level (see docs/TISPH/pack/TISPH_NFR_Compliance.docx, section 6.1). | Partly |
| Notify regulator | BRD NFR-17.2 asks for regulatory breach reporting. The breach-register module and its deadline job were removed from the TISPH build (migrations 0340 and 0350) [A1.16]. The NPC notification procedure is TISPH's Data Protection Officer's. | Planned, TISPH DPO procedure, Q5 |

# Problem management

A problem record is opened for every severity 1 incident, every severity 2 incident, and any incident that recurs three times in a month. The record holds: the incidents linked, timeline, root cause, the change that removes it, and the knowledge-base article written.

| Practice | Evidence the platform provides |
| --- | --- |
| Timeline | Log Analytics queries by time and request ID; ContainerAppSystemLogs_CL for revisions, probes and restarts [A2.6] |
| Change correlation | GET /api/version names the running commit and build time [A1.3]; the pipeline summary of each deployment [A2.9]; the audit trail shows configuration changes with before and after values [A1.14] |
| Job history | job_runs keeps every run with status, output and error (90 days by default) [A1.7, A1.12] |
| Integration history | integration_outbox and integration_attempts keep every attempt with the provider's answer (180 days by default) [A1.12, A1.18] |

Problem reviews are held monthly between TISPH IT and iorta TechNXT, with the monthly service report (section 14.4): Planned, DA-4.

# Change management

## Kinds of change

| Kind | Examples | Route | Evidence |
| --- | --- | --- | --- |
| Configuration change in the application | Settings on Master > System Configuration > Configuration, job schedules on Master > System Configuration > Schedules, master data, roles | Made by authorised users in the environment; several areas are under maker-checker (posting rules, account determination, access control, authority limits) [A1.17] | Audit trail [A1.14]. Most screens record before and after values; a schedule edit records only the new values, and Run now records the run result [A1.20] |
| Standard release | New version of the images, migrations | Pipeline: a push to TISPH-DEV builds the images once and deploys to DEV; the same digests then wait for approval for SIT, UAT and PROD; SIT, UAT and PROD accept only a commit whose CI run passed; migrations first, then API, then web; smoke test; automatic rollback of the images on failure [A2.9] | Pipeline run summary; /api/version |
| Manual deployment or rollback | Redeploy or roll back one environment to an earlier commit | Actions > Azure deploy > Run workflow with environment, commit and mode (rollback skips migrations). This route can send any commit whose CI passed straight to any environment, including PROD, without passing SIT and UAT; the only gate is the environment's required reviewers [A2.9] | Pipeline run summary |
| Infrastructure change | Replica counts, database size, alert recipients, WAF exclusions | Terraform per environment under change control [A2.1] | Terraform plan and state history (state storage versioned) [A2.10] |
| Emergency change (hotfix) | Severity 1 fix | As built, images are built only from TISPH-DEV, so a fix follows the standard route (it can be promoted quickly by the manual route above, and carries every other commit merged before it). A hotfix branch built from the production commit, as described for the product's other pipeline [A3.5], does not exist for Azure: Planned, P26, decision E10 (see docs/TISPH/pack/TISPH_Environments_and_Release.docx 7.4) | Same as a standard release |
| Secret change | Key rotation, SMTP credentials, Entra client secret | Key Vault, by TISPH IT Infrastructure; restart of the API revision [A3.3] | Key Vault audit events [A2.6] |
| Go-live data lock | Switching golive.locked on after the go-live load | Master > System Configuration > Configuration; once on, the transaction reset script and the migration workbook are refused [A1.33] | Audit trail |

The required reviewers of the GitHub environments azure-sit, azure-uat and azure-prod are a repository setting, not code. Auditors take their evidence from the GitHub environment settings and the approval record of each run, not from this repository [A2.9].

Details of the pipeline, the environment ladder and rollback are in docs/TISPH/pack/TISPH_Environments_and_Release.docx; this section adds the operating rules.

## Change requests against the BRD baseline

The signed BRD is the baseline; any change to scope runs through the change request route of BRD section 8, whichever party raises it. Clarifications and defect fixes against an agreed requirement do not move dates (BRD 8.1). The traceability chain of BRD 9.2 (BRD reference, FRS, build item, test case, UAT sign-off) is kept for every change that reaches production.

## Change board

| Item | Proposal |
| --- | --- |
| Change advisory board (CAB) | Weekly, TISPH Head of IT (chair), AppSupport, Infrastructure, InfoSec, Finance Ops for finance-affecting changes, iorta TechNXT delivery |
| Freeze | No production release in the last two and first three working days of a month (month-end close), and none during the year-end close, unless an emergency change |
| Maintenance window | Database maintenance is set to Sunday 02:00 Manila time [A2.3]. Releases that carry long data migrations run in an agreed window [A3.5] |
| Evidence pack | Change record, pipeline run, smoke test result, UAT sign-off, rollback plan |

These are proposals: Planned, DA-4 and Q2; the freeze windows are also build plan decision E12 [A4.1].

## Configuration promotion between environments

Today, configuration is entered in each environment through the screens or loaded through the go-live workbench and upload templates; npm run compare:environments compares the configuration of two databases [A1.19]. A guided, signed and approved promotion of configuration from one environment to the next (Environment Promotion) is designed but not built: Planned, work packages PR-1a and PR-1b of the build plan, TISPH decisions E1 to E15 [A4.1].

# Monitoring and observability

## Signals at a glance

Diagram 2

| Group | Element |
| --- | --- |
| Outside Azure | Availability test, 5 locations, every 5 min |
| Environment | Front Door + WAF |
|  | web replicas |
|  | API replicas |
|  | PostgreSQL |
|  | Documents share |
|  | Key Vault |
| Other elements | Log Analytics |
|  | Application Insights |
|  | Action group: alert_emails |
|  | In-app notification to read:schedules |

| From | Connection | To |
| --- | --- | --- |
| Front Door + WAF | - | web replicas |
| web replicas | - | API replicas |
| API replicas | - | PostgreSQL |
| API replicas | - | Documents share |
| API replicas | - | Key Vault |
| Availability test, 5 locations, every 5 min | GET /api/health | Front Door + WAF |
| Front Door + WAF | access + WAF logs | Log Analytics |
| API replicas | JSON console logs | Log Analytics |
| web replicas | console logs | Log Analytics |
| PostgreSQL | PostgreSQL logs + metrics | Log Analytics |
| Key Vault | audit events | Log Analytics |
| Availability test, 5 locations, every 5 min | - | Application Insights |
| Application Insights | 2 locations fail | Action group: alert_emails |
| PostgreSQL | CPU, memory, storage | Action group: alert_emails |
| API replicas | job failed | In-app notification to read:schedules |

## Health endpoints

| Endpoint | Purpose | Behaviour as built |
| --- | --- | --- |
| GET /api/health | Readiness: load balancer, readiness probe, availability test, smoke test | 200 with ready: true only when start-up has finished, PostgreSQL answers within HEALTH_DB_TIMEOUT_MS (default 2,000 ms) and no migration is pending; otherwise 503 with status starting or unavailable. Answers 503 again as soon as shutdown starts, so traffic drains [A1.2]. While migrations and the seed run, the process has not yet opened its port, so there is no answer at all (connection refused) [A1.1] |
| GET /api/health/live | Liveness and start-up probe | 200 while the process serves HTTP; no database check [A1.2] |
| GET /api/version | Build identity for monitoring and the post-deploy smoke test | Name, version, commit, build time, release ref, environment name, start time, Node version, database reachability, pending migrations; no sign-in [A1.3] |

The two health endpoints need no sign-in, are not counted by the API rate limit and are not written to the request log [A1.9, A1.34]. /api/version needs no sign-in but is counted by the rate limit (default 600 requests a minute per user or address).

In Azure the API container has a start-up probe on /api/health/live that allows up to 10 minutes (60 failures at 10-second intervals), which is the time a start may spend on migrations and the seed before the port opens; a readiness probe on /api/health every 10 seconds (out of rotation after 3 failures) and a liveness probe on /api/health/live every 30 seconds (restart after 3 failures) [A2.2]. The web container has TCP probes only, because nginx answers 403 to any request that did not come through Front Door [A2.2]. The Docker image's own HEALTHCHECK on /api/health [A2.11] is used by Docker hosts; Container Apps ignore it and use the probes above.

## Logs

| Source | What | Where (Log Analytics table) |
| --- | --- | --- |
| API | One JSON line per request (pino) with the request ID, method, URL, status and response time; application messages; job failures with job code and run ID; start-up lines (migrations applied, seed files, scheduler loaded) [A1.8, A1.9, A1.1] | ContainerAppConsoleLogs_CL |
| Container platform | Revisions, probe failures, restarts, scaling | ContainerAppSystemLogs_CL |
| Migration job | Output of migrate.js and seed.js before each release | ContainerAppConsoleLogs_CL where ContainerJobName_s is the job name [A2.9] |
| Front Door | Access log (status, timing per request), WAF log | FrontDoorAccessLog, FrontDoorWebApplicationFirewallLog categories |
| PostgreSQL | Server log; statements slower than 2 seconds (log_min_duration_statement = 2000) | PostgreSQLLogs category [A2.3] |
| Key Vault | Every secret read and change | AuditEvent category [A2.6] |

Redaction: bearer tokens, cookies, API keys, passwords, refresh tokens, codes and signed-link parameters are masked before a line is written [A1.8]. Log level is info in Azure (LOG_LEVEL) [A2.2].

Retention of the Log Analytics workspace: 365 days in PROD, 90 in UAT, 30 in DEV and SIT [A2.7]. PROD therefore meets the 12-month log retention of NFR-11.3 for platform and request logs. Inside the database, job history is kept 90 days and sign-in history 365 days by default (RB-13).

Finding a request. Take the request ID from the user's error message and search ContainerAppConsoleLogs_CL for it; a server error (500) has its real message and stack only in the log [A3.6]. Starting queries in the workspace log-tisph-bv-<env>:

| Purpose | Query |
| --- | --- |
| One request by its ID | ContainerAppConsoleLogs_CL ¦ where Log_s has "<request id>" |
| API errors in the last hour | ContainerAppConsoleLogs_CL ¦ where TimeGenerated > ago(1h) and ContainerAppName_s endswith "-api" and Log_s has "\"level\":50" |
| Failed scheduled jobs | ContainerAppConsoleLogs_CL ¦ where Log_s has "scheduled job" and Log_s has "failed" |
| Last migration job run | ContainerAppConsoleLogs_CL ¦ where ContainerJobName_s == "caj-tisph-bv-<env>-migrate" ¦ order by TimeGenerated desc |
| Restarts and probe failures | ContainerAppSystemLogs_CL ¦ where TimeGenerated > ago(1d) ¦ where Log_s has_any ("probe", "restart", "Unhealthy") |

These queries are a starting point for the knowledge base; saved queries and a workbook in Terraform are Planned (P9).

## Alerts as built

| Alert | Condition | Severity | Recipients | Source |
| --- | --- | --- | --- | --- |
| Availability | Health test fails from two or more of five locations (evaluated every minute over 5 minutes) | 0 in PROD, 2 elsewhere | Action group ag-<env>-ops (alert_emails) | [A2.6] |
| TLS certificate | Certificate has fewer than 14 days left (part of the availability test) | As availability | As availability | [A2.6] |
| Database CPU | Average above 85% over 15 minutes | 2 | As availability | [A2.6] |
| Database memory | Average above 90% over 15 minutes | 2 | As availability | [A2.6] |
| Database storage | Above 85% | 2 | As availability | [A2.6] |
| Scheduled job failed | A job run ends in error | In-app notification, type alert, priority high | Users holding read:schedules | [A1.7] |

alert_emails is empty in the PROD variables file and must be filled by TISPH before go-live [A2.7]: Planned, Q3. Until it is filled, every alert above fires with no recipient.

Detection time. Each location runs the test once every 5 minutes (with retries on failure) and the alert needs two failing locations within its 5-minute window [A2.6]. An outage is therefore usually reported within about 5 minutes, but the design does not guarantee "under 5 minutes" (NFR-16.1): detection can take a few minutes longer depending on when each location last ran. Partly met; a faster signal (for example an alert on Front Door 5xx responses or origin health) is Planned, P27, Q4.

Not built, needed for BRD NFR-14.1 and NFR-14.8 (Planned, decision Q4, see docs/TISPH/pack/TISPH_NFR_Compliance.docx section 9):

- alert on the API error rate (5xx) and on slow requests, from Front Door or API logs;

- alert on replica restarts and on a revision that fails to become ready;

- alert on job failures by e-mail to the operations mailbox (today the alert is only the in-app bell);

- alert on e-mail outbox and integration outbox backlog (messages queued or failed beyond a threshold);

- an operations workbook (dashboard) defined in Terraform;

- application performance telemetry (request rates, dependency timings, traces): the API sends nothing to Application Insights; request timings exist only in the API JSON log and the Front Door access log [A1.8, A2.6].

## Application screens used in operations

| Screen | What an operator sees and does | Permission | Source |
| --- | --- | --- | --- |
| Master > System Configuration > Schedules (called "Master > Schedules" below) | Every job with cron, enabled flag, last run and last status; last 100 runs per job with output and error; edit schedule, parameters, enabled; Run now (works on a disabled job too) | read:schedules, write:schedules | [A1.20] |
| Master > System Configuration > E-mail Outbox | Queued, sent and failed e-mails with error and attempts; whether sending is enabled; Retry | read:settings, write:settings | [A1.21] |
| Master > System Configuration > Integrations | Connectors (mode, endpoint, which credential variables are set), outbox with every attempt, inbox, Resend, Cancel, Reprocess, Send due messages, connection test | read:integrations, write:integrations | [A1.18] |
| Master > System Configuration > Configuration | Every setting (e-mail switch, SAP GL layout and cut-off, retention periods, go-live lock) | Read: any signed-in user; change: System Administrator role only | [A1.36] |
| Accounts > SAP GL Export | Runs per day with window, counts, totals, warnings and status; download the header and line files as written; Run now / re-generate | read:journal-vouchers, write:journal-vouchers | [A1.22] |
| Accounts > Bank Payment Files | Batches with status, lines, file download, status-file import, manual results | read:disbursements, write:disbursements | [A1.23] |
| Accounts > Bank Reconciliation | Statement import with balance and duplicate checks, auto-match, reconciliations | read:bank-reconciliation, write:bank-reconciliation | [A1.24] |
| Accounts > Period End | Period status and history, close runs with checks, recurring journals, year-end | read:period-end, write:period-end, approve:period-end | [A1.25] |
| Master > System Configuration > Audit Trail | Audit search by entity, record, user and date; record history | read:audit | [A1.14] |
| Master > User Management > User > View > Sign-in history | Sign-in attempts with result and reason | Users permissions | [A1.15] |
| Help panel > About BrokerVerse | Version and environment of the running system | Any signed-in user | [A3.4] |

Menu paths are those of the front-end menu definition [A1.35].

## Routine operational checks

| When | Check | Who | How |
| --- | --- | --- | --- |
| Daily, 08:30 | Availability alerts of the night; revisions healthy | L2 Infrastructure | Azure Monitor alerts; Container Apps revision list |
| Daily, 08:30 | Jobs of the night ran: policy-expiry, quote-expiry, housekeeping, dormant-users, daily-reports, renewal-pipeline, sap-gl-export of the previous day; no run left running; outputs of the jobs that continue past errors read (section 9.1) | L2 AppSupport | Master > Schedules, last status and run output; bell notifications |
| Daily, 08:30 | SAP GL file of the previous day is done or empty, warnings read, file collected by SAP | L2 AppSupport with Finance Ops | Accounts > SAP GL Export; SFTP container (RB-06) |
| Daily | E-mail outbox has no failed messages and no queue older than 15 minutes | L2 AppSupport | Master > E-mail Outbox |
| Daily | Integration outbox has no failed messages | L2 AppSupport | Integrations monitor |
| Daily | Bank payment batches in sent have results | Finance Ops | Accounts > Bank Payment Files |
| Weekly | Database CPU, memory, storage trend; slow statements | L2 Infrastructure | Azure Monitor metrics; PostgreSQLLogs |
| Weekly | WAF blocks of legitimate traffic | L2 Infrastructure with InfoSec | FrontDoorWebApplicationFirewallLog |
| Monthly | Availability figure; backup jobs succeeded; Key Vault secret expiry (Entra client secret is created for 24 months) | L2 Infrastructure | Application Insights availability; Recovery Services vault; operations calendar [A3.3] |
| Monthly | Service report (section 14.4) | iorta TechNXT | Planned, DA-4 |
| Twice a year | DR drill (section 12.4) | TISPH IT with iorta TechNXT | DA-2 |

## Reporting

Data for the monthly performance and utilisation report (NFR-05, first use) exists: PostgreSQL and Front Door metrics and logs are sent to Log Analytics (365 days in PROD), and the Application Insights availability results are kept in the same workspace [A2.6]. Container Apps CPU, memory, replica and request metrics are Azure platform metrics; no diagnostic setting exports them, so they are available only for Azure's standard metric retention (93 days) and must be read within that period. No report is produced automatically: Planned, DA-4.

# Scheduled jobs

## How the scheduler works

- Jobs are rows of scheduled_jobs (code, name, cron, handler, parameters, enabled). The seed (jobs.json) and migrations create them; an existing job keeps its cron and enabled flag on later starts [A1.5, A1.6].

- Every API replica runs the scheduler unless SCHEDULER_ENABLED=false; in Azure it is true [A1.7, A2.2].

- Cron expressions are read in the business time zone general.timezone (Asia/Manila by the seed), whatever the server clock [A1.7].

- A run takes a PostgreSQL advisory lock keyed on the job code, so a job never runs twice at the same time across replicas; a scheduled run is also skipped when another replica already started the same job in the same minute. A skipped run records nothing [A1.7].

- Every run is a row of job_runs with start, finish, status, output and error. A run whose handler throws is failed, the job's last_status becomes failed, and a high-priority notification goes to holders of read:schedules [A1.7].

- A schedule edited through one replica is picked up by the others within SCHEDULER_RELOAD_SECONDS (default 30) [A1.7].

- Run now (POST /api/schedules/:code/run) runs a job immediately, whether the job is enabled or not; it answers "Job skipped" when the job is running elsewhere [A1.20]. The screen refuses an invalid cron expression [A1.20].

- No catch-up. A run whose minute passes while no replica runs the scheduler (all replicas restarting, a release in progress, the environment down) is not made up later; the next run is the next scheduled one [A1.7].

- Interrupted runs. If a replica stops during a run, the run's row stays running with no finish time and the job's last status is not updated; the advisory lock ends with the connection, so the next scheduled run goes ahead [A1.7]. Such rows are not cleaned up automatically.

- No sequencing. Jobs are ordered only by their times; no job waits for another to finish (for example renewal-pipeline at 05:30 does not wait for policy-expiry). BRD NFR-5.2 lists "job sequencing" among the processing controls: Not met as a dependency mechanism; the time order of section 9.2 is the control today (Q15).

Important for operators (NFR-07.4). Several jobs process many records and continue past an error on one record, returning the errors in their output instead of failing. Such a run is recorded as success and raises no alert. The run output must therefore be read, not only the status. This applies at least to remittance-schedules (errors per schedule), bank-auto-match (errors per bank account) and email-outbox (a message that fails stays queued or becomes failed on the message itself) [A1.26, A1.24, A1.11]. When e-mail sending is switched off or SMTP_URL is missing, the email-outbox job succeeds with output sent: 0 and the reason [A1.11].

## Catalogue

Times are Manila time. "On" means enabled by the seed or migration; "Off" means it must be switched on in Master > Schedules before it does anything.

| Code | What it does | Schedule | Default | Business owner | Source |
| --- | --- | --- | --- | --- | --- |
| email-outbox | Sends queued e-mails, 50 per run, 5 attempts each | Every 5 minutes | On | AppSupport | [A1.6, A1.11] |
| integration-outbox | Sends due integration messages (SMS, CTPL authentication, insurer requests) and retries with backoff | Every 2 minutes | On | AppSupport | [A1.27] |
| renewal-queue | Sends queued renewal notices, retries stale jobs | Every minute | On | Operations | [A1.6] |
| my-work-reminders | Follow-up tasks and reminders | Every 15 minutes | On | All teams | [A1.6] |
| policy-expiry | Marks policies past expiry as expired | 00:15 daily | On | Operations | [A1.6] |
| quote-expiry | Expires quotations older than the validity | 00:30 daily | On | Sales | [A1.6] |
| dormant-users | Deactivates accounts with no sign-in for access.dormant_days | 01:45 daily | On | AppSupport / InfoSec | [A1.6] |
| housekeeping | Purges operational rows after their retention periods (section 11.5) | 02:45 daily | On | AppSupport | [A1.6, A1.12] |
| daily-reports | Generates the daily reports | 05:00 daily | On | Management | [A1.6] |
| renewal-pipeline | Enrols expiring policies, lapses overdue renewals | 05:30 daily | On | Operations | [A1.6] |
| renewal-notices | Renewal reminders for the notice windows | 06:00 daily | On | Operations | [A1.6] |
| cover-note-expiry | Cover-note reminders and expiry | 06:20 daily | On | Operations | [A1.28] |
| pdc-deposit-due | Tells Accounting which post-dated cheques are due | 06:25 daily | On | Finance Ops | [A1.28] |
| claim-document-reminders | E-mails claimants missing documents | 06:35 daily | On | Claims | [A1.28] |
| receivable-ageing | Recomputes ageing buckets | 07:00 daily | On | Finance Ops | [A1.6] |
| collection-reminders | Due-date reminders to clients | 08:00 daily | On | Finance Ops | [A1.6] |
| sap-gl-export | SAP GL header and line files of the day (INTG-04) | 23:59 daily | On | Finance Ops | [A1.22] |
| remittance-schedules | Draft remittances per insurer for due remittance schedules | 06:15 daily | Off | Finance Ops | [A1.6, A1.26] |
| bank-auto-match | Automatic bank reconciliation matching | 05:45 daily | Off | Finance Ops | [A1.24] |
| month-end-reminder | Notifies finance before period end and about ended periods still open | 08:00 daily | Off | Finance Ops | [A1.25] |
| recurring-journals | Posts recurring journal templates that are due | 01:15 daily | Off | Finance Ops | [A1.25] |
| accrual-reversal | Reverses accruals and revaluations on day 1 | 00:30 on day 1 | Off | Finance Ops | [A1.25] |
| period-auto-soft-close | Soft-closes ended periods after a grace period | 02:00 daily | Off | Finance Ops | [A1.25] |
| eis-outbox | Sends e-invoices to the BIR EIS | Every 15 minutes | Off | Finance Ops | [A1.29] |
| sms-renewal-notices, sms-payment-reminders | Queue SMS notices | 08:10, 08:20 daily | Off | Operations | [A1.27] |
| lead-assignment-sla | Prospects not worked in time to the reassignment queue | 07:30 daily | Off | Sales | [A1.30] |
| campaign-dispatch | Sends scheduled marketing campaigns | Every 15 minutes | Off | Sales | [A1.30] |
| bi-extract | CSV extract per dataset for a BI tool | 02:00 daily | Off | Management | [A1.30] |

Jobs of the compliance, AML, complaints and data-privacy modules were removed from the TISPH build [A1.16]. Reports scheduled by users on Reports > Schedules add jobs with codes report-<id> (handler scheduledReport) [A1.37].

No job handles the TFS intake (INTG-03): TFS business is loaded by users through the bulk upload templates, and a dedicated TFS feed is Planned (see docs/TISPH/pack/TISPH_Solution_Architecture.docx, P11).

Which of the "Off" jobs TISPH runs is a go-live decision: Planned, Q6. The remittance specification switches remittance-schedules on for TISPH and adds instalment-hold-check (daily 05:50) and remittance-detectors (daily 07:00) in phase 2 (item BE-36), and insurer-billing-run in phase 4 (item BE-70): Planned [A4.2].

# Runbooks

Each runbook gives the symptom, the checks in order, the fix, and when to escalate to L3. Commands use the resource names of the Azure Terraform (rg-tisph-bv-<env>, ca-tisph-bv-<env>-api, caj-tisph-bv-<env>-migrate) [A2.2].

## RB-01 Start-up: migrations and seeding

What happens at every API start [A1.1, A1.4, A1.5]:

Diagram 3

| Step | From | To | Message |
| --- | --- | --- | --- |
| 1 | API process | API process | Production configuration check (exit if unsafe) |
|  | Note (Probe / load balancer, API process): Port not open yet: probes get no answer |  |  |
| 2 | API process | PostgreSQL | Take migration advisory lock (wait up to 10 min, then exit) |
| 3 | API process | PostgreSQL | Apply each pending migration in its own transaction |
| 4 | API process | PostgreSQL | Release lock |
| 5 | API process | PostgreSQL | Seed: roles, permissions, admin, settings, jobs, reference files |
| 6 | API process | API process | Apply BRAND_PACK if set (warning only on failure) |
| 7 | API process | API process | Open port 8000, start scheduler and schedule watcher |
| 8 | API process | API process | Mark ready |
| 9 | Probe / load balancer | API process | GET /api/health -> 200 ready |

In Azure the pipeline also runs migrations and the reference seed in the migration job before it switches the API image; the API start then finds nothing to do [A2.2, A2.9].

| Symptom | Checks | Fix |
| --- | --- | --- |
| Revision never becomes ready; log line Refusing to start in production: ... | The message lists each problem: missing or weak JWT_SECRET, DATA_ENCRYPTION_KEY, PII_ENCRYPTION_KEY; CORS_ORIGINS missing or *; PUBLIC_BASE_URL missing or localhost; Entra variables partly set [A1.10] | Correct the Key Vault secret or the Terraform variable, apply, restart the revision |
| Revision not ready; log waiting for another instance to finish migrating | Another replica or the migration job holds the lock | Wait. After MIGRATION_LOCK_TIMEOUT_MS (default 10 minutes) the wait fails, the process exits and the platform restarts it [A1.4, A1.1]; repeated restarts mean a migration is still running or a session holds the lock: check the migration job (RB-02) |
| Log migration <file> failed: <error> | That migration rolled back; earlier ones stay applied; the process exits and is restarted, and fails the same way each time | RB-02 |
| Start-up probe fails after 10 minutes, no error in the log | Migrations or seed still running on a large change | Run long migrations through the migration job (it allows 30 minutes) before the API image is changed, as the pipeline does [A2.2, A2.9] |
| Log WARNING: sample data file ... was rolled back | Sample data is on (SEED_SAMPLE_DATA); never expected in PROD, where Terraform sets false [A2.2] | In PROD: severity 2; stop, check the variable |
| Log WARNING: SEED_SAMPLE_DATA is on in production | The variable is wrong | Set it to false; purge demo data only before go-live, following deploy/REFERENCE.md [A1.10] |
| A reference seed file fails | The start stops [A1.5] | L3: the seed file or the data it meets |
| Branding is the default, not TISPH's | Log BRAND_PACK=... was not applied or "is not a bundled brand pack" [A1.1] | Correct brand_pack in the tfvars; restart |
| Log administrator BrokerVerse created with password ... | First start without ADMIN_PASSWORD; the password is shown once and must be changed at first sign-in [A1.5]. Does not occur in Azure, where ADMIN_PASSWORD comes from the Key Vault secret admin-password [A2.2] | Change the password at once; keep the log access restricted |

Note: the seed step does not take the migration advisory lock; two replicas starting together both run it and rely on its statements being idempotent [A1.5]. In Azure the migration job runs the seed first, so replicas that start afterwards find the rows in place.

## RB-02 Migration failure

| Step | Action |
| --- | --- |
| 1 | The pipeline step "Run migrations and reference seed" fails and the API is not changed; the old release keeps running on a database where the failed migration rolled back [A2.9, A3.5] |
| 2 | Read the job execution log in Log Analytics (ContainerAppConsoleLogs_CL where ContainerJobName_s == "caj-tisph-bv-<env>-migrate") for migration <file> failed: <reason>. The pipeline also fails the step when the job is still running after 30 minutes; the job itself is stopped at 30 minutes and is not retried [A2.2, A2.9] |
| 3 | Raise L3. Migrations are forward-only: a correction is a new migration file; an applied file is never edited [A3.5] |
| 4 | Never run migrate --reset on a deployed database: it drops the schema and is refused with NODE_ENV=production [A1.4] |
| 5 | If a migration applied but damaged data, follow RB-14 (restore to a point in time), decided by the CAB |

## RB-03 Scheduler: job failed, did not run, or ran with errors

| Symptom | Checks | Fix |
| --- | --- | --- |
| Bell: "Scheduled job failed: <name>" | Master > Schedules > the job > history: the error of the run; the API log line scheduled job <code> failed with the run ID [A1.7] | Fix the cause (setting, master data, file folder); Run now. Escalate to L3 when the error is a code fault |
| Job shows no run at the expected time | Is the job enabled? Is the cron right (read in Manila time)? Is SCHEDULER_ENABLED true on at least one replica? Were replicas restarting or a release running at that minute (missed runs are not made up)? | Correct, then Run now. Check the job's own runbook before repeating a run: sap-gl-export must be re-run for the missed day from Accounts > SAP GL Export (RB-06), because Run now on Master > Schedules makes the file of the current day |
| A run stays running for hours | The replica that ran it stopped (ContainerAppSystemLogs_CL shows a restart at that time) | Check what the job had done (its business records), then Run now; the stale row needs no action |
| Status success but work missing | Read the run output: errors per record, schedule or account (section 9.1) | Fix each record; run again |
| "Job skipped" on Run now | The job is running on another replica [A1.7] | Wait for it to finish |
| Log job <code>: invalid cron | The cron in the database is not valid (the screen refuses one, so it came from a migration or a direct change); the job is not scheduled [A1.7, A1.20] | Correct the cron on Master > Schedules |
| Log No handler named ... | A job row names a handler that does not exist in this release | L3 |

## RB-04 E-mail outbox

E-mails are written to email_outbox in the business transaction and sent by the email-outbox job [A1.11].

| Symptom | Checks | Fix |
| --- | --- | --- |
| No e-mail leaves the system | Master > E-mail Outbox shows whether sending is active; GET /api/email/sending-status answers enabled, smtpConfigured, active [A1.21]. Job output names the reason: notification.email_enabled is false or SMTP_URL not set [A1.11] | Switch on notification.email_enabled; set the smtp-url Key Vault secret (INTG-01, Microsoft 365) and restart [A3.3] |
| Message failed after 5 attempts | The message's last error | Correct the cause (address, SMTP credentials, mailbox policy); Retry queues it again with a fresh attempt count [A1.21] |
| Message failed at once with "Attachment ..." | Attachment too large (email.max_attachment_mb, default 10) or the stored file is missing; these are not retried [A1.11] | Reduce attachments or restore the file, then Retry |
| Backlog grows | Each run sends at most 50 messages every 5 minutes [A1.11] | For a large campaign, expect delay; L3 if the job fails |

## RB-05 Integration outbox and inbox

| Symptom | Checks | Fix |
| --- | --- | --- |
| Message retry | Next attempt time and last error; backoff doubles from the connector's base up to its maximum [A1.18] | Wait, or Resend after fixing the cause |
| Message failed | Attempts exhausted; the provider's answer per attempt [A1.18] | Correct the data and Resend; Cancel what must not go |
| Connector cannot go live | Live mode needs the endpoint and every credential variable set; the screen shows which variables are set, never their values [A1.18] | L2 Infrastructure sets the Key Vault secrets; never on the screen |
| Inbound message failed | Inbox entry and error | Fix the cause, Reprocess [A1.18] |

Insurer REST integration is Phase 2 (INTG-05); in Phase 1 insurer exchange is by e-mail (BRD 5.13).

## RB-06 SAP GL export (INTG-04)

The sap-gl-export job writes the header file ARHDTISPH<date>.txt and the line file ARLITISPH<date>.txt of the journals posted between the previous day's cut-off and the day's cut-off (sap_gl.cut_off, default 23:59) [A1.22].

Diagram 4

| No. | Step | Next |
| --- | --- | --- |
| 1 | Job sap-gl-export 23:59 | step 2 (Lines in window?) |
| 2 | Decision: Lines in window? | No: step 3 (Run status empty, no file) Yes: step 4 (Write files to SAP_GL_EXPORT_DIR or uploads/sap-outbound) |
| 3 | Run status empty, no file | End |
| 4 | Write files to SAP_GL_EXPORT_DIR or uploads/sap-outbound | step 5 (Run status done, files and SHA-256 kept in database) Planned: step 6 (Copy to SFTP container sap-outbound) |
| 5 | Run status done, files and SHA-256 kept in database | End |
| 6 | Copy to SFTP container sap-outbound | step 7 (SAP collects) |
| 7 | SAP collects | End |

| Symptom | Checks | Fix |
| --- | --- | --- |
| Bell "Scheduled job failed: SAP GL text files", and no run for the day on Accounts > SAP GL Export | The layout and cut-off are checked before a run is recorded, so their errors appear only in the job history on Master > Schedules: "The SAP GL layout (setting sap_gl.layout) cannot be used" with the list of problems, or "sap_gl.cut_off must be a time HH:MM" [A1.22] | Correct the setting on Master > System Configuration > Configuration; then Run now for that day on Accounts > SAP GL Export (choose the date) |
| Run failed on Accounts > SAP GL Export | The run's error (for example the folder cannot be written) [A1.22] | Fix the cause; Run now for the day (re-generation writes the files again under the same names, as a new run number) |
| A day has no run at all | The 23:59 job did not run (RB-03) | Run now for that date on Accounts > SAP GL Export; never use Run now on Master > Schedules for a past day, as it makes the file of the current day |
| A file made during the day is incomplete | Run now before the cut-off writes only what was posted so far; the 23:59 run of the same day writes the complete files again under the same names [A1.22] | Tell SAP to take the files only after the cut-off run |
| A journal is missing from a day's file | Its posted_at against the run window shown on the screen; a journal approved after the cut-off is in the next day's file [A1.22] | None; explain to Finance |
| Warnings on the run | Lines on accounts not matching sap_gl.account_pattern or without a cost centre are written and listed [A1.22] | Finance corrects the account or cost centre for future postings |
| Two runs at once | "The SAP GL file of <day> is being made by another run; try again" [A1.22] | Wait |
| SAP did not receive the file | The file is in the database and on the documents share; the transfer to the SFTP container sap-outbound is not automated [A3.3] | Download it from the screen and upload it to sap-outbound (Azure Storage Explorer or az storage blob upload --auth-mode login) from an address listed in operator_ips: both storage accounts refuse other public addresses [A2.4, A2.12]. Automatic copy: Planned, Q7 |
| Cut-off changed | The job cron must be changed to the same time [A1.22] | Edit the cron on Master > Schedules |

## RB-07 Bank payment files and bank statements

Payment files (Accounts > Bank Payment Files) [A1.23]:

Diagram 5

| From state | Event or action | To state |
| --- | --- | --- |
| Start | - | draft |
| draft | submit | for_approval |
| for_approval | approve (different user, authority limit) | approved |
| for_approval | reject | draft |
| approved | generate file | file_generated |
| file_generated | mark sent (uploaded on bank portal) | sent |
| file_generated | all line results | completed |
| sent | status file imported or manual results | completed |
| draft | - | cancelled |
| for_approval | - | cancelled |
| approved | - | cancelled |
| file_generated | - | cancelled |
| sent | - | cancelled |
| completed | - | End |

| Symptom | Checks | Fix |
| --- | --- | --- |
| A voucher cannot go on a batch | It must be submitted, unpaid, not on another open batch, without a cheque, and its payee needs a bank account [A1.23] | Add the payee bank account (Master > Finance > Bank File Layouts > Payee Bank Accounts) |
| Approval refused | Maker-checker: the approver must differ from the batch maker, the user who submitted it and every voucher's maker; authority limit (payment_voucher) on the batch total [A1.23] | Another approver with the limit |
| Status file lines skipped | The import lists each skipped line with its reason: not on this batch, already paid or rejected, a status other than paid or rejected, or a paid amount that differs from the line [A1.23] | Correct the file or enter results by hand per line |
| A rejected payment | The voucher stays unpaid and is free for another batch or a cheque [A1.23] | Re-batch after correcting the bank account |

Files reach the bank through the bank portal (download and upload by Finance Ops), or the SFTP container bank-outbound with Azure Storage Explorer [A3.3]. Bank statements are imported on Accounts > Bank Reconciliation with balance, duplicate (file hash) and readability checks [A1.24]; automatic pickup from the bank-inbound container is not built: Planned, Q7. A Metrobank file layout is a configuration item of the remittance go-live checklist (section 8, item 8) [A4.2].

## RB-08 Period close (month-end and year-end)

Period statuses are open, soft_closed, closed and locked; close runs move through draft, in-progress, blocked, ready, pending-approval, soft-closed, closed or cancelled [A1.25, A1.31]. Freeze releases around the close (section 7.3).

| Step | Action | Who |
| --- | --- | --- |
| 1 | Before period end, confirm open items with the teams (the month-end-reminder job, if switched on, notifies finance daysBefore days ahead, 3 by default, and about ended periods still open) [A1.25] | Finance Ops |
| 2 | Create the close run for the period; execute it (accruals, recurring journals, commission deferral, FX revaluation, checklist) | Accounting |
| 3 | If the run is blocked, open the run: each failing check lists the first rows that failed it; warnings do not block [A1.25] | Accounting |
| 4 | Sign the manual checklist items; submit | Accounting |
| 5 | With accounting.period_close_requires_approval on, a second user with approve:period-end approves and the period closes [A1.25] | Accounting Manager |
| 6 | Confirm the SAP GL files of the last day were produced and collected (RB-06) | Finance Ops |
| 7 | Year-end: all twelve periods closed and period 13 open; the run posts closing entries, writes opening balances, locks the year and creates the next [A1.25] | Accounting Manager |

| Symptom | Fix |
| --- | --- |
| "Accounting period ... is soft-closed" on a posting | Post with a manager, date the journal in the open period, or reopen the period (recorded in the period history) [A1.25] |
| Re-running a close | Executing again first reverses the run's own previous journals [A1.25] |
| Recurring journals did not post | The job is off by default; check Master > Schedules and the template's run history [A1.25] |
| Year-end reversal refused | The first period of the next year is closed; reopen it first [A1.25] |

## RB-09 Remittance schedules

The remittance-schedules job is off by default [A1.6]. When on, it runs the active remittance schedules whose next run date has come and moves their next run date on; errors per schedule are listed in the run output and do not fail the run [A1.26]. After each run Finance Ops reads the output on Master > Schedules. The TISPH remittance redesign (approvals, insurer payments, exceptions, detectors) is in progress: Planned, remittance redesign phases 1 to 4 [A4.2].

## RB-10 Service unavailable or degraded

| Step | Action |
| --- | --- |
| 1 | Confirm from outside: curl -s https://<public host>/api/health and /api/version |
| 2 | 503 with database.reachable: false: go to RB-11 |
| 3 | 503 with pendingMigrations greater than 0: a release is half-done; check the pipeline run (RB-02) |
| 4 | Site answers 403 on every page: requests are not coming through this environment's Front Door (FRONT_DOOR_ID) [A3.3] |
| 5 | Sign-in page loads, sign-in fails with 502/504: API_UPSTREAM on the web app [A3.3] |
| 6 | Revisions restarting: ContainerAppSystemLogs_CL for probe failures; console logs for the error |
| 7 | Release suspected: roll back to the previous images through the pipeline (mode rollback) or by hand with wait-for-revision.sh [A3.3]; see docs/TISPH/pack/TISPH_Environments_and_Release.docx |
| 8 | Overload (NFR-06): the API scales out at 50 concurrent requests per replica up to the maximum (6 in PROD); the per-user API rate limit returns 429 [A2.2, A2.7]. Raise the maximum by Terraform if needed |

## RB-11 Database alerts and failover

| Alert / event | Action |
| --- | --- |
| CPU above 85% for 15 minutes | Find slow statements in PostgreSQLLogs (over 2 seconds); find the request in API logs; L3 for a query fix; scale the SKU by Terraform if sustained |
| Memory above 90% | As CPU; check connection count (each API replica opens at most 10 connections) [A1.32] |
| Storage above 85% | Storage auto-grows [A2.3]; check housekeeping ran; plan growth |
| Zone failure | The zone-redundant standby takes over automatically (about 60 to 120 seconds) [A3.3]; API readiness turns 503 while the database is unreachable and recovers without action. After a failover Terraform does not swap zones back [A2.3] |
| TLS error from the database | database-url must use the server's *.postgres.database.azure.com name [A3.3] |

## RB-12 Keys and secrets

| Event | Action |
| --- | --- |
| Personal identifiers unreadable for everyone | Severity 1. Wrong or missing PII_ENCRYPTION_KEY after a deployment or restore [A3.4]; restore the right secret version from Key Vault (soft delete 90 days) [A2.8] |
| Two-factor users cannot sign in after a restore | DATA_ENCRYPTION_KEY differs from the one the backup was taken with [A1.10] |
| Planned key rotation | Personal data key: follow the rotation in deploy/REFERENCE.md (new key and previous key set, npm run pii:rotate, then remove the previous key) and keep old keys with the backups taken before [A1.10] |
| JWT_SECRET changed | Every user is signed out and file links already handed out stop working [A1.10] |
| Entra client secret expiry | Created for 24 months; record the expiry in the operations calendar [A3.3] |

Keep an offline backup of production's three keys (az keyvault secret backup) with the DR documents, because Key Vault is regional [A3.3].

## RB-13 Housekeeping

| Item | As built |
| --- | --- |
| Job | housekeeping, 02:45 daily; deletes in batches of 5,000 rows so a backlog never holds long locks [A1.12] |
| Periods (days, settings in Master > Configuration, Data Retention) | Job runs 90; sent e-mails 180; failed e-mails 730; sign-in history 365; refresh tokens 30; password resets 7; read notifications 180; completed queue jobs 30; finished integration messages, attempts and inbound messages 180; EIS submissions 3,653; loaded or failed data-load rows 365 [A1.12] |
| Never purged | Queued, processing or retrying messages; the audit trail unless housekeeping.audit_log_days is set, and then never below 2,557 days (7 years) [A1.12] |
| Check | Run output lists the rows deleted per table and the tables kept forever |

A period of 0 keeps the rows for ever. Changes to these settings are audited and go through the CAB (section 7).

## RB-14 Data damage: restore to a point in time

Used for data damage only, never as a rollback tool (it loses every transaction after the restore point) [A3.3].

- Stop the damage: switch off the job or withdraw the user's access.

- Find the time just before the damage (audit trail, logs).

- Restore a copy: az postgres flexible-server restore -g rg-tisph-bv-prod --name psql-restore-<date> --source-server <server> --restore-time "<UTC time>" [A3.3].

- Either copy the affected rows back with psql from a container in the environment, or, for a full switch, point database-url at the copy and restart the API (CAB decision; transactions after the restore point are re-entered).

- Record the incident and the rows touched; delete the copy afterwards.

# Backup and restore

## What is protected

| Component | Protection as built | Recovery point | Source |
| --- | --- | --- | --- |
| Database | Continuous backup; point-in-time restore to any second of the retention window (35 days in PROD); zone-redundant standby with automatic failover; geo-redundant backup to the paired region | Seconds within the region; under 1 hour after a regional loss (Azure's stated geo-restore RPO) | [A2.3, A2.7, A3.3] |
| Documents share (uploads) | GZRS replication; share soft delete 30 days; Azure Backup every 4 hours; 30 daily recovery points, plus 12 weekly and 12 monthly in PROD | None lost on a zone failure; typically under 15 minutes on a regional failure (replication); 4 hours from backup | [A2.4, A2.7, A3.3] |
| Secrets | Key Vault soft delete 90 days; purge protection in PROD | None lost | [A2.8] |
| Container images | Premium registry, zone-redundant, replicated to East Asia (replica_location, default eastasia) | None lost | [A2.13] |
| Infrastructure | Terraform in the repository; state in a storage account with RA-GZRS, versioning and delete retention | Rebuilt from code | [A2.10] |
| SAP GL files | Content and SHA-256 of every file kept in the database, downloadable as written | With the database | [A1.22] |
| Bank payment files | File name, content and hash kept on the batch | With the database | [A1.23] |
| SFTP exchange storage (sap-outbound, bank-inbound, bank-outbound) | ZRS in PROD (LRS elsewhere); blob and container soft delete 30 days; no Azure Backup and no copy outside the region | None lost on a zone failure; lost on a regional failure. SAP and payment files can be made again from the database; bank statements dropped in bank-inbound and not yet imported must be sent again by the bank | [A2.12] |

## Restore procedures

| What | Procedure |
| --- | --- |
| Database, point in time | RB-14 |
| Documents | Azure portal > Recovery Services vault > Backup items > Azure Storage (Azure Files) > uploads > Restore share or Restore files; or undelete from the share's soft delete within 30 days [A3.3] |
| A secret | Key Vault > deleted secrets > recover (within 90 days) |
| Whole environment | Section 12.3 |

## Backup verification

A restore is tested in the DR drill (section 12.4). Backup job success for the documents share is checked monthly (section 8.6); no alert is configured on a failed Azure Backup job [A2.6], so the monthly check is the only control until P9 adds one. No automated restore test exists: Planned, DA-2.

## Long-term retention (NFR-11)

The BRD asks for database backups retained for at least 10 years (NFR-11). As built, database backups are retained 35 days. Options (long-term retention in an Azure Backup vault, or a monthly logical export to immutable storage with the keys of the period) are set out in docs/TISPH/pack/TISPH_NFR_Compliance.docx section 9: Planned, decision Q8.

## Relationship with housekeeping

Housekeeping (RB-13) deletes operational rows; once the backup window has passed, deleted rows cannot be recovered. The retention periods should be confirmed together with NFR-11.1 and 11.2 (closed contracts 5 years, contracts with cases 10 years); business records (policies, claims, receipts, journals) are not purged by housekeeping [A1.12].

# Disaster recovery

## Targets

| BRD reference | Target | Design as built |
| --- | --- | --- |
| NFR-06.2 | RPO within 1 hour; real-time replication | Synchronous zone-redundant standby within the region; continuous backup; geo-redundant backup for a regional loss [A2.3, A2.7] |
| NFR-06.3 | Fully recoverable within 4 hours | Regional runbook: rebuild in East Asia from the same Terraform, geo-restore, keys, storage failover, domain move [A3.3]. Written, not yet rehearsed: the achieved time is unknown until DA-2. The Terraform apply alone takes about an hour, and the geo-restore time grows with the database size |
| NFR-15.2 | Recovery within 1 hour | Met for component and zone failures (automatic restart, database failover, revision rollback); a regional disaster follows the 4-hour RTO. The relation between the two targets is open: Q9 |
| NFR-15.3 | Automatic failover | Zone-redundant standby, zone-redundant Container Apps environment, GZRS storage, minimum two replicas in PROD [A2.7] |

## Scenarios

| Scenario | Effect | Recovery | Expected RTO / RPO |
| --- | --- | --- | --- |
| One replica fails | Others serve; liveness probe restarts it | Automatic | Minutes / none |
| Bad release | Smoke test fails, automatic rollback; or later rollback by pipeline | RB-10 step 7 | Minutes / none (forward-only migrations) |
| Availability zone lost | Database fails over; replicas in other zones serve | Automatic | About 1 to 2 minutes for the database / none |
| Data damaged by a user or a fault | Wrong data | RB-14 | Hours / to the second before the damage |
| Documents deleted | Files missing | Section 11.2 | Under 1 hour / up to 4 hours (backup), none within soft delete |
| Key Vault secret deleted | Start-up fails or data unreadable | Recover the secret | Minutes / none |
| Region lost | Service down | Section 12.3 | Target 4 hours / target under 1 hour |
| Azure subscription compromised or lost | Service and backups at risk | Offline keys and an independent backup copy are needed | Not covered by the current design: Planned, Q8 (backup copy outside the subscription) |

## Regional disaster runbook

From deploy/AZURE.md section 12 [A3.3]:

Diagram 6

- TISPH IT declares disaster

- Copy prod.tfvars to prod-dr.tfvars: location eastasia, new address space, production image digests

- Terraform apply in East Asia, about 1 hour

- Geo-restore production database into the new network

- Set database-url; copy jwt-secret, data-encryption-key, pii-encryption-key from the offline key backup

- Fail over the documents storage account; copy the share into the new environment

- Restart API

- Move custom domain to the new Front Door: CNAME and TXT

- Run deploy/smoke-test.sh

- Tell users; record achieved RTO and RPO

Additional steps for TISPH (proposals):

- Before switching users, confirm the last SAP GL run and bank batches in sent; re-run the SAP export for any day whose file was not collected (RB-06).

- Check the scheduled jobs on Master > Schedules: jobs that fired in the primary region after the restore point will fire again as scheduled; run the missed daily jobs with Run now.

- The SFTP partner accounts come with the copied variables (sftp_users, sftp_allowed_ips), but the new storage account has a new host name and new host keys: SAP and the banks must be given the new sftp_host output and accept the new key [A2.12]. Files in the old SFTP containers are not recoverable (section 11.1).

- PROD has no custom domain yet (public_host_name is empty) [A2.7]. Without one, the address users and the Entra ID app registration (redirect https://<host>/login) use changes to the new Front Door address in a disaster. A TISPH custom domain before go-live is required for the domain move of step H: Planned, Q16.

- The new Log Analytics workspace starts empty; the logs of the lost region stay in the old workspace if the region returns.

- Failback to Southeast Asia is a planned change through the CAB, using the same procedure in reverse.

## DR drill

Twice a year and before go-live, on UAT: restore the database to a point one hour back, start the migration job against the copy, restore a documents folder from Azure Backup, time every step and record the achieved RPO and RTO. For production, rehearse the geo-restore into East Asia without switching traffic and delete the copy [A3.3]. The first drill is delivery activity DA-2: Planned (to run before go-live).

# Business continuity

BCP covers how TISPH keeps working when BrokerVerse, or a service it depends on, is unavailable. The fallbacks below are proposals for agreement with the TISPH business owners: Planned, Q10.

| Business process | Impact if unavailable | Fallback while down | Catch-up after recovery |
| --- | --- | --- | --- |
| Quotation and placement | Cannot quote in the system | Insurer exchange is by e-mail in Phase 1 (BRD 5.13); keep the insurer's quotation e-mails | Encode quotations and placements; numbering continues from the system series |
| Policy issuance and CTPL | Cannot issue in the system | Insurer-issued documents stand; CTPL authentication has a manual fallback on the provider's portal [A1.18] | Encode the policies; record manual CTPL codes on the authentication record |
| Receipting and collections | Cannot issue official receipts in the system | Pre-numbered manual receipts per BIR rules (TISPH Finance procedure) | Enter receipts with the manual receipt reference |
| Bank payments | No new bank files | Pay urgent items through the bank portal under TISPH's existing dual control | Record results on the batch or by voucher |
| SAP GL interface | No daily file | SAP postings wait | Run the export for each missed day (files are made per day) [A1.22] |
| Claims | Cannot register in the system | Register on a claims log | Encode; claim document reminders resume |
| TFS intake (INTG-03) | Cannot upload TFS business | Keep the TFS files | Upload them through the bulk upload templates after recovery |
| Notifications | No e-mail or SMS | Messages stay queued and are sent after recovery [A1.11, A1.18] | Check outbox backlog |

Communication: TISPH IT informs users through the TISPH channels (e-mail, Teams) at start, every two hours during a severity 1 outage, and at recovery. Roles in the RACI (section 4.2) apply.

BRD NFR-17.3 asks for resilience planning aligned with DORA; whether DORA applies to TISPH is open (see docs/TISPH/pack/TISPH_NFR_Compliance.docx, Q12).

# Service levels: SLA and SLO proposal

All figures are a proposal for the support agreement. They follow the BRD where the BRD sets a figure. Planned, DA-4.

## Availability

| Item | Proposal |
| --- | --- |
| SLI | Share of 5-minute availability-test intervals in which GET /api/health through Front Door answered 200 with "ready":true from at least four of the five locations [A2.6] |
| SLO / SLA | 99.9% per calendar month (NFR-15), about 43 minutes of unavailability a month |
| Exclusions | Agreed maintenance windows announced 5 working days ahead; outages of TISPH-owned services (Entra ID, Microsoft 365 mail, the network); a declared regional disaster (governed by RTO) |
| Source of the figure | Application Insights availability report (monthly) [A3.3] |
| MTBF (NFR-15.1) | At least 372 hours between severity 1 incidents in a month, if TISPH confirms this definition: Q11 |
| MTTR (NFR-15.2) | Under 1 hour for severity 1 caused by a component or zone failure |

## Performance and batch

| SLI | Proposed SLO | Source |
| --- | --- | --- |
| API response time | 95th percentile under 200 ms for interactive requests (NFR-07; NFR-07.3 adds 100 ms latency, where it is measured is open, docs/TISPH/pack/TISPH_NFR_Compliance.docx Q2), measured at Front Door | Front Door access log |
| Error rate | Under 0.5% of API requests answered 5xx per day | Front Door / API logs |
| E-mail delivery | 95% of e-mails sent within 15 minutes of being queued | email_outbox created and sent times [A1.11] |
| Integration messages | 95% sent or answered within 10 minutes | integration_outbox [A1.18] |
| SAP GL file | Produced by 00:30 for the previous day, every day | sap_gl_exports [A1.22] |
| Nightly jobs | All daily jobs succeed before 07:30 | job_runs [A1.7] |
| Batch processing time (NFR-07.5, "TBD") | Per-job targets to be proposed after the UAT performance test | DA-1, Q12 |

The alerts needed to watch the latency, error-rate and backlog SLOs are not built (section 8.4): Planned, Q4.

## Incident response and resolution

| Severity | Detection | First response | Restore service / workaround | Resolution |
| --- | --- | --- | --- | --- |
| 1 Critical | Target under 5 minutes (NFR-16.1); the availability alert usually meets it for a full outage but does not guarantee it (section 8.4, P27) | Under 1 hour, 24x7 (NFR-16.2) | Under 1 hour where a runbook applies (NFR-15.2); 4 hours for a regional disaster | Under 24 hours (NFR-16.3); a code fix may follow as a hotfix |
| 2 High | Alert or user report | 4 business hours | 1 business day | 3 business days |
| 3 Medium | User report | 1 business day | Workaround agreed | Next planned release |
| 4 Low | User report | 2 business days | Not applicable | Planned with TISPH |

The BRD figures NFR-16.1 to 16.3 are listed under security incidents; this proposal applies them to severity 1 of any cause. Detection of unavailability relies on the availability test (5-minute frequency per location, alert evaluated every minute) [A2.6]; detection of other failures depends on the Planned alerts (P9, P27).

The product's standard support agreement template proposes different figures (for example a 30-minute first response and 4 service hours to restore service for P1) [A3.10]. The figures above follow the BRD; the support agreement fixes one set (DA-4).

## Reporting

| Report | Frequency | Content | Status |
| --- | --- | --- | --- |
| Service report | Monthly | Availability against SLO, incidents by severity, response and resolution times, problems, changes, job success rate, CPU / memory / storage / bandwidth (NFR-05), capacity trend | Planned, DA-4 |
| Capacity forecast | Yearly | Growth of database, documents, users and transactions; sizing for the next year (NFR-20) | Planned, DA-4 |
| DR drill report | Twice a year | Steps, timings, achieved RPO and RTO | Planned, DA-2 |
| Security reports | Yearly | VA / penetration test (NFR-16), cloud security posture (NFR-17.4) | Planned, DA-3, Q4 |

# Knowledge management and knowledge transfer

## Knowledge sources as built

| Source | Content | Location |
| --- | --- | --- |
| Runtime reference | Variables, seed, health, start-up rules, key rotation, security settings | deploy/REFERENCE.md [A1.10] |
| Azure runbook | First set-up, releases, rollback, SFTP, backup, restore, DR, Entra ID, monitoring, troubleshooting table | deploy/AZURE.md [A3.3] |
| Release pipeline | Build once, promote, migrations policy, rollback, hotfix | docs/TISPH/pack/TISPH_Environments_and_Release.docx sections 6 to 11 [A3.5] |
| Developer and production support guide | Repository layout, tracing a defect from a screen to the database, logs, common production issues | docs/developer-guide/README.md, backend.md, frontend.md [A3.6] |
| Module guides | One README.md per back-end module: files, tables, flows, settings, debugging | backend/src/modules/*/README.md, backend/docs/MODULE_GUIDE.md [A3.7] |
| API documentation | OpenAPI file, Postman collection, API touchpoint workbook by screen | backend/docs/api [A3.7] |
| Support procedure | Tiers, report content, severities, first checks | docs/onboarding/SUPPORT_AND_ESCALATION.md [A3.4] |
| Onboarding | Go-live data set-up and workbench, smoke test and reset, data masking, UAT scripts | docs/onboarding/* [A3.8] |
| Operational scripts | Environment comparison, settings check, data masking for copies, personal data key rotation, sample data purge, transaction reset (refused under the go-live lock), go-live rehearsal | backend/scripts/, npm run ... in backend/package.json [A1.19] |
| Product contract templates | Support agreement and SLA, customer RACI annex, hypercare exit and handover certificate, exit and transition plan | docs/package/03_Contracts, docs/package/source/contracts/ [A3.9, A3.10]. Unsigned product templates; the TISPH versions are Planned (P25, DA-4). The generic production support approach, business continuity and disaster recovery plan and schedules catalogue were retired on 11 October 2026: sections 4 to 13 of this document replace them |
| This document pack | Architecture, environments, NFR matrix, security, data, operations | docs/TISPH/pack/*.docx |

The support procedure docs/onboarding/SUPPORT_AND_ESCALATION.md was tailored for TISPH on 11 October 2026 [A3.4]: the support steps of the jobs removed from the TISPH build are taken out and releases follow the TISPH route (Environments and Release document). Support hours, channels and targets still need the support agreement (P29, DA-4).

## Knowledge base

A knowledge base for TISPH (known errors, workarounds, how-to articles linked to tickets) is to be set up in TISPH's service management tool: Planned, DA-4, Q1. Each resolved severity 1 or 2 incident and each problem record adds or updates an article. Runbooks in section 10 are the first articles.

## Knowledge transfer plan

Planned, to be scheduled with the delivery plan (BRD 9.1) and agreed in DA-4.

| Phase | When | Content | Audience | Evidence of completion |
| --- | --- | --- | --- | --- |
| KT-1 Platform overview | Before UAT | Architecture, environments, module map, data model, security model | TISPH IT (all) | Attendance; walkthrough recorded |
| KT-2 Operations | During UAT | Health, logs, alerts, Master > Schedules, outboxes, SAP export, bank files, period close; sections 8 to 10 of this document | AppSupport, Infrastructure, Finance Ops | Each participant runs RB-03, RB-04, RB-06 on UAT |
| KT-3 Infrastructure and DR | During UAT | Terraform, pipeline, rollback, backup, restore, DR | Infrastructure | DR drill DA-2 run by TISPH with iorta TechNXT observing |
| KT-4 Shadowing | Go-live and hypercare (proposed 4 weeks) | iorta TechNXT leads, TISPH shadows | AppSupport, Infrastructure | Incident log |
| KT-5 Reverse shadowing | After hypercare (proposed 4 weeks) | TISPH leads L1/L2, iorta TechNXT on call for L3 | AppSupport, Infrastructure | Sign-off of L2 readiness by TISPH Head of IT, using the hypercare exit and handover certificate template [A3.10] |
| KT-6 Annual refresh | Yearly | Changes of the year, refreshed runbooks, DR drill results | All support staff | Updated documents, version history |

## Sustaining the platform over ten years or more

| Topic | As built | What the support team must do |
| --- | --- | --- |
| Runtime versions | API image node:22-alpine [A2.11]; web image built on node:22-alpine and served by nginx:1.27-alpine [A2.14]; PostgreSQL 16 [A2.3] | Plan upgrades before vendor end of support (Node.js 22: April 2027; PostgreSQL 16: November 2028); follow nginx stable releases; test in DEV and UAT through the pipeline |
| Libraries | Dependencies in package.json; CI runs a dependency audit [A2.9] | Monthly review of advisories; quarterly upgrade release |
| Migrations | 174 forward-only migration files; each applied once and recorded in schema_migrations [A1.4] | Never edit an applied file; keep the numbering rules of the developer guide [A3.6] |
| Configuration as data | Most business behaviour is settings on Master > Configuration [A3.6] | Check settings and the audit trail before changing code |
| Documentation | Module READMEs and this pack | Update with every release; review this document yearly |
| Exit and transition | A contract template for exit and transition exists in the product package [A3.9] | Agree the TISPH exit plan in the SOW: Planned, Q13 |

# Register of Planned items

| # | Item | Section | Depends on |
| --- | --- | --- | --- |
| P1 | Support hours, channels (mailbox, telephone, portal), contacts and escalation names | 4.3, 5.4 | DA-4, Q1 |
| P2 | 24x7 Azure support plan and on-call arrangement | 4.1, 4.3 | DA-4, Q1 |
| P3 | Microsoft Defender for Cloud / Sentinel and security alert handling | 5.5 | Q4 |
| P4 | Personal data breach notification procedure (NPC) | 5.5 | TISPH DPO procedure, Q5 |
| P5 | Monthly problem review | 6 | DA-4 |
| P6 | Change board, freeze periods and evidence pack | 7.3 | DA-4, Q2; decision E12 |
| P7 | Environment Promotion of configuration | 7.4 | Build plan PR-1a, PR-1b; decisions E1 to E15 |
| P8 | Operations mailbox in alert_emails for every environment | 8.4 | Q3 |
| P9 | Alerts on API error rate, latency, restarts, failed revisions, failed Azure Backup jobs; job-failure e-mail; outbox backlog alerts; saved log queries and an operations workbook | 8.3, 8.4, 11.3 | Q4 |
| P10 | Monthly performance and utilisation report | 8.7, 14.4 | DA-4 |
| P11 | Decision on which disabled jobs run in production | 9.2 | Q6 |
| P12 | New remittance jobs and switching on remittance-schedules | 9.2, RB-09 | Remittance redesign phases 2 to 4 |
| P13 | Automatic copy of SAP GL files to the SFTP container | RB-06 | Q7 |
| P14 | Automatic pickup of bank statements from bank-inbound | RB-07 | Q7 |
| P15 | Automated restore test | 11.3 | DA-2 |
| P16 | Ten-year database backup retention | 11.4 | Q8 |
| P17 | Backup copy outside the production subscription | 12.2 | Q8 |
| P18 | First DR drill and geo-restore rehearsal | 12.4 | DA-2 |
| P19 | Business continuity fallbacks agreed with business owners | 13 | Q10 |
| P20 | Service levels in the support agreement | 14 | DA-4 |
| P21 | Batch time targets per job | 14.2 | DA-1, Q12 |
| P22 | Yearly capacity forecast | 14.4 | DA-4 |
| P23 | Knowledge base in TISPH's service management tool | 15.2 | DA-4, Q1 |
| P24 | Knowledge transfer phases KT-1 to KT-6 | 15.3 | Delivery plan, DA-4 |
| P25 | Exit and transition plan for TISPH | 15.4 | Q13 |
| P26 | Emergency (hotfix) build and deployment route for Azure | 7.1 | Decision E10 (docs/TISPH/pack/TISPH_Environments_and_Release.docx 7.4 and its Q9); Q14 |
| P27 | Outage detection reliably under 5 minutes (alert on Front Door 5xx or origin health) | 8.4, 14.3 | Q4 |
| P28 | Job sequencing (dependencies between jobs), make-up of missed runs, clean-up of interrupted run rows | 9.1, RB-03 | Q15 |
| P29 | Support procedure tailored for TISPH: done 11 October 2026 (removed compliance jobs, TISPH release route); the generic support templates are retired. Remaining: hours, channels and targets of the support agreement | 4.1, 15.1 | DA-4 |
| P30 | Resilience of the SFTP exchange storage beyond one region, or acceptance of the gap | 11.1, 12.3 | Q17 |
| P31 | Custom domain for PROD before go-live | 12.3 | Q16 |

# Known limitations and operational risks

| # | Limitation as built | Effect | Mitigation |
| --- | --- | --- | --- |
| L1 | Jobs that continue past record errors record success [A1.24, A1.26] | Failures may go unnoticed | Read run outputs (section 8.6); P9 |
| L2 | Job-failure alert is in-app only [A1.7] | No alert outside working hours | P9 |
| L3 | E-mail outbox job succeeds while sending is switched off [A1.11] | Silent non-delivery | Daily check; sending status shown on the outbox screen [A1.21] |
| L4 | In-memory rate-limit counters per replica [A1.10] | A client gets up to the allowance times the replica count | Front Door limit on sign-in applies across replicas [A3.3] |
| L5 | Seed not under the migration lock [A1.5] | Concurrent seeds rely on idempotent statements | Migration job seeds before replicas start [A2.9] |
| L6 | Database backups 35 days [A2.7] | NFR-11 not met | P16 |
| L7 | Audit trail purge allowed after 7 years when configured; no database-level append-only protection [A1.12] | Audit evidence depends on settings and grants | See docs/TISPH/pack/TISPH_NFR_Compliance.docx section 9 |
| L8 | alert_emails, sftp_users, operator_ips, key_vault_admins empty in PROD variables [A2.7] | Alerts reach nobody; partners cannot connect | Fill before go-live (Q3) |
| L9 | A run interrupted by a replica stop stays running [A1.7] | Misleading history; the job's last status is stale | Daily check (section 8.6); P28 |
| L10 | Runs missed while no replica runs the scheduler are not made up [A1.7] | A nightly job can be skipped during a release or outage | Releases outside job times; daily check; RB-03; P28 |
| L11 | No job sequencing; time order only (NFR-5.2) [A1.7] | A job can run on data an earlier job has not finished | Spacing in section 9.2; P28 |
| L12 | No hotfix build route; the manual route can deploy a tested commit to PROD without SIT and UAT [A2.9] | Emergency fixes carry other commits; the environment ladder is enforced only by reviewers | CAB rule that PROD receives only a commit signed off in UAT; P26, Q14 |
| L13 | SFTP exchange storage is zone-redundant only and not backed up [A2.12] | Files not yet collected or imported are lost in a regional disaster | Re-create from the database or ask the bank to resend; P30 |
| L14 | No application performance telemetry; Container Apps metrics only in Azure's 93-day platform store [A2.6] | Slow-request analysis relies on logs; monthly figures must be read in time | Front Door access log; P9, P10 |
| L15 | Sign-in tokens are kept in the browser's local storage (moved from the retired deploy/README.md, known limitations) | A script injected into the page could read a token | Content-Security-Policy without inline script; short token lifetime with refresh; secure-cookie sessions are a later change |
| L16 | Filipino is configured but has no translation file; the application offers English (moved from the retired deploy/README.md) | Users who prefer Filipino see English | Language decision D14 of the user manual; a translation file when TISPH asks for it |

# Open questions for TISPH

| Serial Number | Description | Owner | Status |
| --- | --- | --- | --- |
| Q1 | Confirm support hours (NFR-13), channels and tools (mailbox, telephone, portal, service management tool), named contacts, and who holds the Azure support plan (NFR-13.2). Affects: 4, 5.4, 15.2 | TISPH | Open |
| Q2 | Will TISPH run a weekly CAB, and do the proposed month-end and year-end freeze periods suit Finance? Affects: 7.3 | TISPH | Open |
| Q3 | Which operations mailbox receives alerts per environment (alert_emails)? Who is on call for severity 1 outside the support window? Affects: 8.4 | TISPH | Open |
| Q4 | Will TISPH enable Defender for Cloud and Sentinel, and who acts on security alerts? May iorta TechNXT add the application alerts and workbook of P9 to the Terraform? Affects: 5.5, 8.4, 14 | TISPH | Open |
| Q5 | Who in TISPH notifies the National Privacy Commission of a personal data breach, and what does iorta TechNXT supply (timeline, affected records) and by when? Affects: 5.5 | TISPH | Open |
| Q6 | Which of the jobs disabled by default must run in production at go-live (period-end jobs, bank auto-match, remittance schedules, SMS, lead assignment SLA, campaigns, BI extract, EIS)? Affects: 9.2 | TISPH | Open |
| Q7 | SAP GL file transfer: scheduled copy to the SFTP container or a share SAP collects from? Should bank statements be picked up automatically from bank-inbound? Affects: RB-06, RB-07 | TISPH | Open |
| Q8 | Ten-year backups (NFR-11): method, frequency, cost; is a backup copy outside the production subscription required? Affects: 11.4, 12.2 | TISPH | Open |
| Q9 | Does the 1-hour MTTR (NFR-15.2) exclude a regional disaster, which the 4-hour RTO (NFR-06.3) governs? Affects: 12.1, 14.1 | TISPH | Open |
| Q10 | Which business owners approve the continuity fallbacks of section 13 (manual receipts, claims log, bank portal payments)? Affects: 13 | TISPH | Open |
| Q11 | Define the failure event and measurement period for MTBF (NFR-15.1). Affects: 14.1 | TISPH | Open |
| Q12 | May iorta TechNXT propose per-job batch time targets (NFR-07.5) after the UAT performance test? Affects: 14.2 | TISPH | Open |
| Q13 | Is an exit and transition plan required in the SOW, and what must it hand over (data export format, documents, keys)? Affects: 15.4 | TISPH | Open |
| Q14 | Is reviewer approval enough for the manual deployment route, or must PROD accept only a commit already deployed to UAT? Is a hotfix branch route needed (decision E10)? Affects: 7.1 | TISPH | Open |
| Q15 | NFR-5.2 "job sequencing": is the time order of the nightly jobs acceptable, or must jobs wait for their predecessors? Should missed runs be made up automatically? Affects: 9.1 | TISPH | Open |
| Q16 | Which custom domain will PROD use, and when will TISPH create the DNS records? Affects: 12.3 | TISPH | Open |
| Q17 | Is the loss of SFTP files not yet collected or imported acceptable in a regional disaster, or must the SFTP storage be geo-redundant? Affects: 11.1, 12.3 | TISPH | Open |

# Appendix A. File references

Paths are relative to the repository root at commit 58ad7702 unless stated.

## A1. Application code and database

| Ref | File | What it evidences |
| --- | --- | --- |
| A1.1 | backend/src/server.js | Start-up order: production check, not ready, migrate, seed, brand pack, listen, scheduler, ready; graceful shutdown with SHUTDOWN_TIMEOUT_MS; keep-alive settings |
| A1.2 | backend/src/lib/health.js | /api/health readiness and /api/health/live liveness; database timeout; pending migrations |
| A1.3 | backend/src/modules/system/router.js | GET /api/version build identity |
| A1.4 | backend/src/db/migrate.js; backend/src/db/migrations/ (174 files) | Advisory lock, per-file transaction, schema_migrations, --reset refused in production |
| A1.5 | backend/src/db/seed.js | Idempotent seed, administrator password, jobs from jobs.json, reference and sample files, warnings; no advisory lock |
| A1.6 | backend/src/db/seeds/jobs.json | Seeded jobs, cron and enabled flags |
| A1.7 | backend/src/jobs/scheduler.js, backend/src/jobs/handlers.js | Scheduler, time zone, advisory lock per job, slot de-duplication, job_runs, failure notification, reload; no catch-up, no clean-up of interrupted runs, no dependencies |
| A1.8 | backend/src/lib/logger.js | pino JSON logs, redaction paths and URL masking |
| A1.9 | backend/src/app.js | Request ID, request logging (health excluded), module loading, error handler |
| A1.10 | backend/src/config.js; deploy/REFERENCE.md | Production start-up check; variables; key rotation; rate limits per process |
| A1.11 | backend/src/lib/mailer.js | E-mail outbox: 5 attempts, batch of 50, permanent errors, sending status |
| A1.12 | backend/src/jobs/housekeeping.js | Retention rules, batch deletes, 7-year audit minimum |
| A1.14 | backend/src/lib/audit.js; backend/src/modules/settings/router.js (/settings/audit); backend/src/modules/audit/router.js | Audit trail and its search and record history |
| A1.15 | backend/src/lib/loginHistory.js; backend/src/modules/users/router.js | Sign-in history |
| A1.16 | backend/src/db/migrations/0340_remove_reinsurance_compliance.sql, 0350_remove_data_privacy.sql | Compliance, AML, complaints and privacy jobs removed |
| A1.17 | backend/src/lib/makerChecker.js; backend/src/modules/access-control/; backend/src/modules/posting-rules/ | Maker-checker on configuration areas |
| A1.18 | backend/src/modules/integrations/framework/outbox.js, router.js, ctplRoutes.js | Integration outbox, backoff, resend, cancel, inbox reprocess, connectors, CTPL manual fallback |
| A1.19 | backend/scripts/ (compare-environments.js, check-settings.js, mask-data.js, rotate-pii-key.js, purge-sample-data.js, reset-transactions.js, golive-rehearsal.js); backend/package.json | Environment comparison and operational scripts |
| A1.20 | backend/src/modules/schedules/router.js | Master > Schedules routes, run history limit 100, cron validation, Run now on any job, audit of edits (new values) and runs |
| A1.21 | backend/src/modules/notifications/outbox.js | Master > E-mail Outbox, retry, sending status |
| A1.22 | backend/src/modules/sap-gl/service.js, README.md, router.js; backend/src/db/migrations/0347_sap_gl_export.sql; brokerverse/src/services/integrationsService.js (runSapGl(date)) | SAP GL export window, files, statuses, warnings, layout and cut-off checks before a run is recorded, run for a chosen day, job |
| A1.23 | backend/src/modules/integrations/bankfiles/batches.js, bankRoutes.js | Bank payment batch statuses, maker-checker, results, file storage |
| A1.24 | backend/src/modules/bank-reconciliation/jobs.js, router.js, README.md; migration 0116_bank_reconciliation.sql | Statement import, auto-match job, per-account errors |
| A1.25 | backend/src/modules/period-end/README.md, jobs.js, router.js; migration 0135_period_end.sql | Period statuses, close runs, period-end jobs |
| A1.26 | backend/src/modules/remittance/items.js (runDueSchedules) | Remittance schedule job and errors in output |
| A1.27 | Migrations 0310_integration_framework.sql, 0311_messaging.sql | Integration outbox and SMS jobs |
| A1.28 | backend/src/db/seeds/73_ops_accounting.sql | Cover-note, PDC and claim-document jobs |
| A1.29 | Migration 0283_eis_outbox.sql | EIS outbox job |
| A1.30 | Migrations 0300_lead_assignment.sql, 0307_marketing_campaigns.sql, 0308_report_builder.sql | Lead SLA, campaign and BI extract jobs |
| A1.31 | backend/src/modules/period-end/fiscal.js; migration 0135_period_end.sql | Period status values; close run status values |
| A1.32 | backend/src/db/pool.js | Connection pool of 10 per process |
| A1.33 | Migration 0243_golive_lock_for_transaction_reset.sql; backend/scripts/reset-transactions.js; backend/src/modules/data-load/workbook.js | Go-live lock refusing the transaction reset and the migration workbook |
| A1.34 | backend/src/lib/rateLimit.js | API rate limit (600 a minute per user or address by default), health endpoints not counted, per-process counters |
| A1.35 | brokerverse/src/components/SideBar/list.js | Menu paths of the operations screens |
| A1.36 | backend/src/modules/settings/router.js; backend/src/lib/auth.js (ADMIN_ROLE) | Settings readable by any signed-in user, changed only by the System Administrator role |
| A1.37 | backend/src/modules/reports/service.js, router.js | Report schedules create report-<id> jobs with handler scheduledReport |

## A2. Infrastructure and pipeline

| Ref | File | What it evidences |
| --- | --- | --- |
| A2.1 | deploy/azure/environment/, deploy/azure/modules/environment/main.tf, deploy/azure/shared/ | Environment definition, registry |
| A2.2 | deploy/azure/modules/environment/containerapps.tf | API environment variables, probes, replicas, scale rule, migration job, uploads mount |
| A2.3 | deploy/azure/modules/environment/database.tf | PostgreSQL 16, backup retention, geo-redundant backup, zone-redundant HA, maintenance window, slow statement log |
| A2.4 | deploy/azure/modules/environment/storage.tf | Documents share, soft delete, backup policy every 4 hours with retention |
| A2.5 | deploy/azure/modules/environment/frontdoor.tf, network.tf | Front Door, WAF, origin lock, private network |
| A2.6 | deploy/azure/modules/environment/monitoring.tf | Log Analytics, Application Insights availability test, action group, alerts, diagnostic settings |
| A2.7 | deploy/azure/environment/environments/prod.tfvars (and dev, sit, uat) | PROD sizing, HA, backup retention, replication, log retention, WAF mode, empty TISPH values |
| A2.8 | deploy/azure/modules/environment/keyvault.tf | Soft delete 90 days, purge protection in PROD |
| A2.9 | .github/workflows/azure-deploy.yml, azure-deploy-environment.yml, ci.yml; deploy/smoke-test.sh; deploy/azure/wait-for-revision.sh | Build only on push to TISPH-DEV, manual deploy or rollback of any commit, CI gate, migration job step (30-minute wait), API and web deploy, smoke test, automatic rollback; required reviewers named in comments, set in GitHub |
| A2.10 | deploy/azure/bootstrap/main.tf | Terraform state storage RA-GZRS, versioning, delete retention |
| A2.11 | backend/Dockerfile | Node 22 image, non-root user, HEALTHCHECK |
| A2.12 | deploy/azure/modules/environment/sftp.tf | SFTP storage account, containers, ZRS in PROD, soft delete 30 days, network rules, local users |
| A2.13 | deploy/azure/shared/main.tf, variables.tf | Premium registry, zone redundancy, replica in eastasia |
| A2.14 | brokerverse/Dockerfile | Web image: Node 22 build stage, nginx:1.27-alpine runtime |

## A3. Existing documentation

| Ref | File |
| --- | --- |
| A3.3 | deploy/AZURE.md (sections 10 to 15 and the troubleshooting table) |
| A3.4 | docs/onboarding/SUPPORT_AND_ESCALATION.md |
| A3.5 | docs/TISPH/pack/TISPH_Environments_and_Release.docx (sections 6 to 11); the product's other pipeline (deploy.yml, EC2) is described in deploy/RELEASE_PIPELINE.md |
| A3.6 | docs/developer-guide/README.md, docs/developer-guide/backend.md (sections 5 to 8) |
| A3.7 | backend/docs/MODULE_GUIDE.md, backend/docs/api/, backend/src/modules/*/README.md |
| A3.8 | docs/onboarding/ (GO_LIVE_DATA_SETUP, GO_LIVE_DATA_WORKBENCH, SMOKE_TEST_AND_RESET, DATA_MASKING, UAT_SCRIPTS) |
| A3.9 | docs/package/03_Contracts/iNXT_BrokerVerse_Exit_and_Transition_Plan.docx (product template) |
| A3.10 | Product contract templates: docs/package/source/contracts/amc-sla.md (support levels, hours, severity targets), customer-responsibilities-raci.md, hypercare-exit-handover.md. The generic production support approach, business continuity and disaster recovery plan and schedules catalogue (docs/package/06_Support/, schedules-and-batch-jobs.md) were retired on 11 October 2026; sections 4 to 13 of this document replace them. |

## A4. Planning sources for Planned items

| Ref | Source |
| --- | --- |
| A4.1 | Build plan, platform features for the TISPH build (platform-features/BUILD_PLAN.md): PR-1a, PR-1b, decisions E1 to E15 |
| A4.2 | TISPH Accounts > Remittance build specification (remit-design/SPEC.md): sections 7.3 (jobs), 8 (go-live checklist), 10 (phases) |
| A4.3 | docs/TISPH/pack/TISPH_NFR_Compliance.docx, section 7.2: delivery activities DA-1 to DA-5 |

# Appendix B. Index of BRD identifiers cited

NFR-5.2, NFR-05, NFR-06, NFR-06.2, NFR-06.3, NFR-07, NFR-07.3, NFR-07.4, NFR-07.5, NFR-8.2, NFR-09, NFR-10.7, NFR-11, NFR-11.1, NFR-11.2, NFR-11.3, NFR-13, NFR-13.1, NFR-13.2, NFR-14 to NFR-14.11, NFR-15, NFR-15.1, NFR-15.2, NFR-15.3, NFR-16, NFR-16.1, NFR-16.2, NFR-16.3, NFR-16.5, NFR-16.6, NFR-17.2, NFR-17.3, NFR-17.4, NFR-20; INTG-01, INTG-03, INTG-04, INTG-05, INTG-06; BRD sections 5.13, 5.14, 8, 8.1, 9.1, 9.2.

# Document Sign-Off

| Sign Off Date | Signature | Approved By | Department & Project Role |
| --- | --- | --- | --- |
|  |  |  | TISPH IT |
|  |  |  | TISPH Information Security |
|  |  |  | TISPH Finance Operations |
|  |  |  | iorta TechNXT Delivery |