Toyota Insurance Services Philippines

Environment Strategy, CI/CD, Release, Promotion and Rollback

Date - 10 October 2026

Version - 0.9 Draft

Prepared by – iorta TechNXT

TABLE OF CONTENTS

1.	Document Control	4

2.	Acronyms and Glossary	5

1.	Purpose, scope and audience	7

2.	Summary	7

3.	Requirements addressed	8

4.	Environment landscape	9

4.1	The environments	9

4.2	Promotion ladder	9

5.	Configuration per environment	10

5.1	Infrastructure definition (Terraform)	10

5.2	Runtime variables of the containers	11

5.3	Secrets	11

5.4	Front-end runtime configuration	12

5.5	Production start-up check	12

5.6	Environment identity	12

6.	CI/CD pipeline	13

6.1	Continuous integration (ci.yml)	13

6.2	Image build (azure-deploy.yml, job "Build and push images")	13

6.3	Deployment to one environment (azure-deploy-environment.yml)	14

6.4	Security and quality scans	15

6.5	Manual runs	15

6.6	Other pipelines in the repository (not used for TISPH)	16

7.	Branching and release management	16

7.1	Branches	16

7.2	Release identity	16

7.3	Release procedure	17

7.4	Hotfixes	17

8.	Database migrations (forward-only)	18

8.1	How migrations run	18

8.2	Rules for authors	18

8.3	When a migration fails	18

9.	Seed and sample data policy	19

9.1	Two kinds of seed	19

9.2	The SEED_SAMPLE_DATA switch	19

9.3	Reference data and client configuration	20

10.	Smoke tests and post-deployment checks	20

10.1	Automatic smoke test (deploy/smoke-test.sh)	20

10.2	Platform probes	20

10.3	Manual checks after a release	21

11.	Rollback	21

11.1	Decision table	21

11.2	Why an image-only rollback is safe	22

11.3	What a rollback does not undo	22

11.4	Database restore	22

12.	Environment promotion governance	23

12.1	Promoting the build (built)	23

12.2	Promoting configuration (built today)	23

12.3	Environment Promotion module (Planned)	24

12.4	Responsibilities	24

12.5	Release evidence and its retention	25

13.	Data refresh and masking of production copies	25

14.	Known limitations	26

15.	Planned items register	27

16.	Open questions for TISPH	27

Appendix A. File references	28

17.	Document Sign-Off	30

# Document Control

| Date | Version | Author & Business Unit Info | Reviewed By & Business Unit Info | Approved By & Business Unit Info | Change History |
| --- | --- | --- | --- | --- | --- |
| 10 October 2026 | 0.9 Draft | iorta TechNXT iorta TechNXT, DevOps Lead (TISPH programme) | Pending review: Head of IT (to be named) (TISPH); IT AppSupport lead (to be named) (TISPH); Information Security (to be named) (TISPH); Internal Audit representative (to be named) (TISPH); Delivery lead (iorta TechNXT); Solution Architect (iorta TechNXT) | Pending approval: TISPH IT; TISPH Information Security; iorta TechNXT Delivery | First issue for review. Describes the environments, pipeline, release, migration, seed, smoke test, rollback and promotion arrangements as built at commit 58ad7702, with planned items and open questions. |
| 10 October 2026 | 0.9 Draft (review) | iorta TechNXT | As above | As above | Review notes: every statement re-checked against the code. Corrected: backend test file count (114, not 117); number of environment names in the marker (six); the comparison API path (POST /api/data-load/compare, which compares a workbook with the running environment) and the comparison exit code 2; the zero-downtime claim (readiness probe on the API only; the web app has TCP probes); the run summary (previous API image only); the baseline statement. Added: compliance status per BRD reference; the fact that CI and the image build are separate builds of the same commit; the GitHub identity's Contributor scope; Terraform-driven revisions bypassing the pipeline; secrets held in Terraform state; a new database marked dev until go-live; the SUPERID role and the administrator password in production; purge:sample not guarded by the go-live lock; running maintenance scripts on Azure; key rotation not supported by the Terraform module; evidence retention; the go-live rehearsal and settings check tools; migration rules being documented but not enforced. Limitations L-08 to L-15 and questions Q14 to Q17 added. |
| 11 October 2026 | 0.9 Draft | iorta TechNXT | As above | As above | Documentation cleanup: TISPH DEV currently runs on Railway (project tisph-dev, deployed from TISPH-DEV) until Azure is provisioned; UAT only after TISPH confirms. |

Document information

| Item | Value |
| --- | --- |
| Document | BrokerVerse for TISPH: Environment Strategy, CI/CD, Release, Promotion and Rollback |
| Client | Toyota Insurance Services Philippines (TISPH) |
| Prepared by | iorta TechNXT |
| Owner | iorta TechNXT, DevOps Lead (TISPH programme) |
| Version | 0.9 Draft |
| Date | 10 October 2026 |
| Status | Draft for review |
| Classification | Confidential: TISPH and iorta TechNXT |
| Code baseline | TISPH-DEV line, integration branch tisph/integration6, commit 58ad7702. The Azure deployment work of branch tisph/azure-deploy is contained in this commit (re-applied, with the BRAND_PACK setting added). The current TISPH-DEV head (22e3a650) adds only dashboard changes; the workflows, Terraform and deployment scripts are identical |
| Requirements baseline | TISPH Business Requirement Document v2.2 (signed): section 6.3 (non-functional), 5.13 (integrations), 5.14 (access, approval and audit), 9 (delivery approach) |

Reviewers

| Name / role | Organisation | Review focus |
| --- | --- | --- |
| Head of IT (to be named) | TISPH | Environment ladder, approvals, hosting |
| IT AppSupport lead (to be named) | TISPH | Release, rollback and refresh runbooks |
| Information Security (to be named) | TISPH | Pipeline identity, secrets, scanning, data masking |
| Internal Audit representative (to be named) | TISPH | Change control evidence, segregation of duties |
| Delivery lead | iorta TechNXT | Scope, planned items, dependencies |
| Solution Architect | iorta TechNXT | Consistency with the architecture document |

- A statement without a label describes the code, infrastructure definitions or runbooks at the code baseline. Appendix A lists the files that support each section.

- Planned marks something designed but not built. Each planned item names the work package of the platform build plan or the TISPH decision it depends on, and is listed in section 15.

- Not built marks a gap that has no work package yet. Each one points to an open question in section 16.

- Repository setting marks a control that lives in the GitHub repository settings, not in the code. It cannot be verified from the code baseline and must be evidenced separately (section 12.5).

- In section 3, Met, Partly met and Not met state the position of the built system against each BRD reference.

- BRD references are given by identifier only (for example NFR-19). The BRD remains the authoritative text.

# Acronyms and Glossary

| Acronym / Term | Definition / Meaning |
| --- | --- |
| Digest | The content hash of a container image (sha256:...). Unlike a tag, it cannot be moved to other content |
| Expand, then contract | Schema changes that first add, and remove only in a later release, so the previous release keeps working |
| Federated credential | An Azure identity that trusts tokens issued by GitHub Actions for one repository and one GitHub environment, so no password is stored |
| Revision | One version of a container app in Azure Container Apps; in single-revision mode only one serves traffic |
| Smoke test | A short automatic check, after a deployment, that the service is up and running the expected build |
| Reference data | Data the product needs in every environment (roles, settings, masters, tariffs) |
| Sample data | Fictional business data for demonstrations and testing, never in production |

# Purpose, scope and audience

This document explains how BrokerVerse for TISPH moves from source code to the live service, and how it is brought back when a release goes wrong. It covers:

- the environments (DEV, SIT, UAT, PRE-PROD and PROD) and how each is configured;

- the continuous integration and delivery pipeline: build, lint, tests, scans, images and deployment;

- branching and release management;

- database migrations (forward-only) and seed data, including the sample data policy;

- smoke tests and rollback;

- promotion of code and of configuration between environments, and the controls around it.

It is written for TISPH IT, auditors and the team that will support the platform over its life. It assumes the reader knows the architecture document of this pack (hosting on Microsoft Azure, Azure Container Apps, PostgreSQL 16 Flexible Server, Azure Front Door). Backups and disaster recovery are covered only where they touch a release; the business continuity document covers them in full.

Out of scope: the earlier AWS (EC2, S3 and CloudFront) and Railway deployments of the product. Their workflows are in the same repository (ci.yml deploy jobs, deploy.yml, rollback.yml) and are summarised in section 6.6 so that a reader can tell them apart from the TISPH pipeline. They do not deploy TISPH environments. Until the Azure subscription is provisioned, TISPH DEV runs on Railway: project tisph-dev, whose services api and web are deployed by Railway itself from TISPH-DEV on every push, not by these workflows (deploy/RAILWAY.md); azure-deploy.yml skips its build while the repository variable ACR_NAME is unset. UAT goes to Azure, or another environment TISPH approves, after TISPH confirms.

# Summary

| Topic | As built for TISPH |
| --- | --- |
| Hosting | One Azure subscription, one resource group per environment, built from the same Terraform module with different sizes (NFR-06.1, NFR-08, NFR-19.1) |
| Environments built | DEV, SIT, UAT and PROD. PRE-PROD is not defined on Azure (Planned, decision E1). Until Azure is provisioned, DEV runs on Railway (deploy/RAILWAY.md) |
| Artefacts | Two Docker images, API and web, built once per commit on TISPH-DEV and promoted unchanged by image digest (NFR-19) |
| Pipeline | GitHub Actions. ci.yml checks every push and pull request; azure-deploy.yml builds and deploys on every push to TISPH-DEV |
| Approvals | GitHub environment required reviewers on SIT, UAT and PROD (repository setting); DEV deploys automatically |
| Quality gate | SIT, UAT and PROD accept only a commit whose CI run succeeded (lint, full test suites, front-end build, dependency audit). CI tests the source of the commit; the images are a separate build of the same commit |
| Pipeline identity | OpenID Connect federated credential per GitHub environment; no Azure secret stored in GitHub. Each identity is Contributor on its environment's resource group |
| Migrations | Forward-only SQL files, run by a Container Apps job with the new API image before the API switches |
| Seed data | Reference data always; sample data only when SEED_SAMPLE_DATA is on. Terraform sets it off in every Azure environment |
| Smoke test | Health, running commit, sign-in page and runtime configuration, through Front Door, up to 5 minutes |
| Rollback | Automatic on a failed switch or smoke test; manual to any earlier commit's images; database restore only for data damage |
| Configuration promotion | Configuration workbook and environment comparison (API and script). The Environment Promotion module is Planned (PR-1a, PR-1b, PR-2) |

# Requirements addressed

| BRD reference | Short phrase | Position of the built system | Sections |
| --- | --- | --- | --- |
| NFR-06.1 | Cloud deployment, preferably Azure | Met. All environments are defined for Azure in Terraform | 4, 5 |
| NFR-19 | Docker, orchestration via Kubernetes | Met for Docker. Orchestration is Azure Container Apps, a managed service built on Kubernetes; no Kubernetes cluster is operated. TISPH to confirm this is acceptable (Q6) | 5, 6.2 |
| NFR-19.1 | Infrastructure as code (Terraform, Ansible) | Partly met. Provisioning is Terraform; Ansible is not used because there are no servers to configure (Q6). Terraform is applied by hand (L-06) | 5.1 |
| NFR-08 | Environment-specific configuration across development, testing, staging and production | Partly met. Configuration per environment is built for DEV, SIT, UAT and PROD; there is no staging (PRE-PROD) environment (P-01) | 5 |
| NFR-8.2 | Change management and configuration control | Partly met. Approvals and evidence exist for deployments; no change reference is recorded by the pipeline (Q3); configuration promotion has no approval step (P-05) | 7, 12 |
| NFR-16.4 | Secure software development lifecycle | Partly met. Lint, tests and dependency audit are blocking; no SAST, image, secret or Terraform scanning (Q5) | 6.1, 6.4 |
| NFR-02.1 | VA and MBSS scans before go-live | Procedure only. Manual scans against UAT; not automated | 6.4 |
| NFR-15, NFR-15.3 | 99.9% availability, automatic failover | Designed for, not yet measured. Zone-redundant apps and database standby in PROD; switch without downtime for the API | 6.3, 10.2, 11 |
| NFR-06.2, NFR-06.3 | RPO 1 hour, RTO 4 hours | Designed for, not yet rehearsed. Point-in-time and geo-redundant backups in PROD | 11.4 |
| NFR-11 | Database backups kept at least 10 years | Not met. The longest backup window built is 35 days (PROD) (Q11) | 11.4 |
| NFR-01, NFR-17 | Data protection, privacy of personal information | Met by procedure. Production copies are masked by a tool before use outside production; the steps are manual | 13 |
| 5.13 | Integrations are file or e-mail based | Met for configuration. SMTP and SFTP are switched per environment | 5.1, 5.3 |
| 5.14 | Role-based access, segregation of duties, audit trail | Partly met for releases. Separate approvers per environment and an evidence trail exist; reviewer names and self-review prevention are repository settings (Q2) | 7.3, 12 |
| 9.1, 9.2 | Delivery sequence and traceability | Partly met. Each deployment is traced to a commit and image digests; the requirement-to-UAT chain of 9.2 is kept outside the pipeline | 7, 12 |

# Environment landscape

## The environments

| Environment | Purpose | Built on Azure | Data | Who uses it | Deployment |
| --- | --- | --- | --- | --- | --- |
| DEV | Integration of merged work; first deployment of every build | Yes (dev.tfvars); runs on Railway until Azure is provisioned | Reference data only (sample data off, section 9) plus test data entered by the team | iorta TechNXT developers and testers | Automatic on every push to TISPH-DEV |
| SIT | System and integration testing, including SMTP and SFTP interfaces | Yes (sit.tfvars) | Reference data plus test data; masked production copies only under section 13 | iorta TechNXT test team, TISPH interface owners | After approval by the azure-sit reviewers |
| UAT | Business acceptance, training rehearsal, VA and MBSS scans (NFR-02.1) | Yes (uat.tfvars) | Reference data plus test and mock-migration data | TISPH business users and IT | After approval by the azure-uat reviewers |
| PRE-PROD | Go-live rehearsal and major-release rehearsal on a copy of production | Planned (P-01, decision E1) | Restored production backup, masked when testers may not see personal data | Release team | Not defined in the Azure pipeline |
| PROD | The live service | Yes (prod.tfvars) | Live book of business | TISPH users | After approval by the azure-prod reviewers |

The product recognises six environment names in its own marker (system.environment: dev, sit, uat, preprod, training, production) and the front end has a label colour for PREPROD, so a PRE-PROD environment needs no code change. A training environment is likewise known to the product but not defined on Azure. What is missing on Azure is the infrastructure definition (preprod.tfvars, preprod.backend.hcl), a GitHub environment azure-preprod and a stage in azure-deploy.yml. The product's generic release runbook (deploy/RELEASE_PIPELINE.md) describes PRE-PROD as temporary: restored from a production backup for a rehearsal and removed afterwards. Whether TISPH wants it permanent or temporary is open (Q1).

## Promotion ladder

Diagram 1

| Element | Details |
| --- | --- |
| Build API and web images once | push to shared registry |

| From | Connection | To |
| --- | --- | --- |
| Pull request, CI: lint, tests, audit, build | - | Merge to TISPH-DEV |
| Merge to TISPH-DEV | - | Build API and web images once |
| Build API and web images once | - | DEV, automatic |
| DEV, automatic | approval azure-sit, CI passed | SIT |
| SIT | approval azure-uat, CI passed | UAT |
| UAT | Planned P-01 | PRE-PROD |
| UAT | approval azure-prod, CI passed | PROD |
| PRE-PROD | - | PROD |

The same image digests travel the whole ladder; nothing is rebuilt between environments.

# Configuration per environment

The principle (NFR-08) is that the code and images are identical in every environment, and only configuration differs. Configuration lives in four places.

## Infrastructure definition (Terraform)

| Piece | Folder | Applied |
| --- | --- | --- |
| Remote state storage | deploy/azure/bootstrap | Once, by hand |
| Shared container registry (Premium, zone-redundant, replicated to East Asia, delete lock) | deploy/azure/shared | Once, by hand |
| One environment | deploy/azure/environment with module deploy/azure/modules/environment | By hand per environment: terraform plan -var-file=environments/<env>.tfvars, then apply |

Each environment has its own state file (<env>.backend.hcl), so a change applied to one environment cannot alter another. Terraform sets the container images only when an app is created; later applies ignore the image, so an infrastructure change never rolls an application back. Terraform is not run by the pipeline (Not built, Q7).

Main differences between environments (values from environments/<env>.tfvars):

| Setting | DEV | SIT | UAT | PROD |
| --- | --- | --- | --- | --- |
| Virtual network | 10.40.0.0/16 | 10.41.0.0/16 | 10.42.0.0/16 | 10.43.0.0/16 |
| Environment label | DEV | SIT | UAT | none |
| PostgreSQL compute | B_Standard_B2s | B_Standard_B2s | GP_Standard_D2ds_v5 | GP_Standard_D4ds_v5 |
| Database storage | 32 GB | 32 GB | 64 GB | 128 GB |
| Point-in-time restore window | 7 days | 7 days | 14 days | 35 days |
| Database high availability, geo-redundant backup | no | no | no | yes |
| Zone-redundant apps | no | no | no | yes |
| API replicas (CPU, memory) | 1 (0.5, 1 GiB) | 1-2 (0.5, 1 GiB) | 1-2 (1, 2 GiB) | 2-6 (2, 4 GiB) |
| Web replicas | 1 | 1-2 | 1-2 | 2-4 |
| Documents share redundancy, quota | LRS, 50 GB | LRS, 50 GB | ZRS, 100 GB | GZRS, 500 GB |
| Documents share backup (every 4 hours) | no | no | yes | yes |
| SMTP (system e-mail) | off | on | on | on |
| Sign-in with Microsoft Entra ID | off | off | on | on |
| SFTP for SAP and bank files (BRD 5.13) | off | on | on | on |
| Front Door WAF mode | Detection | Prevention | Prevention | Prevention |
| Log retention | 30 days | 30 days | 90 days | 365 days |
| GitHub environment trusted | azure-dev | azure-sit | azure-uat | azure-prod |
| May push images to the registry | yes | no | no | no |

Values marked TISPH in the tfvars (subscription, custom domain, operator IP ranges, Key Vault administrators group, alert mailbox, SFTP partner keys, Entra tenant and client IDs) must be supplied by TISPH IT before the first apply. The SMTP relay (secret smtp-url) and the SFTP partner accounts are set per environment, so SIT and UAT can point at test mailboxes and test partner keys while PROD uses the live ones. Scheduled jobs run in every environment (SCHEDULER_ENABLED=true).

A change to any of these values, or to the runtime variables of section 5.2, reaches the running apps through terraform apply, not through the pipeline. Azure Container Apps creates a new revision at once; no migration job, smoke test or automatic rollback runs, and no GitHub approval is involved (L-08). In single-revision mode the previous revision keeps serving until the new one is ready, so a broken value does not take the API down, but it is only seen in the Azure portal or logs.

## Runtime variables of the containers

Terraform passes the same set of variables to the API in every environment. Only the values that depend on the environment change.

| Variable | Value on Azure | Same in every environment? |
| --- | --- | --- |
| NODE_ENV | production | Yes. Turns on the production start-up check (section 5.5) |
| SEED_SAMPLE_DATA | false | Yes (section 9) |
| SCHEDULER_ENABLED | true | Yes |
| UPLOAD_DIR | /app/uploads (Azure Files share) | Yes |
| LOG_LEVEL | info | Yes |
| TRUST_PROXY | 4 | Yes (Front Door, web ingress, nginx, API ingress) |
| SHUTDOWN_TIMEOUT_MS | 25000 | Yes |
| BRAND_PACK | toyota-insurance-services | Yes (set in every tfvars) |
| APP_ENVIRONMENT | DEV, SIT, UAT or Production | No |
| CORS_ORIGINS, PUBLIC_BASE_URL | the environment's public address | No |
| ENTRA_TENANT_ID, ENTRA_CLIENT_ID, ENTRA_REDIRECT_URI | only where Entra sign-in is on | No |

The web container receives API_UPSTREAM (the API's internal address), ENVIRONMENT_NAME (the label) and FRONT_DOOR_ID (requests that did not come through this environment's Front Door are refused).

## Secrets

The containers read their secrets from the environment's Key Vault through the environment's managed identity. Secrets are never in the repository, the tfvars or GitHub. The values Terraform generates are, however, also held in that environment's Terraform state file (deploy/azure/bootstrap storage), so access to the state storage must be controlled as strictly as access to Key Vault (L-09).

| Secret | Created by | Variable |
| --- | --- | --- |
| database-url | Terraform, from a generated password | DATABASE_URL |
| jwt-secret, data-encryption-key, pii-encryption-key | Terraform, once; later value changes in Key Vault are not overwritten | JWT_SECRET, DATA_ENCRYPTION_KEY, PII_ENCRYPTION_KEY |
| admin-password | Terraform, once | ADMIN_PASSWORD (first password of the BrokerVerse administrator) |
| smtp-url | Operator; only where SMTP is on | SMTP_URL |
| entra-client-secret | Operator; only where Entra sign-in is on | ENTRA_CLIENT_SECRET |

Each environment has its own keys, so a database copied from one environment to another cannot be read for encrypted fields without the source environment's keys. Section 13 explains how this is handled for production copies.

Because ADMIN_PASSWORD is supplied, the seed creates the BrokerVerse administrator without the "change at first sign-in" flag that a generated password would carry. Changing it after the first sign-in is a manual go-live step (section 10.3). Key Vault purge protection is on in PROD only; soft delete keeps deleted secrets 90 days everywhere.

## Front-end runtime configuration

The web image is built once with no API address and no environment name. When the container starts it writes /env-config.js from its variables, and the browser reads its settings from there (brokerverse/src/config/runtimeConfig.js). The environment label (DEV, SIT, UAT, PREPROD) is shown on the sign-in page and next to the logo on every screen, and is hidden in production.

## Production start-up check

Because every Azure environment runs with NODE_ENV=production, the API refuses to start, and logs why, when a required secret is missing or weak, when CORS_ORIGINS is *, when PUBLIC_BASE_URL points to localhost, or when the Entra ID variables are only partly set. The check runs when the API starts (server.js), not in the migration job. A misconfigured API revision therefore never becomes ready: in the pipeline this fails the deployment and triggers the automatic rollback; after a Terraform change the previous revision keeps serving (section 5.1).

## Environment identity

Three values name the environment, and today nothing checks that they agree:

| Value | Set by | Used for |
| --- | --- | --- |
| APP_ENVIRONMENT | Terraform | GET /api/version |
| ENVIRONMENT_NAME | GitHub environment variable and Terraform | Screen label; smoke test |
| system.environment (database setting, migration 0249) | Migration default, then the administrator or the masking tool | The masking tool refuses to run on a database marked production |

Migration 0249 marks a new database dev (or production if the go-live lock is already on). A new PROD database is therefore marked dev until the System Administrator sets production on Master > Configuration at go-live, and until then the masking tool would not refuse it. Setting the marker is a go-live step (section 10.3, L-10).

Planned (P-03, work package PR-1a): an identity check that blocks promotion actions and shows a warning badge when the deployment name and the database marker differ. Planned (P-02, work package W0-4): the marker can no longer be overwritten by loading a configuration workbook (today it can, as an editable setting).

# CI/CD pipeline

## Continuous integration (ci.yml)

Runs on every pull request, every push to any branch (including TISPH-DEV) and by hand.

| Job | Steps | Fails the run when |
| --- | --- | --- |
| Backend lint and tests | npm ci, npm run lint (ESLint), npm test (Vitest, full suite against a PostgreSQL 16 service) | A lint error or a failing test |
| Front-end lint, tests and build | npm ci, npm run lint, Jest tests, environment-neutral production build, checks that the build is real, loads /env-config.js and carries no environment address | Any step fails |
| Backend release artefact | Packs the API with production dependencies and build-info.json | Packaging fails |
| Dependency audit | npm audit --omit=dev --audit-level=high for backend and front end | A high or critical vulnerability in a production dependency |

At the baseline the backend has 114 test files and the front end 64. Node.js 22 is used throughout.

The front-end build and backend package that CI keeps (artefacts web-<sha>, backend-<sha>, 90 days) are used only by the non-TISPH pipelines of section 6.6. The TISPH images are built separately by azure-deploy.yml from the same commit, with the same lock files and Node.js version. "Tested" therefore means "built from a commit whose source passed CI", not "the same bytes CI tested".

Superseded runs of the same branch are cancelled (cancel-in-progress), except on the AWS integration branch and on tags. This affects TISPH-DEV: see known limitation L-01 in section 14.

## Image build (azure-deploy.yml, job "Build and push images")

On a push to TISPH-DEV (changes to Markdown files and docs/ only are ignored), and only once the repository variable ACR_NAME is set:

- Sign in to Azure with the DEV pipeline identity (OpenID Connect).

- Build the API image from backend/Dockerfile (Node.js 22 Alpine, production dependencies only, runs as the unprivileged node user, health check on /api/health). The commit, ref and build time are baked in and reported by GET /api/version.

- Build the web image from brokerverse/Dockerfile (React build, served by nginx 1.27); the build fails if the output is not a real production build.

- Push both to the shared registry tagged with the commit SHA and with the moving tag tisph-dev, and record their digests in the run summary.

From here on the images are addressed by digest, so every environment runs exactly the bytes DEV ran. Only the DEV identity has push rights to the registry (AcrPush); the SIT, UAT and PROD identities can only pull (AcrPull). Untagged manifests are deleted after 30 days; commit-tagged images are kept with no expiry, which is what makes a rollback to any earlier release possible. The registry carries a delete lock. The web image does not record the commit it was built from; only the API image reports it (GET /api/version).

## Deployment to one environment (azure-deploy-environment.yml)

Diagram 2

| Step | From | To | Message |
| --- | --- | --- | --- |
| 1 | GitHub Actions job (environment azure-ENV) | GitHub Actions job (environment azure-ENV) | Check variables, DEPLOY_ENABLED, full commit SHA |
| 2 | GitHub Actions job (environment azure-ENV) | GitHub Actions job (environment azure-ENV) | SIT/UAT/PROD only: CI succeeded for this commit? |
| 3 | GitHub Actions job (environment azure-ENV) | Azure (OIDC) | Sign in with federated credential |
| 4 | GitHub Actions job (environment azure-ENV) | Azure (OIDC) | Resolve image digests, record images now running |
| 5 | GitHub Actions job (environment azure-ENV) | Migration job | Set new API image, start; wait up to 30 min |
| 6 | Migration job | GitHub Actions job (environment azure-ENV) | Succeeded (migrations + reference seed applied) (reply) |
| 7 | GitHub Actions job (environment azure-ENV) | API container app | Switch to new image; wait for ready revision |
| 8 | GitHub Actions job (environment azure-ENV) | Web container app | Switch to new image; wait for ready revision |
| 9 | GitHub Actions job (environment azure-ENV) | Front Door | Smoke test through the public address |
|  | If: switch or smoke test failed |  |  |
| 10 | GitHub Actions job (environment azure-ENV) | API container app | Put previous image back |
| 11 | GitHub Actions job (environment azure-ENV) | Web container app | Put previous image back |
|  | End of condition |  |  |
| 12 | GitHub Actions job (environment azure-ENV) | GitHub Actions job (environment azure-ENV) | Run summary (migrations, images, smoke test, previous API image) |

Points of control:

| Control | How it is enforced |
| --- | --- |
| Approval | The job runs in the GitHub environment azure-sit, azure-uat or azure-prod, whose required reviewers must approve before it starts (repository setting; see Q2) |
| Branch | The set-up runbook limits the GitHub environments to deployments from TISPH-DEV (repository setting, deploy/AZURE.md section 9) |
| Tested build only | SIT, UAT and PROD stop unless a successful ci.yml run exists for the commit. The check is made when the job starts, after approval; if CI has not yet finished, the stage fails and must be re-run |
| Environment isolation | The federated credential of each Azure environment trusts only jobs of its own GitHub environment. Its rights are Contributor on its own resource group (which covers every resource in it, the database server and Key Vault settings included) plus registry pull, or push for DEV (L-11) |
| Not configured, not deployed | Without DEPLOY_ENABLED=true the job ends with a notice and changes nothing |
| One at a time | Deployments to the same environment never run in parallel (concurrency group azure-<env>, no cancellation of a running deployment). Under GitHub's concurrency rules a newer waiting deployment replaces an older waiting one |
| No downtime (API) | Apps run in single-revision mode. A new API revision receives traffic only after its readiness probe (/api/health: start-up finished, database reachable, no pending migration) passes; the old revision then receives SIGTERM and the API finishes in-flight requests within 25 seconds (grace period 30 seconds) |
| Web app switch | The web app has TCP start-up and liveness probes only (an HTTP probe would be refused without the Front Door header), so its new revision takes traffic as soon as nginx listens |
| Evidence | The run page records who approved, the commit, both digests, each step's result and the previous API image (the previous web image is in the job log) |

## Security and quality scans

| Scan | Status |
| --- | --- |
| Static code rules (ESLint, backend and front end) | Built, in CI, blocking |
| Unit and integration tests (Vitest against PostgreSQL 16, Jest) | Built, in CI, blocking |
| Dependency vulnerabilities in production dependencies (npm audit, high and critical) | Built, in CI, blocking |
| Build output checks (real production build, no environment address in the bundle) | Built, in CI and in the web Dockerfile, blocking |
| Static application security testing (SAST) | Not built (Q5) |
| Container image vulnerability scan | Not built (Q5) |
| Secret scanning of the repository | Not built in the pipeline (Q5) |
| Infrastructure-as-code scan of the Terraform | Not built (Q5) |
| Automated dependency update proposals (for example Dependabot) | Not built; no configuration in the repository (Q5) |
| Mandatory code owners for review (CODEOWNERS) | Not built; no file in the repository (Q2) |
| VA and MBSS scans (NFR-02.1) | Procedure: run against the UAT address through Front Door before go-live (deploy/AZURE.md section 13). Not automated |
| Annual vulnerability assessment and penetration test (NFR-16) | Procedure owned outside the pipeline |

## Manual runs

Actions > Azure deploy > Run workflow deploys, or rolls back to, the images of a chosen commit in one environment:

| Input | Meaning |
| --- | --- |
| environment | azure-dev, azure-sit, azure-uat or azure-prod |
| sha | Full commit SHA whose images to use (empty: the commit of the selected branch) |
| mode | deploy (migrations, then the images) or rollback (images only, no migrations) |

The images must already be in the registry, which means the commit must have been pushed to TISPH-DEV once. The same approvals and CI check apply as in the automatic chain. In rollback mode the migrations are skipped and so is the automatic rollback: if the switch or the smoke test fails, the run fails and an operator decides the next step.

## Other pipelines in the repository (not used for TISPH)

| File | Purpose |
| --- | --- |
| ci.yml, jobs "Deploy to dev / uat / production" | Deploy the AWS build of the product from branch brokerverse-platform and release tags vX.Y.Z-rc.N, vX.Y.Z |
| deploy.yml, rollback.yml | AWS EC2, S3 and CloudFront deployment with pre-deploy pg_dump backup; environments dev, sit, uat, preprod, production |
| brokerverse/.github/workflows/deploy.yml | Used only when the front end is a repository of its own |

These run only on their own branches and tags and only when their GitHub environments are configured. They share ci.yml's checks, which is why the TISPH pipeline can rely on ci.yml as its quality gate.

# Branching and release management

## Branches

| Branch | Role | What happens on push |
| --- | --- | --- |
| TISPH-DEV | Release line of the TISPH build. Everything that reaches any TISPH environment comes from here | CI; image build; DEV deployment; SIT, UAT and PROD stages wait for approval |
| tisph/<feature> (for example tisph/remittance-r1) | One stream of work | CI only |
| tisph/integration<n> (for example tisph/integration6) | Combines several streams; full suites must pass before merging into TISPH-DEV | CI only |
| tisph/pf-<id>, tisph/pf-integration-<wave> | Planned branch names of the platform build plan work packages | CI only |
| main, brokerverse-platform | Product lines, not TISPH | Not part of the TISPH pipeline |

Pull-request review and required status checks on TISPH-DEV are repository settings, not code. They should require the four CI jobs of section 6.1 and one approving review (Q2).

## Release identity

A TISPH release is identified by the commit SHA on TISPH-DEV and the two image digests built from it. GET /api/version reports the commit, ref, build time and APP_ENVIRONMENT of the running API, and the smoke test checks that the commit matches. The TISPH pipeline does not use version tags or release numbers; the product version in backend/package.json is 1.0.0. A release numbering and tagging convention for TISPH is Not built (Q8).

## Release procedure

Diagram 3

| No. | Step | Next |
| --- | --- | --- |
| 1 | Work merged to TISPH-DEV | step 2 (CI green for the commit) step 3 (Images built, DEV deployed and smoke-tested) |
| 2 | CI green for the commit | step 4 (SIT approval) |
| 3 | Images built, DEV deployed and smoke-tested | step 4 (SIT approval) |
| 4 | Decision: SIT approval | approved: step 5 (SIT deployed and smoke-tested, SIT test cycle) |
| 5 | SIT deployed and smoke-tested, SIT test cycle | step 6 (UAT approval) |
| 6 | Decision: UAT approval | approved: step 7 (UAT deployed and smoke-tested, UAT sign-off) |
| 7 | UAT deployed and smoke-tested, UAT sign-off | step 8 (Production approval, change approved, window agreed) |
| 8 | Decision: Production approval, change approved, window agreed | approved: step 9 (PROD deployed and smoke-tested) |
| 9 | PROD deployed and smoke-tested | step 10 (Post-deployment checks, section 10.3) |
| 10 | Post-deployment checks, section 10.3 | End |

- Prepare. The release contents are the commits on TISPH-DEV since the last production release. The run summary of the push lists the images.

- SIT and UAT. Reviewers approve the waiting stage in the run page. Each stage refuses a commit whose CI did not pass. Testing and sign-off follow the delivery sequence of BRD section 9.1; traceability from requirement to UAT sign-off follows BRD 9.2.

- Production. The azure-prod reviewers approve inside the agreed window. The change reference is recorded in the change tool of TISPH, not in the pipeline (Q3).

- After the release. Post-deployment checks (section 10.3), then the configuration comparison when configuration was promoted with the release (section 12.2).

Pending approvals of older runs can be rejected. Approving an old run deploys that older build, so reviewers check the commit shown on the run page before approving.

## Hotfixes

Because images are built only on a push to TISPH-DEV, a hotfix follows the same path as any change: merge to TISPH-DEV, DEV, then approval for SIT, UAT and PROD. Approvers may move it through SIT and UAT quickly, but every stage still runs the CI check, migrations and smoke test. A separate emergency path (hotfix branch built and deployed directly) is Not built (Q9). Commits merged after the hotfix ride along unless the hotfix is merged on its own.

# Database migrations (forward-only)

## How migrations run

| Aspect | As built |
| --- | --- |
| Files | Plain SQL in backend/src/db/migrations, named NNNN_<name>.sql; 174 files at the baseline, the latest 0369 |
| Record | Table schema_migrations(name, applied_at) |
| Order | Every file not yet recorded is applied in file-name order. A file with a lower number merged later still runs in environments that already have higher numbers |
| Atomicity | Each file runs in its own transaction with its schema_migrations row; a failure rolls that file back and stops |
| Concurrency | A PostgreSQL advisory lock: when several instances start together only one applies migrations; the others wait (up to 10 minutes) and then find nothing to do |
| When | In the pipeline, by the migration job with the new API image, before the API switches; again at every API start, which then finds nothing to do |
| Destructive reset | migrate --reset is refused when NODE_ENV=production, which is every Azure environment |
| Readiness | The API reports not ready (/api/health 503) while migrations and seed are running or a migration is pending |

No migration inserts sample business data. Two migrations touch sample data only on a database that already holds the sample of an earlier release: 0365 removes it (keeping anything a user worked on) and 0369 completes the premium breakdown of sample policies so kept. On a new database both do nothing.

## Rules for authors

These rules are documented (deploy/RELEASE_PIPELINE.md section 8; build plan section 1) and checked in code review. No automated check enforces them; for example, nothing in CI rejects a DROP COLUMN or an edit to a released file (L-12).

- Forward only. There are no down-migrations. A rollback never reverses the schema.

- Expand, then contract. A release may add tables, columns and indexes. A column or table is removed only in a later release, once no deployed release reads it. This keeps the previous release working on the newer schema, which is what makes an image-only rollback safe.

- Never edit a released migration. A correction is a new file with a higher number.

- Idempotent. IF NOT EXISTS, ON CONFLICT DO NOTHING, constraints inside DO blocks; settings changed only where they still hold the shipped value. For the work packages of the platform build plan, each new migration must also be run twice on a seeded database in its tests (a rule of the plan, applied as those packages are built).

- Long data rewrites are reviewed separately and run inside the production window.

## When a migration fails

The migration job ends Failed, the pipeline stops before the API is touched, and the run page points to the job's log in Log Analytics. The old release keeps running on a database where the failed file was rolled back. The fix is a new commit through the normal path.

# Seed and sample data policy

## Two kinds of seed

The seed runs after the migrations (in the migration job and at every API start). It is idempotent: existing rows and administrator edits are kept.

| Kind | Content | When it runs |
| --- | --- | --- |
| Reference data (backend/src/db/seeds/*.sql, settings.json, jobs.json) | Roles and permissions, the administrator BrokerVerse, configuration defaults, scheduled jobs, Philippine geography, currencies, banks, insurers, products, tariffs, chart of accounts, report catalogue, security configuration, TISPH configuration, finance, roles, lists and campaign templates | Always. A failing reference file stops the start |
| Sample data (backend/src/db/seeds/sample/*.sql) | A fictional TISPH book of business (prospects, clients, quotations, policies, receipts, claims, renewals and so on) and six sample users | Only when SEED_SAMPLE_DATA is on. Each file runs in its own transaction; a file that does not fit the database is rolled back and skipped with a warning |

## The SEED_SAMPLE_DATA switch

| Setting | Effect |
| --- | --- |
| Not set | On in development and test; off when NODE_ENV=production |
| true, 1, yes, on | On. With NODE_ENV=production the API logs WARNING: SEED_SAMPLE_DATA is on in production |
| false, 0, no, off | Off; the log reads seed complete (reference data only; SEED_SAMPLE_DATA is off) |

On Azure, Terraform sets SEED_SAMPLE_DATA=false for the API and the migration job in every environment, DEV, SIT and UAT included. Sample data in a TISPH environment would need a change to the Terraform module; whether TISPH wants it in DEV or SIT for testing or training is open (Q10).

Policy:

- Production never runs with sample data.

- If a database ever ran with sample data and is to become production (for example a UAT database promoted to production), the demo data is purged before real business is entered: stop the API, take a backup, run npm run purge:sample as a dry run, then with --execute. The script refuses without CONFIRM_PURGE=yes, runs in one transaction, empties all transaction tables (so it is never run on a live book), keeps reference data and the audit trail, and records the purge in the audit trail. The script does not check the go-live lock or the environment marker; its only guard is CONFIRM_PURGE=yes (L-13).

- After go-live the System Administrator turns on the go-live lock (golive.locked); from then on the transaction reset script (npm run reset:transactions) and loading of the migration workbook refuse to run on that database.

- Reference data includes the TISPH role SUPERID (tis-superid, which includes the System Administrator and is meant for UAT only). It is created active in every environment, PROD included; setting it inactive before go-live is a manual step (section 10.3, L-14).

On Azure the maintenance scripts (purge:sample, mask:data, pii:rotate, reset:transactions) are in the API image, and the database accepts connections only from inside the environment's network. The runbook's route in is az containerapp exec into the API container. There is no job definition or runbook for running a script while the API is stopped, as purge:sample requires (Not built, Q15).

## Reference data and client configuration

The TISPH reference seeds (files 80_ to 85_) are applied in every environment, production included. Client configuration that should be decided in a lower environment and approved before reaching production is moved by the configuration workbook today (section 12.2). Planned (P-07, depends on PR-1b): TISPH-specific reference configuration such as risk details and covers seeded in DEV and SIT only, and carried to UAT and production by a signed, approved promotion package.

# Smoke tests and post-deployment checks

## Automatic smoke test (deploy/smoke-test.sh)

Run by the pipeline after every deployment, against the environment's public address through Front Door, retried every 10 seconds for up to 5 minutes:

| Check | Pass condition |
| --- | --- |
| API readiness | GET /api/health returns 200 with "ready":true (start-up finished, database reachable, no pending migration) |
| Running version | GET /api/version reports the commit that was deployed |
| Sign-in page | GET /login returns 200 and the application shell that loads /env-config.js, not an unbuilt page |
| Runtime configuration | GET /env-config.js returns the configuration object and names the environment (DEV, SIT, UAT; PROD has no label, so this part is skipped there); a warning if it is served with caching |

A failure triggers the automatic rollback (section 11.1). The same script can be run by hand: APP_URL=https://<address> EXPECTED_SHA=<commit> ENVIRONMENT_NAME=UAT bash deploy/smoke-test.sh.

Limits: the smoke test proves the service is up and running the expected API build. It does not test business functions, and it does not check the commit of the web image. Business verification cases after a configuration promotion are Planned (P-05, PR-1b).

## Platform probes

| App | Probe | Path | Behaviour |
| --- | --- | --- | --- |
| API | Start-up | /api/health/live | Up to 10 minutes allowed for start-up (migrations) |
| API | Readiness | /api/health | Traffic only when ready |
| API | Liveness | /api/health/live | Restart after three failures |
| Web | Start-up, liveness | TCP port 8080 (an HTTP probe would get 403 without the Front Door header) | Restart after three liveness failures |

Application Insights also tests GET /api/health through Front Door every 5 minutes from five locations (NFR-15).

## Manual checks after a release

From deploy/REFERENCE.md, "Checks after deploying": API health ready and database reachable; no demo data in production (Leads, Clients and Policies empty on a first production start); administrator sign-in; Master > System Settings and Master > Configuration load; Master > Schedules lists the jobs; API documentation in backend/docs/api regenerated for the release.

In addition, at the first production release (go-live), because the code does not do these by itself:

| Check | Why |
| --- | --- |
| Change the BrokerVerse administrator password | It was set from ADMIN_PASSWORD and is not forced to change (section 5.3) |
| Set system.environment to production and register production (npm run mask:data -- --register-production) | A new database is marked dev (section 5.6) |
| Set the SUPERID role inactive | Created active in every environment (section 9.2) |
| Turn on the go-live lock after the migration load | Blocks the transaction reset and further migration loads (section 9.2) |
| Check SEED_SAMPLE_DATA=false in the API log line seed complete (reference data only; ...) | Confirms the sample policy (section 9) |

The scripted go-live rehearsal (npm run rehearsal:golive) exercises configuration load, comparison, smoke transactions, reset, migration load and go-live lock between a source and a target environment. It changes the target, so it is pointed at a rehearsal database, never at a live one.

# Rollback

## Decision table

| Situation | What happens or what to do |
| --- | --- |
| The migration job fails | Nothing is switched; the old release keeps running. Fix forward with a new commit |
| The new API or web revision does not become ready (15-minute limit) | The pipeline puts the previous images back automatically; the run fails |
| The smoke test fails | The pipeline puts the previous API and web images back automatically; the database keeps the new migrations; the run fails |
| A problem is found later | Actions > Azure deploy > Run workflow: environment, the commit SHA of the release to return to, mode rollback. Same approvals and CI check; no migrations; the images of that commit by digest; no automatic recovery if this run itself fails |
| The pipeline is unavailable | By hand: list earlier revisions (az containerapp revision list) and run deploy/azure/wait-for-revision.sh for the API and the web app with the earlier digests (deploy/AZURE.md section 10). This needs Azure rights on the resource group, bypasses the GitHub approval, and leaves only the Azure activity log as evidence; it is an emergency change to be recorded afterwards (Q9) |
| Data was damaged (for example a wrong bulk update) | Point-in-time restore of the database to a new server, then copy back the affected rows or switch database-url (section 11.4). Never used as a release rollback |

Diagram 4

| No. | Step | Next |
| --- | --- | --- |
| 1 | Release problem | step 2 (Migration job failed?) |
| 2 | Decision: Migration job failed? | yes: step 3 (Nothing switched, fix forward) no: step 4 (Found by the pipeline?, revision or smoke test) |
| 3 | Nothing switched, fix forward | End |
| 4 | Decision: Found by the pipeline?, revision or smoke test | yes: step 5 (Automatic: previous images back) no: step 6 (Is data damaged?) |
| 5 | Automatic: previous images back | End |
| 6 | Decision: Is data damaged? | no: step 7 (Manual rollback run, mode rollback, earlier SHA) yes: step 8 |
| 7 | Manual rollback run, mode rollback, earlier SHA | End |
| 8 | Point-in-time restore to a copy, repair or switch, CAB decision | End |

## Why an image-only rollback is safe

Migrations are forward-only and follow expand-then-contract (section 8.2), so the previous release runs on the newer schema. A rollback therefore changes only the images. If a release ever contains a change the previous release cannot tolerate, the release notes must say so and the rollback plan for that release is a forward fix or a database restore.

## What a rollback does not undo

- Migrations (they stay applied).

- Reference seed rows added by the newer release (the seed is idempotent and additive).

- Configuration changed by people or loaded by workbook after the release. A configuration rollback with before-images is Planned (P-05, PR-1b).

## Database restore

The database has continuous backups with point-in-time restore to any second within the window (7, 7, 14 and 35 days for DEV, SIT, UAT and PROD). Production adds a zone-redundant standby with automatic failover and geo-redundant backups in East Asia. The Azure pipeline takes no separate backup before a deployment: the point-in-time window is the restore point for a release. Whether TISPH also wants an explicit backup before each production release is open (Q11). Long-term backup retention is Not met: NFR-11 asks for database backups kept at least 10 years, and the longest window built is 35 days; no long-term backup is defined in Terraform (Q11). A restore loses every transaction entered after the restore point, so it is decided with the business (change advisory board) and used only for data damage.

# Environment promotion governance

Two different things are promoted: the build (code, schema, reference seed) and the configuration that administrators maintain on screens (products, settings, masters, accounting rules and so on).

## Promoting the build (built)

| Rule | Enforcement |
| --- | --- |
| Build once, promote the same artefact | Images built once on TISPH-DEV, deployed everywhere by digest |
| Every environment in order | sit needs dev, uat needs sit, prod needs uat in the automatic chain |
| Only tested builds beyond DEV | CI success check in the deployment job |
| Human approval for SIT, UAT and PROD | GitHub environment required reviewers (repository setting) |
| Separate identity per environment | Federated credential per GitHub environment; registry push only from DEV |
| Evidence | Run page: approvers, commit, digests, results, previous API image (section 12.5 on retention) |

The manual run (section 6.5) can deploy a commit's images directly to any environment, subject to that environment's approval and the CI check. Reviewers therefore confirm that a production request names a commit that went through UAT. An automatic check that the commit was deployed to UAT before production is Not built (Q2).

## Promoting configuration (built today)

| Tool | What it does | Where it fits |
| --- | --- | --- |
| Configuration workbook (API GET /api/data-load/kits/configuration/template?prefill=true and upload) | Downloads an Excel workbook with the current configuration of one environment and loads it into the next | Configuration moves from SIT to UAT to production. Its screen was removed; it is used through the API and the go-live procedure |
| Environment comparison (npm run compare:environments) | Compares the configuration and masters of two running environments (or saved exports) on natural keys. Exit code 0 when only environment-specific values differ, 1 when there are differences, 2 when the comparison could not run. It signs in to each environment with a user holding read:data-load and its password; there is no workload identity (P-06) | After each configuration promotion and before the production go/no-go; the output workbook is kept with the release record. A difference not in the approved change list stops the promotion |
| Comparison in the API (POST /api/data-load/compare, results under GET /api/data-load/compare) | Compares a configuration workbook exported from another environment with the running environment, or two workbooks; never loads | Same purpose, from one environment |
| Settings check (npm run check:settings) | Lists settings read in code that no migration or seed creates (exit code 1), and settings nobody reads | Before a release, against a migrated and seeded database |
| Data masking (npm run mask:data) | Masks personal data in a copy of production | Section 13 |

Limits of today's tools: the workbook covers part of the configuration (it does not include products and product templates, posting rules, account determination, roles and permissions, among others), it is not signed, records no source build or schema, has no approval step in the target and no rollback. It carries users and document numbering, and it can carry environment-bound settings such as system.environment (P-02).

## Environment Promotion module (Planned)

The design (Environment Promotion design note and the platform build plan) adds a Master section "Environment Promotion" with:

- a signed package (.bvpkg, Ed25519 signature over a manifest that names source environment, build, schema and contents) exported by area with its dependencies (P-04, PR-1a);

- import with package checks, a dry run in a rolled-back transaction and a comparison showing new, changed, unchanged, conflict and blocked items; maker-checker approval in the target, in production by a second administrator with a change reference and step-up authentication; finance, authority and access changes still routed to their own approvers; apply in one ordered transaction; before-image rollback; verification ("n of n objects match the package"), business smoke cases and a sign-off pack; promotion paths and freeze windows as settings (P-05, PR-1b);

- a command-line tool and a pipeline stage that export, import, validate and submit with a workload identity and no stored password, with production approval kept with people, and scheduled apply (P-06, PR-2);

- the Setup Workbook, which replaces the configuration workbook and is built from the same object registry (P-08, MU-A).

Proposed allowed paths (setting promotion.paths, final values depend on decision E1): SIT from DEV; UAT from SIT or DEV; PRE-PROD from UAT; production from PRE-PROD; training from UAT or production. Promotion changes configuration only; it never carries transactions, users' passwords, secrets, environment addresses or counters.

These items depend on TISPH decisions E1 to E15 of the build plan (environment ladder, menu access and approvers, change reference, pipeline platform, what is promoted or kept per environment, emergency changes, retention, freeze windows, step-up method, signing key custody, verification cases).

## Responsibilities

| Activity | TISPH | iorta TechNXT |
| --- | --- | --- |
| Approve SIT deployment | Consulted | Test lead approves (proposed) |
| Approve UAT deployment | Approves (release approver) | Delivery lead approves (proposed) |
| Approve production deployment | IT and business owner approve | DevOps lead (proposed second reviewer) |
| Run Terraform | Grants access, supplies values | Runs and reviews plans |
| Manage Key Vault secrets | Key Vault administrators group | Adds operator secrets on request |
| Approve a production data refresh | Data Protection Officer | Runs the masking procedure |
| Configuration promotion and comparison | Approves the change list | Prepares and runs, keeps the evidence |

This allocation is proposed. The allocation and the named approvers are to be confirmed (Q2).

## Release evidence and its retention

| Evidence | Where it is kept | Retention |
| --- | --- | --- |
| Approver, time, commit, image digests, step results, previous API image | GitHub Actions run page and run summary | The repository's log retention setting (repository setting); GitHub does not keep run logs indefinitely |
| CI result of the commit (lint, tests, audit) | GitHub Actions ci.yml run | As above |
| Deployment history per GitHub environment | GitHub environment page | Repository setting |
| Infrastructure changes | Terraform plan output (kept by the operator) and the Azure activity log | Not defined in code |
| Configuration comparison workbooks | Kept by the release team with the release record | Not defined in code |
| Maintenance scripts (purge, masking, registration) | Application audit trail (audit_log) | With the database |

No step exports the deployment evidence to TISPH's own records. For a platform supported over 10 years, and for the change evidence that auditors sample, TISPH needs to decide where release evidence is archived and for how long (Q14).

# Data refresh and masking of production copies

Production data may go to a non-production environment only after masking (NFR-01, NFR-17), under the procedure of docs/onboarding/DATA_MASKING.md:

- The Data Protection Officer approves the refresh.

- A production backup is restored into a new, empty database of the target environment, with the target API stopped. The copy arrives marked production, so the masking tool refuses it until it is re-marked (automatically with --remark-copy, which needs the database name typed again and the restore source, or by the DBA).

- Dry run, then --execute: one transaction masks every personal-data column with deterministic pseudonyms, resets passwords, ends sessions, empties the e-mail outbox and turns e-mail sending off, sets system.environment to the target and records the run in the audit trail.

- Verification scans every text column; exit code 4 if anything is left unmasked.

- Rules: DEV never receives production data except for a masked support case; an unmasked PRE-PROD copy is treated as production for access; a masked copy is never copied back to production.

Production is registered once after go-live (npm run mask:data -- --register-production) so that a copy can be told from production by its server and database.

Because each environment has its own keys (section 5.3), the masking tool runs with the key of the database it masks (normally production's), and the copy is then rotated to its own environment's personal-data key with the procedure in deploy/REFERENCE.md. These steps are manual; they are not run by the pipeline. The rotation needs the old key in PII_ENCRYPTION_KEY_PREVIOUS, which the Terraform module does not pass to the containers; rotating a key on Azure therefore needs a module change first (Not built, Q16).

# Known limitations

| Ref | Limitation | Effect | Mitigation today |
| --- | --- | --- | --- |
| L-01 | ci.yml cancels a superseded run on the same branch, and TISPH-DEV is not exempt | When two pushes reach TISPH-DEV close together, the first commit's CI run is cancelled; that commit can then not be deployed to SIT, UAT or PROD | Promote the later commit, or re-run the cancelled CI run from its run page |
| L-02 | DEV deploys without waiting for CI | DEV can briefly run a build whose tests later fail | SIT and later stages check CI |
| L-03 | No PRE-PROD on Azure | No production-like rehearsal environment | P-01, Q1 |
| L-04 | Environment identity values are not cross-checked; system.environment can be loaded from a workbook | A restored copy could carry the wrong marker | Masking procedure re-marks copies; P-02, P-03 |
| L-05 | Smoke test does not verify the web image commit or business functions | A wrong web image would pass | Manual checks (section 10.3); P-05 |
| L-06 | Terraform applied by hand | Infrastructure drift is found only at the next plan | Plans reviewed before apply; Q7 |
| L-07 | Security scanning limited to npm audit and lint | See section 6.4 | Q5 |
| L-08 | Terraform changes to runtime variables or secrets create a new revision directly | No approval, migration job, smoke test or automatic rollback for such changes | Plans reviewed before apply; previous revision serves until the new one is ready; Q7 |
| L-09 | Generated secrets are also in the Terraform state files | Anyone who can read the state storage can read the secrets | The state account accepts Microsoft Entra ID authentication only (shared keys off) and, when allowed_ips is set in the bootstrap, a firewall; who holds data access to it must be controlled like Key Vault access |
| L-10 | A new database is marked dev until set by hand | The masking tool would accept a production database that was never re-marked | Go-live check (section 10.3); P-03 |
| L-11 | Each pipeline identity is Contributor on its whole resource group | A compromised workflow in an environment could change any resource of that environment, not only the app images | OIDC trust limited to one GitHub environment and its approvers; a narrower custom role is Not built (Q17) |
| L-12 | Migration rules (forward-only, expand then contract, no edits) are not checked automatically | A destructive or edited migration is caught only in review | Code review; an automated check is Not built (Q5) |
| L-13 | purge:sample checks neither the go-live lock nor the environment marker | Run on a live database it would empty all transaction tables | CONFIRM_PURGE=yes, dry run by default, backup first; Q15 |
| L-14 | SUPERID role active in every environment, PROD included | A user given SUPERID in production holds System Administrator rights | Go-live check (section 10.3) |
| L-15 | Release evidence is kept only in GitHub | Evidence may expire with the repository's retention period | Q14 |

# Planned items register

| Ref | Item | Depends on |
| --- | --- | --- |
| P-01 | PRE-PROD environment on Azure: tfvars and state file, GitHub environment azure-preprod, pipeline stage between UAT and PROD | TISPH decision E1 (environment ladder); infrastructure work not yet scheduled |
| P-02 | Environment marker system.environment and environment-bound settings never loaded from a workbook; marker read-only on screen | Work package W0-4 |
| P-03 | Environment identity check (APP_ENVIRONMENT against system.environment), mismatch badge, masking tool sets the production marker at registration | Work package PR-1a; decision E1 |
| P-04 | Signed promotion package, export by area with dependencies, signing keys in Key Vault | Work package PR-1a (after REG-1, ADP-1); decision E14 |
| P-05 | Promotion import, approval (production step-up and change reference), apply, before-image rollback, verification and business smoke cases, promotion paths and freeze windows, screens and history | Work package PR-1b (after PR-1a and the MU-A engine); decisions E2, E3, E6, E11, E12, E13, E15 |
| P-06 | Promotion command-line tool, pipeline stage with workload identity, scheduled apply | Work package PR-2; decision E4 |
| P-07 | TISPH client reference configuration seeded only in DEV and SIT and carried onwards by approved packages | Work package PR-1b; build plan section 10 |
| P-08 | Setup Workbook replacing the configuration workbook, built from the shared object registry | Work package MU-A |

Number of Planned items: 8.

# Open questions for TISPH

| Serial Number | Description | Owner | Status |
| --- | --- | --- | --- |
| Q1 | Environment ladder (decision E1): is SIT separate from UAT for TISPH; is PRE-PROD permanent or built only for rehearsals; may UAT promote directly to production when there is no PRE-PROD? | TISPH | Open |
| Q2 | Who are the required reviewers of azure-sit, azure-uat and azure-prod (production: TISPH IT and the business owner, at least two, with self-review prevented)? Should branch protection on TISPH-DEV require one review and the four CI checks? Is an automatic check wanted that a production commit was first deployed to UAT? | TISPH | Open |
| Q3 | Change management (decision E3, NFR-8.2): which change tool and reference format does TISPH use, and must the pipeline record the change reference on each production deployment? | TISPH | Open |
| Q4 | Pipeline platform (decision E4): the pipeline is built on GitHub Actions. Is that acceptable to TISPH, or is Azure DevOps required? Who will own the repository and its settings for the life of the platform? | TISPH | Open |
| Q5 | Security scanning (NFR-16.4, NFR-02.1): which tools and thresholds does TISPH require in the pipeline for SAST, container image scanning, secret scanning and Terraform scanning, and should they block a release? | TISPH | Open |
| Q6 | NFR-19.1 names Terraform and Ansible, and NFR-19 names Kubernetes. Provisioning is fully in Terraform with no server to configure, and orchestration is Azure Container Apps (managed, Kubernetes-based) with no cluster to operate. Are Terraform alone and Container Apps acceptable? | TISPH | Open |
| Q7 | Should Terraform plans run in the pipeline (plan on pull request, apply after approval), or remain operator-run with reviewed plans? | TISPH | Open |
| Q8 | Release identity: does TISPH want version numbers and tags (for example vX.Y.Z) and formal release notes for each production release, in addition to the commit and image digests? | TISPH | Open |
| Q9 | Emergency changes (decision E10): is a direct hotfix path to production required, and how soon must an emergency change be realigned to the lower environments? | TISPH | Open |
| Q10 | Sample data: Terraform turns sample data off in every Azure environment. Does TISPH want the fictional sample book in DEV, SIT or a training environment? | TISPH | Open |
| Q11 | Backups around releases (NFR-11): is the point-in-time restore window sufficient as a release restore point, or is an explicit backup required before each production deployment? How will database backups be kept for the ten years NFR-11 requires? | TISPH | Open |
| Q12 | Production deployment window: on which days and hours may production deployments run, and are there freeze periods such as month-end close (decision E12)? | TISPH | Open |
| Q13 | Production data refreshes: may SIT or UAT be refreshed from masked production copies after go-live, and who is the approving Data Protection Officer? | TISPH | Open |
| Q14 | Release evidence: where must approvals, run summaries, CI results and comparison workbooks be archived, and for how long? Should the pipeline export them to a TISPH store? | TISPH | Open |
| Q15 | Maintenance scripts on Azure: should purge:sample, mask:data, pii:rotate and reset:transactions run as defined Container Apps jobs (with the API scaled to zero where needed) instead of through az containerapp exec, and should purge:sample refuse a database marked production or under the go-live lock? | TISPH | Open |
| Q16 | Personal data key rotation on Azure: should the Terraform module carry an optional PII_ENCRYPTION_KEY_PREVIOUS secret so the documented rotation can be run? | TISPH | Open |
| Q17 | Pipeline identity rights: is Contributor on the environment's resource group acceptable, or must it be narrowed to a custom role limited to updating the container apps and starting the migration job? | TISPH | Open |

# Appendix A. File references

All paths are relative to the repository root at commit 58ad7702 unless stated. Requirement identifiers refer to the signed BRD v2.2, sections 5.13, 5.14, 6.3 and 9.

| Section | Files |
| --- | --- |
| Document control | git log of tisph/integration6, origin/TISPH-DEV and tisph/azure-deploy (deployment folders compared with git diff) |
| 2, 4 | deploy/AZURE.md; deploy/azure/environment/environments/{dev,sit,uat,prod}.tfvars; .github/workflows/azure-deploy.yml |
| 4.1 | backend/src/lib/environment.js (ENVIRONMENTS); deploy/RELEASE_PIPELINE.md sections 2, 4 |
| 5.1 | deploy/azure/bootstrap/main.tf (state account: shared keys off, versioning, allowed_ips firewall); deploy/azure/shared/main.tf, variables.tf (untagged_retention_days); deploy/azure/environment/environments/*.backend.hcl; deploy/azure/modules/environment/containerapps.tf (lifecycle ignore_changes), database.tf, storage.tf, sftp.tf, frontdoor.tf, monitoring.tf (Terraform-created revisions: Azure Container Apps behaviour for template changes) |
| 5.2 | deploy/azure/modules/environment/containerapps.tf (api_env, web container env) |
| 5.3 | deploy/azure/modules/environment/keyvault.tf (random_password, ignore_changes = [value, tags], purge_protection_enabled), containerapps.tf (secrets map, conditional smtp-url and entra-client-secret); backend/src/db/seed.js (ADMIN_PASSWORD, must_change_password); deploy/AZURE.md section 6 |
| 5.4 | brokerverse/Dockerfile; brokerverse/nginx/40-brokerverse-runtime.sh; brokerverse/scripts/env-config.sh; brokerverse/src/config/runtimeConfig.js; brokerverse/src/components/EnvironmentBadge/index.jsx |
| 5.5 | backend/src/config.js (productionConfigProblems, assertProductionConfig); backend/src/server.js (check before migrate); deploy/azure/modules/environment/containerapps.tf (migration job command without the check) |
| 5.6 | backend/src/modules/system/router.js (buildIdentity); backend/src/db/migrations/0249_system_environment.sql; backend/src/modules/data-load/configuration.js (loadableSetting) |
| 6.1 | .github/workflows/ci.yml (artefact upload and retention); backend/package.json; backend/vitest.config.js; backend/eslint.config.js; backend/test/; brokerverse/src/**/*.test.js |
| 6.2 | .github/workflows/azure-deploy.yml; backend/Dockerfile (build arguments GIT_COMMIT, GIT_REF, BUILD_TIME); brokerverse/Dockerfile (no build identity); deploy/azure/modules/environment/delivery.tf (AcrPush / AcrPull); deploy/azure/shared/main.tf (retention_policy_in_days, azurerm_management_lock) |
| 6.3 | .github/workflows/azure-deploy-environment.yml; deploy/azure/wait-for-revision.sh; deploy/azure/modules/environment/delivery.tf (federated credential, Contributor on the resource group), outputs.tf (github_variables), containerapps.tf (revision_mode = "Single", termination_grace_period_seconds = 30, API HTTP probes, web TCP probes, migration job); .github/workflows/azure-deploy-environment.yml step "Summary" (prev_api only) |
| 6.4 | .github/workflows/ci.yml (jobs audit, frontend); deploy/AZURE.md section 13; .github/ (no dependabot.yml, no CODEOWNERS) |
| 6.5 | .github/workflows/azure-deploy.yml (workflow_dispatch, job manual); .github/workflows/azure-deploy-environment.yml (automatic rollback condition inputs.mode == 'deploy') |
| 6.6 | .github/workflows/ci.yml (jobs deploy-*), deploy.yml, rollback.yml; brokerverse/.github/workflows/deploy.yml; deploy/ec2/release.sh |
| 7 | .github/workflows/azure-deploy.yml (branches: TISPH-DEV); backend/package.json (version); backend/src/modules/system/router.js (/version); repository branch list |
| 8 | backend/src/db/migrate.js; backend/src/db/migrations/; deploy/azure/modules/environment/containerapps.tf (migration job command node src/db/migrate.js && node src/db/seed.js, replica_timeout_in_seconds = 1800, replica_retry_limit = 0); deploy/RELEASE_PIPELINE.md section 8; backend/src/db/migrations/0365_tisph_sample_data.sql, 0369_tisph_sample_data_kept_policies.sql; build plan section 1 |
| 9 | backend/src/db/seed.js (seedSampleData, seedFiles, seed); backend/src/db/seeds/, backend/src/db/seeds/sample/; backend/scripts/purge-sample-data.js; backend/src/lib/goLiveLock.js; backend/scripts/reset-transactions.js; backend/src/modules/data-load/service.js (go-live lock on migration loads); backend/src/db/migrations/0348_tisph_roles.sql (tis-superid); backend/src/db/seeds/sample/10_masters.sql (six sample users); deploy/REFERENCE.md "Seed data"; deploy/AZURE.md section 12 (az containerapp exec); docker-compose.yml |
| 10 | deploy/smoke-test.sh; backend/src/lib/health.js; deploy/azure/modules/environment/containerapps.tf (probes), monitoring.tf; deploy/REFERENCE.md "Health and readiness", "Checks after deploying", "Before production use"; backend/scripts/mask-data.js (registerProduction); backend/scripts/golive-rehearsal.js |
| 11 | .github/workflows/azure-deploy-environment.yml (automatic rollback step); deploy/azure/wait-for-revision.sh; deploy/AZURE.md sections 10, 12; deploy/azure/modules/environment/database.tf |
| 12.1 | .github/workflows/azure-deploy.yml (needs chain); .github/workflows/azure-deploy-environment.yml (CI check, concurrency) |
| 12.2 | backend/src/modules/data-load/router.js (mount = '/data-load', POST /compare), configuration.js (sheets, loadableSetting), comparisons.js, compare.js; backend/scripts/compare-environments.js (exit codes 0, 1, 2); backend/scripts/check-settings.js; deploy/RELEASE_PIPELINE.md section 12 |
| 12.5 | .github/workflows/azure-deploy-environment.yml (run summary); no export step in any workflow |
| 12.3, 15 | Platform build plan (BUILD_PLAN.md, sections 3, 6, 8, 10) and Environment Promotion design note (design-promotion.md, sections 1, 2.7, 5.2, 5.15, 5.16, 12); not in the repository |
| 13 | docs/onboarding/DATA_MASKING.md; backend/scripts/mask-data.js; backend/scripts/rotate-pii-key.js; backend/src/config.js (PII_ENCRYPTION_KEY_PREVIOUS); deploy/azure/modules/environment/containerapps.tf (variable not passed); deploy/REFERENCE.md "Rotating the personal data key" |
| 14 | .github/workflows/ci.yml (concurrency); .github/workflows/azure-deploy.yml (job dev needs only build); backend/scripts/purge-sample-data.js (no lock or marker check); files cited for sections 5 to 13 |

# Document Sign-Off

| Sign Off Date | Signature | Approved By | Department & Project Role |
| --- | --- | --- | --- |
|  |  |  | TISPH IT |
|  |  |  | TISPH Information Security |
|  |  |  | iorta TechNXT Delivery |